GOVERNMENT OF THE PEOPLE’S REPUBLIC OF BANGLADESH

Standard Tender Document

For Procurement of Works (International)

[Open Tendering Method]

(for values above Tk.350 million)

[with pre-qualification]

Central Procurement Technical Unit

Implementation Monitoring and Evaluation Division

Ministry of Planning

September 2009     					                                PW5

Guidance Notes on the Use of

The Standard Tender Document

These guidance notes have been prepared by the CPTU to assist the Procuring Entities in the preparation, using this Standard Tender Document (STD), for the procurement of Works and Physical services having estimated cost up to Tk 350 million. The Procuring Entities should also refer to the Public Procurement Act 2006 (Act No 24 of 2006) and the Public Procurement Rules, 2008, issued to supplement the Act available on CPTU’s website: http://www.cptu.gov.bd/. All concerned are advised to refer to the aforementioned Act and Rules and amendment thereto, in particular Section 33 and Rule 83 respectively, while participating in any Tendering process.

The use of STD (PW5) applies when a particular Procuring Entity (Employer) intends to select a Tenderer (a Contractor) for the Procurement of Works and physical services under Open Tendering Method (OTM) while the contract award is being determined on the basis of lowest evaluated responsive Tender and when a pre-qualification process has taken place.

STD (PW5) is intended as a model for admeasurements contracts (unit prices or unit rates in a Bill of Quantities) and the main text refers to admeasurements Contracts.

STD (PW5) is based upon internationally acceptable model formats, which have been adapted to suit the particular needs of procurement within Bangladesh.

The  Employer addresses its specific needs through the information provided in the Tender Data Sheet (TDS) and the Particular Conditions of Contract (PCC) as well as in the detailed requirements of the procurement in the Bill of Quantities, General and Particular Specifications and/or the Drawings.

Guidance notes in brackets and italics are provided for both the Employer and the Tenderer and as such the Employer should carefully decide what notes need to remain and what other guidance notes might be required to assist the Tenderer in preparing its Tender Submission; so as to minimise the inept Tendering Process. The Invitation for Tender (IFT) is provided in this Tender Document for information only.

STD (PW5) when properly completed will provide all the information that a Tenderer needs in order to prepare and submit a Tender. This should provide a sound basis on which the Employer can fairly, transparently and efficiently carry out a Tender evaluation process on the Tenders submitted by the Tenderers.

STD (PW5) has 9 Sections, of which Section 1: Instruction to Tenderer and Section 3: General Conditions of Contract must not be altered or modified under any circumstances.

The following briefly describes the Sections of STD (PW5) and how a Employer should use these when preparing a particular Tender Document.

Section 1.	Instructions to Tenderers (ITT)

This Section provides relevant information to help Tenderers prepare their Tenders. Information is also provided on the submission, opening, and evaluation of Tenders and on the award of Contract. The Instruction to Tenderer (ITT) specifies the instructions and procedures that govern the tendering process. This Section also contains the criteria to be used by the Employer to determine the lowest evaluated Tender and the qualifications of the Tenderer to perform the Contract. The Instructions to Tenderer (ITT) are therefore not a part of the Contract.

The text of the Clauses in this Section shall not be modified.

Section 2.	Tender Data Sheet (TDS)

This Section provides the information that is specific to each object of procurement and that supplements the information or requirements included in Section 1: Instructions to Tenderers. The Employer shall specify in the TDS only the information that the ITT instructs to be specified in the TDS. To facilitate the preparation of the TDS, its Clause Numbers are numbered with the same numbers of   the corresponding ITT Clauses.

Section 3.	General Conditions of Contract (GCC)

This Section provides the General Conditions of Contract that will apply to the Contract for which the Tender document is issued. The GCC clearly identifies the provisions that may normally need to be specified for a particular tendering process and need to be addressed through the PCC.

The text of the clauses in this Section shall not be modified.

Section 4.	Particular Conditions of Contract (PCC)

This Section provides clauses specific to the particular Contract that modify or supplement Section 3: General Conditions of Contract. The Employer should include at the time of issuing the Tender Documents all information that the GCC indicate, shall be provided in the PCC. No PCC Clause should be left blank. To facilitate the preparation of the PCC, its Clause Numbers are numbered with the same numbers of the corresponding GCC Clauses.

Section 5.	Tender and Contract Forms

This Section provides the standard format for the Tender Submission Letter, (Form PW5-1), Tenderer Information (Form PW5-2) and Tender Security (Form PW5-6) to be submitted by the Tenderer.

This Section also contains the form of the Notification of Award (Form PW5-7) and the Contract Agreement (Form PW5-8) which, when completed, incorporates any corrections or modifications to the accepted Tender relating to amendments permitted by the Instructions to Tenderers, the General Conditions of Contract (GCC) and the Particular Conditions of Contract (PCC).

The forms for Bank Guarantee for Performance Security (Form PW5-9), Bank Guarantee for Advance Payment (Form PW5-10) and Bank Guarantee for Refund of Retention Money (Form PW5-11), as and if applicable, are to be completed and furnished by the successful Tenderer, when required.

Section 6.	Bill of Quantities

This Section provides the items and estimated quantities of Works to be performed and must be carefully prepared by a Employer for each object of procurement. BoQ requires to be customized according to the currency combination and denomination.

Section 7.	General Specifications

This Section provides the General Specifications that describe the Works and   Associated Services to be procured.

Section 8.	Particular Specifications

This Section provides further details as to precise requirements not included in the General Specifications, or which modify or clarify the General Specifications for the particular Works and Associated Services to be procured.

Section 9.	Drawings

This Section contains any Drawings that supplement the General and Particular Specifications for the Works and Associated Services to be procured.

Format for Invitation for Tender (IFT) attached at the back of this Document is for information only

[enter here the name and address of the Employer]

TENDER DOCUMENT

FOR PROCUREMENT OF WORKS (INTERNATIONAL)

[enter here the nature of the works and physical services to be procured]

Invitation for Tender No:

Issued on:

Tender Package No:

Table of Contents

Section 1.    Instructions to Tenderers	1

A.	General	1

1.Scope of Tender	1

2.Interpretation	1

3.Source of Funds	1

4.Corrupt, Fraudulent, Collusive or Coercive Practices	2

5.Eligible Tenderers	2

6.Eligible Materials, Equipment and Associated Services	3

7.Site Visit	3

B.	Tender Document	3

8.  Tender Document: General	3

9.  Clarification of Tender Document	4

10.Pre-Tender  Meeting	4

11.Addendum to Tender Document	4

C. Qualification Criteria	5

12.Qualification	5

13.Joint Venture, Consortium or Association (JVCA)	5

14.Subcontractor(s)	6

15.Domestic Preference	6

D.	Tender Preparation	7

16.Only One Tender	7

17.Cost of Tendering	7

18.Issuance and Sale of Tender Document	7

19.Language of Tender	7

20.Contents of Tender	8

21.Tender Submission Letter and Bill of Quantities	8

22.Alternatives	9

23.Tender Prices, Discounts and Price Adjustment	9

24.Tender Currency and Payments	10

25.Documents Establishing Eligibility of the Tenderer	11

26.Documents Establishing the Eligibility and Conformity of Materials, Equipment and Services	11

27.Documents Establishing Technical Proposal	11

28.Documents Establishing the Tenderer’s Qualification	11

29.Validity Period of Tender	11

30.Extension of Tender Validity and Tender     Security	12

31.Tender Security	12

32.Form of Tender Security	13

33.Authenticity of Tender Security	13

34.Return of Tender Security	13

35.Forfeiture of Tender Security	13

36.Format and Signing of Tender	14

E.	Tender Submission	14

37.Sealing, Marking and Submission of Tender	14

38.Deadline for Submission of Tender	15

39.Late Tender	15

40.Modification, Substitution or Withdrawal of Tender	16

41.Tender Modification	16

42.Tender Substitution	16

43.Withdrawal of Tender	16

F.	Tender Opening and Evaluation	16

44.Tender Opening	16

45.Evaluation of Tenders	18

46.Evaluation Process	18

47.Preliminary Examination	18

48.Technical Examination and Responsiveness	20

49.Clarification on Tender	21

50.Restrictions on Disclosure of Information Relating to Procurement Process	21

51.Correction of Arithmetical Errors	22

52.Conversion to Single Currency	22

53.Financial Evaluation	22

54.Price Comparison	23

55.Negotiations	24

56.Post-qualification	25

57.Rejection of All Tenders	26

58.Informing Reasons for Rejection	26

G.	Contract Award	26

59.Award Criteria	27

60.Notification of Award	27

61.Performance Security	27

62.Form and Time Limit for Furnishing of Performance Security	28

63.Validity of Performance Security	28

64.Authenticity of Performance Security	28

65.Contract    Signing	28

66.Publication of Notification of Award of Contract	29

67.Debriefing of Tenderers	29

68.Right to Complain	29

Section 2.	Tender Data Sheet	31

A.	General	31

B.	Tender Document	31

C.	Qualification Criteria	32

D.	Tender Preparation	32

E.	Tender Submission	34

F.	Tender Opening and Evaluation	35

G.	Contract Award	35

Section 3.	General Conditions of Contract	36

A.	General	36

1.	Definitions	36

2.	Interpretation	39

3.	Communications and Notices	40

4.      Governing Law	40

5.      Governing Language	41

6.      Documents Forming the Contract and Priority of Documents	41

7.      Contract Agreement	41

8.      Assignment	41

9.      Eligibility	41

10.    Gratuities /   Agency fees	41

11.    Confidential Details	42

12.    Joint Venture, Consortium or Association (JVCA)	42

13.    Possession of the Site	43

14.    Access to the Site	43

15.    Employer’s Responsibilities	43

16.    Approval of the Contractor’s Temporary Works	43

17.    Contractor’s Responsibilities	44

18.   Taxes and Duties	44

19.   Contractor’s Personnel	44

20.   Subcontracting	44

21.   Nominated Subcontractor	44

22.   Other Contractors	45

23.   Engineer’s Decisions	45

24.   Delegation	45

25.   Instructions	45

26.  Queries about the Contract conditions	45

27.   Safety, Security and Protection of the Environment	45

28.   Working Hours	46

29.   Welfare of Laborers	46

30.   Child Labor	46

31.   Fossils	46

32.   Employer’s and Contractor’s Risks	47

33.   Employer’s Risks	47

34.   Contractor’s Risks	47

35.   Copyright	48

36.   Limitation of Liability	48

37.   Insurance	48

38.   Management and Progress Meetings	49

39.   Corrupt, Fraudulent, Collusive or Coercive Practices	49

B.	Time Control	50

40.  Commencement of Works	50

41.  Completion of Works	51

42.  Programme of Works	51

43.  Pro Rata Progress	51

44.  Early Warning	52

45.  Extension of Intended Completion Date	52

46.  Delays Caused by Authorities	52

47.  Acceleration	53

48.  Delays Ordered by the Engineer	53

49.  Suspension of Work	53

50.  Consequences of Suspension	53

51.  Payment for Plant and Materials in Event of Suspension	54

52.  Prolonged Suspension	54

53.  Resumption of Work	54

C.	Quality Control	54

54.  Execution of Works	54

55.  Examination of Works before covering up	54

56.  Identifying Defects	55

57. Testing	55

58.  Rejection of Works	55

59.  Remedial Work	55

60.  Correction of Defects	56

61.  Uncorrected Defects	56

D.	Cost Control	56

62.   Contract Price	56

63.   Bill of Quantities	56

64.  Changes in the Quantities and Unit Rate or Price	57

65.  Variations	57

66.  Costing of Variations or Extra Orders	59

67.  Cash Flow Forecasts	60

68.  Payment Certificates	60

69.  Payments to the Contractor	61

70.  Delayed Payment	61

71.  Payments to Nominated Subcontractor(s)	61

72.  Compensation Events	62

73.  Adjustments for Changes in Legislation	63

74.  Price Adjustment	63

75.  Retention Money	64

76.  Liquidated Damages	64

77. Bonus	65

78.  Advance Payment	65

79.  Performance Security	66

80.  Provisional Sums	66

81.  Dayworks	67

82.  Cost of Repairs to Loss or Damages	67

83.  Completion	67

84.  Completion Certificate and Taking Over	67

85.  Amendment to Contract	68

86.  Final Account	68

87.  As-built Drawings and Manuals	68

88.  Force Majeure	69

89.  Notice of Force Majeure	69

90.  Duty to Minimize Delay	69

91.  Consequences of Force Majeure	69

92.  Force Majeure Affecting Subcontractor	70

93.  Optional Termination, and Release	70

94.  Release from Performance	70

95.  Termination	70

96. Payment upon Termination	72

97. Property	73

98. Frustration	73

99.   Contractor’s Claims	74

100. Settlement of Disputes	74

Section 4.	Particular Conditions of Contract	76

Section 5.	Tender and Contract Forms	85

Tender Submission Letter (Form PW5-1)	86

Tenderer Information (Form PW5-2)	89

JVCA Partner Information (Form PW5-3)	95

Specialist Subcontractor Information (Form PW5-4)	98

Personnel Information (Form PW5-5)	99

Bank Guarantee for Tender Security (Form PW5-6)	100

Notification of Award (Form PW5-7)	101

Contract Agreement (Form PW5-8)	102

Bank Guarantee for Performance Security (Form PW5-9)	103

Bank Guarantee for Advance Payment (Form PW5-10)	104

Bank Guarantee for Retention Money Security (Form PW5-11)	105

Historical Contract Non-performance (Form PW5-12)

Section 6.	Bill of Quantities	106

Section 7.	General Specifications	113

Section 8.	Particular Specifications	114

Section 9.	Drawings	115

| Section 1. Instructions to Tenderers |
| --- |
| A. General |
| 1.Scope of Tender | The Employer, as indicated in the Tender Data Sheet (TDS) issues this Tender Document for the procurement of Works and associated Services incidental thereto as specified in the TDS and as detailed in Section 6: Bill of Quantities. The name of the Tender and the number and identification of its constituent lot(s) are stated in the TDS. |
|  | The successful Tenderer shall be required to execute the works and physical services as specified in the General Conditions of Contract |
| 2. Interpretation | Throughout this Tender Document: the term “in writing” means communication written by hand or machine duly signed and includes properly authenticated messages by facsimile or electronic mail; if the context so requires, singular means plural and vice versa; “day” means calendar days unless otherwise specified as working days; “Tender Document” means the Document provided by a Employer to a Tenderer as a basis for preparation of the Tender; and “Tender” depending on the context, means a Tender submitted by a Tenderer for execution of Works and Physical Services to the Employer in response to an Invitation for Tender. |
| 3.Source of Funds | The Employer has been allocated ‘public funds’ as indicated in the TDS and intends to apply a portion of the funds to eligible payments under the Contract for which this Tender Document is issued. |
|  | For the purpose of this provision, “public funds” means any funds allocated to the Employer under Government budget, or loan, grants and credits placed at the disposal of the Employer through the Government by the Development Partners or foreign states or organisations. |
|  | Payments by the Development Partner, if so indicated in the TDS, will be made only at the request of the Government and upon approval by the Development Partner or foreign state or organisation in accordance with the applicable Loan / Credit / Grant Agreement, and will be subject in all respects to the terms and conditions of that Agreement. |
| 4.Corrupt, Fraudulent, Collusive or Coercive Practices | The Government requires that Employer, as well as Tenderers and Contractors shall observe the highest standard of ethics during implementation of procurement proceedings and the execution of Contracts under public funds. |
|  | The Government requires that Employer, as well as Tenderers and Contractors shall, during the Procurement proceedings and the execution of Contracts under public funds, ensure- strict compliance with the provisions of Section 64 of the Public Procurement Act, 2006; abiding by the code of ethics as mentioned in the Rule127 of the Public Procurement Rules, 2008; that neither it’s any officer nor any staff nor any other agents nor intermediaries working on its behalf engages in any such practice as detailed in ITT Sub Clause 4.2(b). |
|  | Should any corrupt, fraudulent, collusive or coercive practice of any kind come to the knowledge of the Employer, it will, in the first place, allow the Tenderer to provide an explanation and shall, take actions only when a satisfactory explanation is not received. Such decision and the reasons thereof, shall be recorded in the record of the procurement proceedings and promptly communicated to the Tenderer concerned. Any communications between the Tenderers and the Employer related to matters of alleged fraud or corruption shall be in writing. |
|  | If corrupt, fraudulent, collusive or coercive practices of any kind is determined by the Employer against any Tenderer alleged to have carried out such practices, the Employer shall : exclude the concerned Tenderer from further participation in the particular Procurement proceeding; or reject any recommendation for award that had been proposed for that concerned Tenderer; or (c) declare, at its discretion, the concerned Tenderer to be ineligible to participate in further Procurement proceedings, either indefinitely or for a specific period of time. |
|  | Tenderers shall be aware of the provisions on corruption, fraudulence, collusion and coercion in Section 64 of the Public Procurement Act, 2006 and Rule 127 of the Public Procurement Rules, 2008. |
| 5.Eligible Tenderers | This Invitation for Tenders is open only to the pre-qualified Tenderers for this particular procurement proceeding. |
|  | To establish that the Tenderer continues to meet the criteria used at the time of pre-qualification, the Tenderer shall provide updated information on any assessed aspects including litigation history in Tender Submission Letter (PW5-1) that changed from the time the Tenderer was pre-qualified for this particular procurement proceeding. |
|  | Tenderers shall have the legal capacity to enter into the Contract under the Applicable Law. |
|  | Tenderers shall provide such evidence of their continued eligibility satisfactory to the Employer, as the Employer will reasonably request. |
|  | Tenderers’ requirements for eligibility will extend, as applicable, to each JV partner and Specialist Subcontractor proposed by the Tenderer. |
| 6.Eligible Materials, Equipment and Associated Services | All materials, equipment and associated services to be supplied under the Contract are from eligible sources, unless their origin is from a country specified in the TDS. |
|  | For the purposes of this Clause, “origin” means the place where the Materials and Equipments are mined, grown, cultivated, produced or manufactured or processed, or through manufacturing, processing, or assembly, another commercially recognized new product results that differs substantially in its basic characteristics from its components or the place from which the associated services are supplied. |
| 7. Site Visit | Tenderers are advised to visit and examine the Site of Works and its surroundings and obtain for itself on its own responsibility all information that may be necessary for preparing the Tender and entering into a contract for construction of the Works. |
|  | Tenderers and any of its personnel or agents will be granted permission by the Employer to enter into its premises and lands for the purpose of such visit, but only upon the express condition that the Tenderer, its personnel, and agents will release and indemnify the Employer and its personnel and agents from and against all liability in respect thereof, and will be responsible for death or personal injury, loss of or damage to property, and any other loss, damage, costs, and expenses incurred as a result of the inspection. |
|  | The costs of visiting the Site shall be at the Tenderer’s own expense. |
| B. Tender Document |
| 8.Tender Document: General | The Sections comprising the Tender Document are listed below, and should be read in conjunction with any Addendum issued under ITT Clause 11. Section 1 Instructions to Tenderers (ITT) Section 2 Tender Data Sheet (TDS) Section 3 General Conditions of Contract (GCC) Section 4 Particular Conditions of Contract (PCC) Section 5 Tender and Contract Forms Section 6 Bill of Quantities (BOQ) Section 7 General Specifications Section 8 Particular Specifications Section 9 Drawings |
|  | The Employer will not take into consideration any Tender if the Tender Document was not directly purchased from or issued by, the Employer, or through its agent(s) as stated in the TDS. |
|  | Tenderers are expected to examine all instructions, forms, terms, and specifications in the Tender Document as well as in Addendum to Tender, if any. |
| 9. Clarification of Tender Document | Tenderers requiring any clarification of the Tender Document shall contact the Employer in writing at the Employer’s address indicated in the TDS before two-third of the time allowed for preparation and submission of Tender elapses. |
|  | The Employer is not obliged to answer any clarification request received after that date as stated under ITT Sub Clause 9.1. |
|  | The Employer shall respond in writing within five (5) working days of receipt of any such request for clarification received under ITT Sub Clause 9.1. |
|  | The Employer shall forward copies of its response to all those who have purchased or have been issued with the Tender Document, including a description of the enquiry but without identifying its source. |
|  | Should the Employer deem it necessary to revise the Tender Document as a result of a clarification, it will do so following the procedure under ITT Clause 11 and ITT Sub Clause 38.2. |
| 10.Pre-Tender Meeting | To clarify issues and to answer questions on any matter arising in the Tender Document, the Employer may, if stated in the TDS, hold a pre-Tender Meeting at the place, date and time as specified in the TDS. All pre-qualified Tenderers are encouraged and invited to attend the meeting, if it is held. |
|  | Minutes of the pre-Tender meeting, including the text of the questions raised and the responses given, together with any responses prepared after the meeting, will be transmitted within seven (7) days of holding the meeting to all those who purchased or obtained the Tender Document and, to even those who did not attend the meeting. Any revision to the Tender Document listed in ITT Sub-Clause 8.1 that may become necessary as a result of the pre-Tender meeting will be made by the Employer exclusively through the issue of an Addendum pursuant to ITT Sub Clause 11 and not through the minutes of the Pre-Tender meeting. |
|  | Non-attendance at the Pre-Tender meeting will not be a cause for disqualification of a Tenderer. |
| 11.Addendum to Tender Document | At any time prior to the deadline for submission of Tenders, the Employer, on its own initiative or in response to an inquiry in writing from a Tenderer, having purchased the Tender Document, or as a result of a Pre-Tender meeting may revise the Tender Document by issuing an Addendum. |
|  | The Addendum issued under ITT Sub Clause 11.1 shall become an integral part of the Tender Document and shall have a date and an issue number and must be circulated by fax, mail or e-mail, to Tenderers who have purchased or been issued with the Tender Documents within five (5) working days of issuance of such Addendum, to enable Tenderers to take appropriate action. |
|  | Tenderers shall acknowledge receipt of an Addendum within three (3) working days. |
|  | The Employer shall also ensure posting of the relevant Addenda with the reference number and date on their websites including notice boards, where the Employer had originally posted the IFTs. |
|  | Tenderers who have purchased or been issued with the Tender Documents and, have not received any Addenda issued under ITT Sub Clause 11.1 shall inform the Employer of the fact by fax, mail or e-mail, before two- third of the time allowed for the submission of Tender has elapsed. |
|  | To give pre-qualified Tenderers a reasonable time in which to take an Addendum into account in preparing its Tender, the Employer may, at its discretion, extend the deadline for the submission of Tenders as stated under ITT Sub Clause 38.2. |
|  | If an Addendum is issued when time remaining is less than one-third of the time allowed for the preparation of Tenders, a Employer shall extend the deadline by an appropriate number of days for the submission of Tenders, depending upon the nature of the Procurement requirement and the addendum. The minimum time for such extension shall not be less than three (3) days. |
| C. Qualification Criteria |
| 12.Qualification | Tenderers shall be able to abide by the professional and ethical standards set out in Section 64 of the Public Procurement Act, 2006 and Rule 127 of the Public Procurement Rules, 2008. |
|  | To establish that the Tenderer continues to meet the criteria used at the time of pre-qualification, the Tenderer shall provide updated information on any assessed aspects including litigation history in Tenderer Information (PW5-2), JV Partner Information (PW5-3), as applicable, Subcontractor Information (PW5-4), as applicable, Personnel Information (PW5-5) and the Schedule of Equipments that changed from the time the Tenderer was pre-qualified for this particular procurement proceeding. |
| 13.Joint Venture, Consortium or Association (JVCA) | Tenderers may participate in the procurement proceedings in a Joint Venture, Consortium or Associations (JVCA) as formed, or alternately with an agreement supported by a Letter of Intent as intended; whichever assessed earlier at the time of pre-qualification. |
|  | Tenderers shall submit along with the Tender the copies of the JV agreement or the Letter of Intent and the proposed JV agreement, assessed at the time of pre-qualification. |
|  | Each partner of the JV shall be jointly and severally liable for the execution of the Contract, all liabilities and ethical and legal obligations in accordance with the Contract terms. |
|  | The JV shall nominate a Representative (partner-in-charge) who shall have the authority to conduct all business for and on behalf of any and all the partners of the JV during the tendering process and, in the event the JV is awarded the Contract, during contract execution including the receipt of payments for and on behalf of the JV. |
|  | The composition or the constitution of a JV formed, assessed, and pre-qualified, shall not be allowed to be altered prior to signing of the Contract. |
|  | Alteration of partners to the composition or constitution at a date later than the signing of the Contract during execution shall be allowed by the Employer only when any of such partners is found to be incompetent or has serious difficulties which may impact the overall implementation of the proposed Works, where the incoming partner shall require to have qualifications higher than that of the outgoing partner. |
|  | Each partner of the JV shall complete the JV Partner Information (Form PW5-3) for submission with the Tender. |
| 14.Subcontractor(s) | Tenderers may intend to subcontract an activity or part of the Works to a Specialist Subcontractor, in which case such elements and the proposed Subcontractor shall be clearly identified and its qualifications supported by documents. |
|  | A Specialist Subcontractor may participate in more than one Tender, but only in that capacity. |
|  | The Employer may require Tenderers to provide more information about their subcontracting arrangements. If any Specialist Subcontractor is found ineligible or unsuitable to carry out the subcontracted tasks, the Employer may request the Tenderer to propose an acceptable substitute. |
|  | The Employer may also select in advance Nominated Subcontractor(s) to execute certain specific components of the Works and if so, those will be specified in the TDS. |
|  | The successful Tenderer shall under no circumstances assign the Works or any part of it to the Subcontractor(s). |
|  | Each Specialist Subcontractor shall complete the Specialist Subcontractor Information (Form PW5-4) for submission with the Tender. |
| 15. Domestic Preference | If so specified in the TDS, a national Tenderer including Joint Venture comprising only national partners shall qualify for a percentage margin of ‘domestic preference’ provided the conditions set out in ITT Sub Clause 15.2 are fully met. |
|  | The requirements of a national Tenderer to qualify for ‘domestic preference’ shall be : (a) for an individual firm (i) it is registered within Bangladesh (ii) it has more than fifty (50) percent ownership by the nationals of Bangladesh (iii) it does not subcontract more than twenty (20) percent of the Tender price, excluding provisional sums, to foreign contractors (iv) it meets any other requirements specified in this document (b) for a Joint Venture it is registered in Bangladesh the individual partners are registered in Bangladesh and have more than 50 percent ownership by the nationals of Bangladesh it does not sub-contract more than twenty (20) percent of the Tender price, excluding the provisional sums, to foreign contractors (iv) it meets any other requirements specified in this document. |
|  | The national Tenderer qualifying for ‘domestic preference’, as stated under ITT Sub Clause 15.2, shall receive a seven and half (7.5) percent margin of preference only in the evaluation of its Tender(s) while comparing the same with those of other Tenderers. |
| D. Tender Preparation |
| 16.Only One Tender | Tenderers shall submit only one (1) Tender for each lot, either individually or as a JV. The Tenderer who submits or participates in more than one (1) Tender in one (1) lot will cause all the Tenders of that particular Tenderer to be considered non-responsive. |
| 17.Cost of Tendering | Tenderers shall bear all costs associated with the preparation and submission of its Tender, and the Employer shall not be responsible or liable for those costs, regardless of the conduct or outcome of the Tendering process. |
| 18.Issuance and Sale of Tender Document | The Employer shall make Tender Documents available immediately to the pre-qualified Tenderers, requesting to obtain and willing to purchase at the corresponding price by the date the advertisement has been published in the newspaper. |
|  | Full contact details, with mailing address, telephone and facsimile numbers and electronic mail address, as applicable, of those to whom the Tender Documents have been issued shall be recorded with a reference number by the Employer or its agents. |
|  | There shall not be any pre-conditions whatsoever, for sale or issuance of Tender Documents and, the sale or issuance of such Document shall be permitted up to the day prior to the day of deadline for the submission of Tender. |
|  | Tender Document posted in the designated website may also be used by the Tenderer for submission of Tenders, if so permitted by the Employer and specified in the TDS. |
| 19.Language of Tender | The Tender shall be written in the English language. Correspondences and documents relating to the Tender may be written in English. Supporting documents and printed literature furnished by the Tenderer that are part of the Tender may be in another language, provided they are accompanied by an accurate translation of the relevant passages in English, in which case, for purposes of interpretation of the Tender, such translation shall govern. |
|  | Tenderers shall bear all costs of translation to the governing language and all risks of the accuracy of such translation. |
| 20.Contents of Tender | The Tender prepared by the Tenderers shall comprise the following: the Tender Submission Letter (Form PW5-1) and Appendix to Tender; Tenderer Information (Form PW5-2), as stated under ITT Sub Clause 12.2; the priced Bill of Quantities and the completed Schedules for each lot in accordance with ITT Clauses 21,23 and 24; Tender Security, as stated under ITT Clauses 31, 32 and 33. alternatives, if permissible, as stated under ITT Clause 22; written confirmation authorizing the signatory of the Tender to commit the Tenderer, as stated under ITT Sub Clause 36.3; documentary evidence, establishing the origin of all Materials, Equipment and services to be supplied under the Contract, as stated under ITT Clause 26; documentary evidence, establishing that the Tenderer is pre-qualified for this particular procurement proceeding, as stated under ITT Sub Clause 5.1; documentary evidence, establishing the Tenderer’s continued eligible and qualified status, as stated under ITT Sub Clause 5 and 12; Technical Proposal describing work plan & method, personnel, equipment and schedules, as stated under ITT Clause 27; and any other document as specified in the TDS. |
|  | In addition to the requirements stated under ITT Sub Clause 20.1, Tenders submitted by a JV or proposing a Specialised Subcontractor shall include updates, if any, on : Joint Venture Agreement legally entered into in the Tenderer’s Leading Partner’s country of origin, by all partners, as stated under ITT Sub Clause 13.1; or Letter of Intent along with the proposed agreement duly signed by all partners of the intended JV and authenticated by an authority of the Tenderer’s Leading Partner’s country of origin with the declaration that it will execute the Joint Venture Agreement in the event the Tenderer is successful, as stated under ITT Sub Clause 13.1; the JV Partner Information (Form PW5-3), as stated under ITT Sub Clause 12.2; the Specialist Subcontractor Information (Form PW5-4), as stated under ITT Sub Clause 12.2. |
| 21.Tender Submission Letter and Bill of Quantities | Tenderers shall submit the Tender Submission Letter (Form PW5-1), which shall be completed without any alterations to its format, filling in all blank spaces with the information requested, failing which the Tender may be considered non-responsive as being incomplete. |
|  | Tenderers shall submit the priced Bill of Quantities using the form(s) furnished in Section 6: Bill of Quantities. |
|  | If in preparing its Tender, the Tenderer has made errors in the unit rate or price or the total price, and wishes to correct such errors prior to submission of its Tender, it may do so, but shall ensure that each correction is initialled by the authorised person of the Tenderer and that a statement shall be made as to the total number of initialled corrections made, at the end of the priced Bill of Quantities in Section 6. |
| 22. Alternatives | Unless otherwise stated in the TDS, alternatives shall not be considered. |
|  | When alternative times for completion are explicitly invited, a statement to that effect will be included in the TDS, as will the method of evaluating different times for completion. |
|  | Except as provided under ITT Sub Clause 22.4, Tenderers wishing to offer technical alternatives to the requirements of the Tender Documents must first price the Employer’s design as described in the Tender Documents and shall further provide all information necessary for a complete evaluation of the alternative by the Employer, including drawings, designs, design calculations, technical specifications, breakdown of prices, and proposed construction methodology and other relevant details. |
|  | When specified in the TDS, Tenderers are permitted to submit alternative technical solutions for specified parts of the Works, and such parts will be identified in the TDS. |
|  | Only the technical alternatives, if any, of the lowest evaluated Tenderer conforming to the basic technical requirements will be considered by the Employer. |
| 23.Tender Prices, Discounts and Price Adjustment | The prices and discounts quoted by the Tenderer in the Tender Submission Letter (Form PW5-1) and in the Bill of Quantities (BOQ) shall conform to the requirements specified below. |
|  | Tenderers shall fill in unit rates or prices for all items of the Works both in figures and in words as described in the BOQ. The rates or prices shall be inclusive of profit and overhead and, all kinds of applicable taxes, customs duties, fees, levies, and other charges to be paid. |
|  | The items quantified in the BOQ for which no unit rates or prices have been quoted by the Tenderer will not be paid for, by the Employer when executed and shall be deemed covered by the amounts of other rates or prices in the BOQ and, it shall not be a reason to change the Tender price. |
|  | The Employer may, if necessary, require the Tenderer to submit the detail breakdown of the unit rates or prices quoted by the Tenderer for the facilitation of the Tender proceedings. |
|  | The Tender price shall be calculated on the basis defined in the ITT which is the unit rates or prices applied to Works proposed in the priced BOQ of this Tender Document. |
|  | The price to be quoted in the Tender Submission Letter, as stated under ITT Sub Clause 21.1, shall be the total price of the Tender, excluding any discounts offered, only in case of being awarded more than one lot, by the Tenderer. |
|  | Tenderers shall quote any unconditional discounts for being awarded more than one lot if so specified in the TDS and the methodology for application of discount in the Tender Submission Letter as stated under ITT Sub Clause 21.1. |
|  | If so indicated under ITT Sub Clause 23.7, Tenders are being invited for individual lots or for any combination of lots. Tenderers wishing to offer any price reduction for the award of more than one lot shall specify in their Tender the price reductions applicable to each lot, or alternatively, to any combination of lots within the package. Price reductions or discounts will be submitted as stated under ITT Sub Clause 23.1, provided the Tenders for all lots are submitted and opened together. |
|  | All kinds of applicable taxes ,customs duties, fees, levies, VAT and other charges payable by the Contractor under the Contract, or for any other causes, as of the date twenty-eight (28) days prior to the deadline for submission of Tenders, shall be included in the unit rates and prices and the total Tender price submitted by the Tenderer. |
|  | Unless otherwise provided in the TDS and the PCC, the price of a Contract shall be fixed in which case the unit rates or prices may not be modified in response to changes in economic or commercial conditions. |
|  | If so indicated under ITT Sub Clause 23.10, Tenders are being invited with a provision for price adjustments. The unit rates or prices quoted by the Tenderer are subject to adjustment during the performance of the Contract in accordance with the provisions of GCC Clause 74 and, in such case the Employer shall provide the indexes and weightings or coefficients in Appendix to the Tender for the price adjustment formulae specified in the PCC. |
|  | The Employer may require the Tenderer to justify its proposed indexes, if any of those as stated under ITT Sub Clause 23.11 are instructed to be quoted by the Tenderer in Appendix to the Tender. |
|  | The formulas, indexes, coefficients and procedures to be followed as referred to in the PCC shall be used to determine whether economic or commercial conditions have changed during performance of the Contract to significant degree to justify a price adjustment and to identify the amount of increase and the frequency with which price adjustments shall be implemented. |
|  | The price adjustment stated under ITT Sub Clause 23.11 shall be dealt with in accordance with the provisions set out in this Tender Document. |
| 24.Tender Currency and Payments | The currency of the Tender shall be either in USD or GBP or EUR or JPY and/or Bangladesh Taka as specified in the TDS. |
|  | The currency of Tender for the portion of local inputs shall be expressed in Bangladesh Taka. |
|  | The national Tenderers including Joint Venture of national partners shall be able to express their Tenders in combination of local and foreign currency (ies) similar to foreign Tenderer; whereby a price breakdown be provided in support of demand for foreign currency. |
|  | The currency of payments, as stated under ITT Sub Clauses 24.1 and 24.2 shall be as specified in the TDS. |
| 25.Documents Establishing Eligibility of the Tenderer | To establish that the Tenderer continues to meet the criteria used at the time of pre-qualification, the Tenderer shall provide updated information on any assessed aspects including litigation history in Tender Submission Letter (PW5-1) that changed from the time the Tenderer was pre-qualified for this particular procurement proceeding. |
| 26.Documents Establishing the Eligibility and Conformity of Materials, Equipment and Services | Tenderers shall submit documentary evidence to establish the origin of all Materials, Equipment and services to be supplied under the Contract as stated under ITT Clause 6. |
|  | To establish the conformity of the Materials, Equipment and services to be supplied under the Contract, the Tenderer shall furnish, as part of its Tender, the documentary evidence (which may be in the form of literature, specifications and brochures, drawings or data) that these conform to the technical specifications and standards specified in Section 7, General Specifications and Section 8, Particular Specifications. |
| 27.Documents Establishing Technical Proposal | Tenderers shall furnish a Technical Proposal including a statement of work methods, equipment, personnel, schedule and any other information as stipulated in TDS, in sufficient detail to demonstrate the adequacy of the Tenderer’s proposal to meet the work requirements and the completion time. |
| 28.Documents Establishing the Tenderer’s Qualification | To establish that the Tenderer continues to meet the criteria used at the time of pre-qualification, the Tenderer shall provide updated information on any assessed aspects in Tenderer Information (PW5-2), JV Partner Information (PW5-3), as applicable, Subcontractor Information (PW5-4), as applicable, Personnel Information (PW5-5) and the Schedule of Equipments that changed from the time the Tenderer was pre-qualified for this particular procurement proceeding. |
|  | If ‘domestic preference’ applies as stated under ITT Sub Clause 15.1, the national Tenderers, individually or in Joint Ventures, applying for eligibility for ‘domestic preference’ shall provide all information required to satisfy the criteria for eligibility as stated under ITT Sub Clause 15.2. |
| 29.Validity Period of Tender | Tender Validities shall be determined on the basis of the complexity of the Tender and the time needed for its examination, evaluation, approval of the Tender and issuance of the Notification of Award. |
|  | Tenders shall remain valid for the period specified in the TDS after the date of Tender submission deadline prescribed by the Employer, as stated under ITT Sub Clause 29.1. A Tender valid for a period shorter than that specified will be considered non-responsive by the Employer. |
| 30.Extension of Tender Validity and Tender Security | In justified exceptional circumstances, prior to the expiration of the Tender validity period, the Employer may solicit not later than ten (10) days before the expiry date of the Tender Validity, compulsorily all the Tenderers’ consent to an extension of the period of validity of their Tenders. |
|  | The request for extension of Tender Validity period shall state the new date of the validity of the Tender. |
|  | The request from the Employer and the responses from the Tenderers will be made in writing. |
|  | Tenderers consenting in writing to the request made by the Employer under ITT Sub Clause 30.3 shall also correspondingly extend the validity of its Tender Security for twenty eight (28) days beyond the new date for the expiry of the Tender Validity. |
|  | Tenderers consenting in writing to the request as stated under ITT Sub Clause 30.3 shall not be required or permitted to modify its Tender in any circumstances. |
|  | If the Tenderers are not consenting in writing to the request made by the Employer as stated under ITT Sub Clause 30.2, its Tender shall not be considered in the subsequent evaluation. |
| 31.Tender Security | Tender Securities and its amounts shall be determined sufficient to discourage the submission of frivolous and irresponsible Tenders shall be rounded fixed amount and, shall not be stated as a precise percentage of the estimated total Contract price. |
|  | Tenderers shall furnish as part of its Tender, in favour of the Employer or as otherwise directed on account of the Tenderer, a Tender Security in original form and, in currency of the Tender, as stated under ITT Sub Clause 31.1, of the amount as specified in the TDS. |
|  | If the Tender is a Joint Venture, the Tenderer shall furnish as part of its Tender, in favour of the Employer or as otherwise directed on account of the title of the existing or intended JV or any of the partners of that JV, a Tender Security in original form and in currency of the amount as stated under ITT Sub Clause 31.2. |
| 32.Form of Tender Security | The Tender Security shall: (a) be in the form of an irrevocable Bank Guarantee issued by an internationally reputable Bank which has a correspondent Bank located in Bangladesh, in the format (Form PW5-6) furnished in Section 5: Tender and Contract Forms; (b) be payable promptly upon written demand by the Employer in the case of the conditions listed in ITT Sub Clause 35 being invoked; and (c) remain valid for at least twenty eight (28) days beyond the expiry date of the Tender Validity in order to make a claim in due course against a Tenderer in the circumstances as stated under ITT Sub Clause 35 and pursuant to Rule 25 of the Public Procurement Rules, 2008. |
| 33.Authenticity of Tender Security | The authenticity of the Tender Security submitted by a Tenderer shall be examined and verified by the Employer in writing from the Bank issuing the security, prior to finalization of the Evaluation Report. |
|  | If a Tender Security is found to be not authentic, the Tender which it covers shall not be considered for subsequent evaluation and in such case the Employer shall proceed to take punitive measures against that Tenderer as stated under ITT Sub Clause 4.4. |
|  | A Tender not accompanied by a valid Tender Security as stated under ITT Clause 31, 32 and 33 will be considered non-responsive by the Employer. |
| 34.Return of Tender Security | No Tender Securities shall be returned by the Tender Opening Committee (TOC) during and after the opening of the Tenders. |
|  | No Tender Security shall be returned to the Tenderers before contract signing, except to those who are considered non-responsive. |
|  | Tender Securities of the non-responsive Tenders shall be returned immediately after the Evaluation Report has been approved by the Employer. |
|  | Tender Securities of the responsive Tenders shall be returned only after the lowest evaluated Tenderer has submitted the Performance Security and signed the Contract; that being even before the expiration of the Tender Validity period as stated under ITT Clause 29. |
|  | Tender Securities of the Tenderers not consenting within the specified date in writing to the request made by the Employer under ITT Sub Clause 30.2 in regard to extension of its Tender Validity shall be discharged or returned forthwith. |
| 35.Forfeiture of Tender Security | Tender Security may be forfeited, if a Tenderer: withdraws its Tender after opening of Tenders but within the validity of the Tender as stated under ITT Clause 29 and 30; or refuses to accept a Notification of Award as stated under ITT Sub Clause 60.3 ; or fails to furnish Performance Security as stated under ITT Sub Clause 61.2 and 61.3 ; or refuses to sign the Contract as stated under ITT Sub Clause 65.2; or does not accept the correction of the Tender price following the correction of the arithmetic errors as stated under ITT Clause 51. |
| 36.Format and Signing of Tender | The Tenderer shall prepare one (1) original of the documents comprising the Tender as described in ITT Clause 20 and clearly mark it “ORIGINAL.” In addition, the Tenderer shall prepare the number of copies of the Tender, as specified in the TDS and clearly mark each of them “COPY.” In the event of any discrepancy between the original and the copies, the ORIGINAL shall prevail. |
|  | Alternatives, if permitted in accordance with ITT Clause 22, shall be clearly marked “Alternative”. |
|  | The original and each copy of the Tender shall be typed or written in indelible ink and shall be signed by the Person duly authorized to sign on behalf of the Tenderer. This authorization shall consist of a written authorization and shall be attached to the Tender Submission Letter (Form PW5-1). The name and position held by each Person(s) signing the authorization must be typed or printed below the signature. All pages of the original and of each copy of the Tender, except for un-amended printed literature, shall be numbered sequentially and signed or initialled by the person signing the Tender. |
|  | In case of JV, the application of the provisions as stated under ITT Sub Clause 36.3 shall extend up to each partner of that existing or intended JV. |
|  | Any interlineations, erasures, or overwriting will be valid only if they are signed or initialled by the Person(s) signing the Tender. |
|  | Person(s) signing the Tender shall describe his or her name, address, position along with his or her national Identification Number, if any. |
| E. Tender Submission |
| 37.Sealing, Marking and Submission of Tender | The Tenderer shall enclose the original in one (1) envelope and all the copies of the Tender, including the alternatives, if permitted under ITT Clause 22, in another envelope, duly marking the envelopes as “ORIGINAL” “ALTERNATIVE” (if permitted) and “COPY.” These sealed envelopes will then be enclosed and sealed in one (1) single outer envelope. |
|  | The inner and outer envelopes shall: be addressed to the Employer at the address as stated under ITT Sub Clause 38.1; bear the name of the Tender and the Tender Number as stated under ITT Sub Clause 1.1; bear the name and address of the Tenderer; bear a statement “DO NOT OPEN BEFORE ----------------------” the time and date for Tender opening as stated under ITT Sub Clause 44.2; bear any additional identification marks as specified in the TDS. |
|  | The Tenderer is solely and entirely responsible for pre-disclosure of Tender information if the envelope(s) are not properly sealed and marked. |
|  | Tenders shall be delivered by hand or by mail, including courier services at the address(s), as stated under ITT Sub Clause 38.1. |
|  | Tenders shall be submitted on the basis of this Tender Document issued by the Employer. |
|  | The Employer will, on request, provide the Tenderer with acknowledgement of receipt showing the date and time when it’s Tender was received. |
| 38.Deadline for Submission of Tender | Tenders shall be delivered to the Employer at the address specified in the TDS and no later than the date and time specified in the TDS. |
|  | The Employer may, at its discretion on justifiably acceptable grounds duly recorded, extend the deadline for submission of Tender as stated under ITT Sub Clause 38.1, in which case all rights and obligations of the Employer and Tenderers previously subject to the deadline will thereafter be subject to the new deadline as extended. |
|  | If submission of Tenders for this procurement is allowed in more than one location, the date and time for submission of Tender at the primary and secondary place(s) shall be as specified in the TDS. |
|  | The Employer shall ensure that the Tenders received at the secondary place(s) are hand-delivered at the primary place as stated under ITT Sub Clause 38.1 before the time specified in the TDS; but in no case later than THREE (3) HOURS after the deadline for submission of Tenders at the secondary place(s) in case of MULTIPLE DROPPING. |
| 39. Late Tender | Any Tender received by the Employer after the deadline for submission of Tenders as stated under ITT Sub Clause 38.1 shall be declared LATE, excluded, and returned unopened to the Tenderer. |
| 40.Modification, Substitution or Withdrawal of Tender | Tenderers may modify, substitute or withdraw its Tender after it has been submitted by sending a written notice duly signed by the authorized signatory and properly sealed, and shall include a copy of the authorization confirmed by an affidavit authenticated by an authority of the Tenderer’s Leading Partner’s country of origin; provided that such written notice including the affidavit is received by the Employer prior to the deadline for submission of Tenders as stated under ITT Clause 38. |
|  | If submission of Tenders for this procurement is allowed in more than one location, the Tenderer may modify, substitute or withdraw its Tender as stated under ITT Sub Clause 40.1 after it has been submitted, prior to the deadline prescribed for submission of Tenders at the primary place. |
| 41.Tender Modification | Tenderers shall not be allowed to retrieve its original Tender, but shall be allowed to submit corresponding modification to its original Tender marked as “MODIFIFICATION”. |
| 42.Tender Substitution | Tenderers shall not be allowed to retrieve its original Tender, but shall be allowed to submit another Tender marked as “SUBSTITUTION”. |
| 43.Withdrawal of Tender | Tenderers shall be allowed to withdraw its Tender by a Letter of Withdrawal marked as “WITHDRAWAL”. |
| F. Tender Opening and Evaluation |
| 44.Tender Opening | Tenders shall be opened pursuant to Rule 97 following steps in Part D of Schedule IV of the Public Procurement Rules, 2008. |
|  | Tenders shall be opened immediately after the deadline for submission of Tenders at the primary place irrespective of SINGLE DROPPING and MULTIPLE DROPPING as specified in the TDS but no later than ONE HOUR after expiry of the submission deadline at the same primary place. Tender opening shall not be delayed on the plea of absence of Tenderers or his or her representatives. |
|  | Persons not associated with the Tender may not be allowed to attend the public opening of Tenders. |
|  | Tenderers’ representatives shall be duly authorised by the Tenderer. Tenderers or their authorised representatives will be allowed to attend and witness the opening of Tenders, and will sign a register evidencing their attendance. |
|  | The authenticity of withdrawal or substitution of, or modifications to original Tender, if any made by a Tenderer in specified manner, shall be examined and verified by the Tender Opening Committee (TOC) based on documents submitted as stated under ITT Sub Clause 40.1. |
|  | Tenders will be opened in the following manner: firstly, envelopes marked “Withdrawal” shall be opened and “Withdrawal” notices read aloud and recorded and the envelope with the corresponding Tender shall not be opened, but returned unopened to the Tenderer by the Employer at a later time immediately after preliminary examination by the Tender Evaluation Committee as stated under ITT Sub Clause 47. No Tender withdrawal shall be permitted unless the corresponding withdrawal notice contains a valid authorization to request the withdrawal and in such case the Tender shall be read aloud at the Tender opening ; secondly, the remaining Tenders will be sorted out and those marked “Substitution” or “Modification” will be linked with their corresponding “Original”(O) Tender; Next, envelopes marked “Substitution”(S) shall be opened and read aloud and recorded, and exchanged with the corresponding Tender being substituted, and the substituted Tender shall not be opened, but returned unopened to the Tenderer by the Employer at a later time immediately after preliminary examination by the Tender Evaluation Committee as stated under ITT Sub Clause 47. No Tender substitution shall be permitted unless the corresponding substitution notice contains a valid authorization to request the substitution and in such case the Tender shall be read aloud at the Tender opening; Next envelopes marked “Modification” (M) shall be opened and read aloud with the corresponding Tender and recorded. No Tender modification shall be permitted unless the corresponding modification notice contains a valid authorization to request the modification and in such case the Tender shall be read aloud at the Tender opening; thirdly, if so specified in this Tender Document, the envelopes marked “Alternative” (A) shall be opened and read aloud with the corresponding Tender and recorded. |
|  | Ensuring that only the correct (M), (S), (A), (O) envelopes are opened, details of each Tender will be dealt with as follows: the Chairperson of the Tender Opening Committee will read aloud each Tender and record in the Tender Opening Sheet (TOS) : the name and address of the Tenderer; state if it is a withdrawn, modified, substituted or original Tender; the Tender price; the number of initialled corrections; any discounts; any alternatives; the presence or absence of any requisite Tender Security; and such other details as the Employer, at its discretion, may consider appropriate. only discounts and alternatives read aloud at the Tender opening will be considered in evaluation. all pages of the original version of the Tender, except for un-amended printed literature, will be initialled by members of the Tender Opening Committee. |
|  | Upon completion of Tender opening, all members of the Tender Opening Committee and the Tenderers or Tenderer’s duly authorised representatives attending the Tender opening shall sign by name, address, designation and their national Identification Numbers the Tender Opening Sheet, copies of which shall be issued to the Head of the Procuring Entity or an officer authorised by him or her and also to the members of the Tender Opening Committee and any authorised Consultants and, to the Tenderers immediately. |
|  | The omission of a Tenderer’s signature on the record shall not invalidate the contents and effect of the record under ITT Sub Clause 44.7. |
|  | No Tender will be considered non-responsive at the Tender opening stage except the LATE Tenders. |
| 45.Evaluation of Tenders | Tenders shall be examined and evaluated only on the basis of the criteria specified in the Tender Document. |
|  | The Employer’s Tender Evaluation Committee (TEC) shall examine, evaluate and compare Tenders that are responsive to the mandatory requirements of Tender Documents in order to identify the successful Tenderer. |
| 46.Evaluation Process | The TEC may consider a Tender as responsive in the Evaluation, only if it is submitted in compliance with the mandatory requirements set out in the Tender Document. The evaluation process should begin immediately after tender opening following four broad steps: Preliminary examination Technical examination and responsiveness Financial evaluation and price comparison Post-qualification of the lowest evaluated responsive Tender. |
| 47.Preliminary Examination | Firstly, compliance, adequacy and authenticity of the documentary evidences for meeting the eligibility and qualification criterion specified in the corresponding Sections of the Tender Document shall be preliminarily examined. |
|  | Examination of the compliance, adequacy and authenticity of the documentary evidence may follow the order below: verification of the completeness of the eligibility declarations in the Tender Submission Sheet (Form PW5-1) as furnished in Section 5: Tender and Contract Forms; verification of the completeness of the Tenderer Information (Form PW5-2) as furnished in Section 5: Tender and Contract Forms; verification of the completeness of the JV Partner Information (Form PW5-3) as furnished in Section 5: Tender and Contract Forms; verification of the completeness of the Specialist Subcontractor Information (Form PW5-4) as furnished in Section 5: Tender and Contract Forms; verification of that the Tenderer’s country of origin is not ineligible; verification of that the Tenderer is enrolled in the relevant professional or trade organisations registered in in the country of its origin; verification of that the written authorisation confirming the signatory of the Tenderer to commit the Tender has been attached with the Tender Submission Letter (Form PW5-1) as stated under ITT Sub Clause 36.3; in order to check the authenticity of Tender and Tenderer itself; verification of the eligibility in terms of legal capacity and fulfilment of taxation obligations by the Tenderer; verification of that all the documents required, as stated under ITT Clause 28 for a Tender, has been provided and requirements met by a Tender; verification of that all the documents required, as stated under ITT Clause 13 and ITT Clause 25 for a Joint Venture Tender, has been provided and requirements met, if it is a joint venture Tender; verification of that the Tenderer is not insolvent, in receivership, bankrupt, in the process of bankruptcy or temporarily barred; verification of that the written notice for substitution of or modification to, the corresponding Tender is proper and authentic, if the Tender is “WITHDRAWN” “SUBSTITUTION” or “MODIFICATION’, in accordance with ITT Clause 40; verification of the status of claims, arbitration and other litigation cases of the Tenderer as stated under ITT Clause 5 and ITT Clause 25; verification of the validity and authenticity of the Tender Security in the form of Bank Guarantee using the standard format (Form PW5-6) furnished in Section 5: Tender and Contract Forms, issued by an internationally reputable Bank which has a correspondent Bank located in Bangladesh as attached with the Tender Submission Letter (Form PW5-1), in order to check the compliance of the instructions as stated under ITT Clauses 30,31,32 and 33; |
| 48.Technical Examination and Responsiveness | Secondly, the TEC will examine the adequacy and authenticity of the documentary evidence which may follow the order below. |
|  | The TEC will evaluate the technical aspects of the Tender submitted as stated under ITT Clauses 25, 26 and 27, to confirm that all mandatory requirements have been met. |
|  | The TEC will further examine the terms and conditions specified in Section 7: General Specifications and Section 8: Particular Specifications of the Tender Document have been met without any material deviation or reservation. |
|  | The TEC’s determination of a Tender’s responsiveness is to be based on the documentary evidence as stated under ITT Clause 20 without recourse to extrinsic evidence. |
|  | Information contained in a Tender submission that was not requested in the Tender Document shall not be considered in evaluation of the Tender. |
|  | A Tender shall be considered responsive in the evaluation, only when it is submitted in compliance with the mandatory requirements set out in the Tender Document without material deviation or reservation. |
|  | If, after the examination of the terms and conditions and the technical aspects of the Tender, the TEC determines that the Tender is not responsive in accordance with ITT Clause 20, it shall consider the Tender non-responsive. |
|  | If a Tender is not responsive to the mandatory requirements set out in the Tender Document, it shall be considered non-responsive by the TEC and will not subsequently be made responsive by correction of the material deviation or reservation. |
|  | A material deviation or reservation is one that: affects in any substantial way the scope, quality, or performance of the Works; or limits in any substantial way, or is inconsistent with the Tender Document, the Employer’s rights or the Tenderer’s obligations under the Contract; or if rectified would unfairly affect the competitive position of other Tenderers presenting responsive Tenders. [During the evaluation of Tenders, the following definitions apply: “Deviation” is a departure from the requirements set out in the Tender Document; “Reservation” is the setting of limiting conditions or withholding from complete acceptance of the mandatory requirements set out in the Tender Document] |
|  | The TEC may regard a Tender as responsive even if it contains; minor or insignificant deviations which do not meaningfully alter or depart from the technical specifications, characteristics and commercial terms and, conditions or other mandatory requirements set out in the Tender Document; or errors or oversights that if corrected, would not alter the key aspects of the Tender. |
| 49.Clarification on Tender | The TEC may ask Tenderers for clarification of their Tenders, including breakdowns of unit rates or prices, in order to facilitate the examination and evaluation of Tenders. The request for clarification by the TEC and the response from the Tenderer shall be in writing, and Tender clarifications which may lead to a change in the substance of the Tender or in any of the key elements of the Tender pursuant to ITT Sub Clause 48.9, will neither be sought nor be permitted. |
|  | Changes in the Tender price shall also not be sought or permitted, except to confirm the correction of arithmetical errors discovered by the TEC in the evaluation of the Tenders, as stated under ITT Sub Clause 51.1. |
|  | Any request for clarifications by the TEC shall not be directed towards making an apparently non-responsive Tender responsive and reciprocally the response from the concerned Tenderer shall not be articulated towards any addition, alteration or modification to its Tender. |
|  | If a Tenderer does not provide clarifications of its Tender by the date and time set in the TEC’s written request for clarification, its Tender shall not be considered in the evaluation. |
|  | Requests for clarifications on Tenders shall be duly signed only by the TEC Chairperson. |
| 50.Restrictions on Disclosure of Information Relating to Procurement Process | Following the opening of Tenders until issuance of Notification of Award no Tenderer shall, unless requested to provide clarification to its Tender or unless necessary for submission of a complaint, communicate with the concerned Employer pursuant to Rule 31 of the Public Procurement Rules, 2008. |
|  | Tenderers shall not seek to influence in anyway, the examination and evaluation of the Tenders. |
|  | Any effort by a Tenderer to influence a Employer in its decision concerning the evaluation of Tenders, Contract awards may result in the consideration its Tender non-responsive as well as further action in accordance with Section 64 (5) of the Public Procurement Act, 2006. |
|  | All clarification requests shall remind Tenderers of the need for confidentiality and that any breach of confidentiality on the part of the Tenderer may result in their Tender being disqualified. |
| 51.Correction of Arithmetical Errors | Provided that the Tender is responsive, the TEC shall correct arithmetical errors on the following basis: if there is a discrepancy between the unit price and the line item total price that is obtained by multiplying the unit price and quantity, the unit price will prevail and the line item total price shall be corrected, unless in the opinion of the TEC there is an obvious misplacement of the decimal point in the unit price, in which case the total price as quoted will govern and the unit price will be corrected; and (b) if there is an error in a total corresponding to the addition or subtraction of subtotals, the subtotals shall prevail and the total shall be corrected; and (c) if there is a discrepancy between words and figures, the amount in words shall prevail, unless the amount expressed in words is related to an arithmetic error, in which case the amount in figures shall prevail subject to (a) and (b) above. |
|  | Any arithmetical error or other discrepancies as stated in ITT Sub Clause 51.1 will be immediately notified by the TEC pursuant to Rule 98 (11) of the Public Procurement Rules, 2008 to the concerned Tenderer for acceptance. |
| 52. Conversion to Single Currency | For evaluation and comparison purposes, the currency of the Tender shall be converted into Bangladesh Taka currency. |
|  | The exchange rate for conversion, as stated under ITT Sub Clause 52.1, to be used in arriving at the Bangladesh Taka currency equivalent shall be the selling rate quoted by the source being Bangladesh Bank on the date of opening of the Tenders. |
| 53.Financial Evaluation | Thirdly the TEC will evaluate each Tender that has been determined, up to this stage of the evaluation, to be responsive to the mandatory requirements set out in the Tender Document. |
|  | To evaluate a Tender, the TEC will consider the following: the Tender price, excluding Provisional Sums and the provision, if any, for contingencies in the priced Bill of Quantities, but including Daywork items, where priced competitively; adjustments for correction of arithmetical errors pursuant to ITT Sub Clause 51.1; adjustments in order to take into consideration the unconditional discounts or methodology for application of the discount offered pursuant to ITT Sub Clause 23.7; adjustments by converting the amount resulting from (a), (b), and (c) above , if relevant, to Bangladesh Taka currency, as stated under ITT Sub Clause 52; adjustments for any other acceptable variations or deviations pursuant to ITT Sub Clause 48.10. |
|  | Variations, deviations, alternatives and other factors which are in excess of the requirements of the Tender Document or otherwise result in unsolicited benefits for the Employer will not be taken into account in Tender evaluation. |
|  | The estimated effect of any price adjustment provisions under GCC Clause 74, applied over the period of execution of the Contract, will not be taken into account in Tender evaluation. |
|  | If so indicated in the ITT Sub Clause 23.7 the Employer may award one or multiple lots to one Tenderer following the methodology specified in ITT Sub Clause 53.6. |
|  | To determine the lowest-evaluated lot or combination of lots, the TEC will take into account: the experience and resources sufficient to meet the aggregate of the qualifying criteria for the individual lot; the lowest-evaluated Tender for each lot calculated in accordance with all the requirements of Evaluation Criteria; the price reduction on account of discount per lot or combination of lots and the methodology for application of the discount as offered by the Tenderer in its Tender; and the Contract-award sequence that provides the optimum economic combination on the basis of least overall cost of the total Contract package taking into account any limitations due to constraints in Works or execution capacity determined in accordance with the post-qualification criteria stated under ITT Clause 56. |
|  | If the lowest Evaluated Tender is significantly below the official estimated cost or unbalanced as a result of front loading in the opinion of the TEC, the TEC may require the Tenderer to produce detailed breakdown of unit price or rates for any or all items of the BOQ, to demonstrate the internal consistency of those prices with the construction methods and schedule proposed. After evaluation of the breakdown of the unit price or rates, taking into consideration the schedule of estimated Contract payments, the Employer may require that the amount of the Performance Security set forth in ITT Sub Clause 61.2 be increased at the expenses of the Tenderer to a level as stated under ITT Sub Clause 61.3 sufficient to protect the Employer against financial loss in the event of default by such Tenderer during Contract implementation, if awarded the Contract. |
| 54.Price Comparison | The TEC will compare all responsive Tenders to determine the lowest-evaluated Tender, in accordance with ITT Clause 53. |
|  | The TEC shall apply percent margin of preference for national Tenderer, if applicable, as stated under ITT Sub Clause 15.3; only for ranking. |
|  | For the purpose of comparison of the Tenders only, the margin of ‘domestic preference’ shall be applied following the procedures as stated under ITT Sub Clause 54.4, 54.5 and 54.6. |
|  | The responsive Tenders shall be classified into following groups: (i) Group A shall include all Tenders offered by national Tenderers and JV, which meet the requirements stated under ITT Sub Clause 15.2; and (ii) Group B shall include all other Tenders. |
|  | For the purpose of ranking the Tenders only, the respective evaluated Tender prices of all Tenders placed in Group B shall be increased by the percentage for ‘domestic preference’, as stated under ITT Sub Clause 15.3, after having adjusted arithmetical errors or other discrepancies and having excluded ‘provisional sums’ and provision, if any, for contingencies within the Tender price, but including Day Work. |
|  | The lowest evaluated priced Tenders in Groups A and B shall then be compared, and that lowest evaluated Tender shall be recommended for award. |
|  | In the extremely unlikely event that there is a tie for the lowest evaluated price, the Tenderer with the superior past performance with the Employer shall be selected, whereby factors such as delivery period, quality of Works delivered, complaints history and performance indicators could be taken into consideration. |
|  | In the event that there is a tie for the lowest price and none of the Tenderers has the record of past performance with the Employer as stated under ITT Sub Clause 54.7, then the Tenderer shall be selected, subject to firm confirmation through the Post-qualification process, after consideration as to whether the Tenderer has demonstrated in its Tender superior past performance with the other Procuring Entities or a more efficient work programme and work methodology. |
|  | The successful Tenderer as stated under ITT Sub Clauses 54.1, 54.7 and 54.8 shall not be selected through lottery under any circumstances. |
| 55. Negotiations | No negotiations shall be held during the Tender evaluation or award with the lowest or any other Tenderer. |
|  | The Employer through the TEC may, however, negotiate with the lowest evaluated Tenderer with the objective to reduce the Contract price by reducing the scope of works or a reallocation of risks and responsibilities, only when it is found that the lowest evaluated Tender is significantly higher than the official estimated cost; the reasons for such higher price being duly investigated. |
|  | If the Employer decides to negotiate for reducing the scope of the requirements under ITT Sub Clause 55.2, it will be required to guarantee that the lowest Tenderer remains the lowest Tenderer even after the scope of work has been revised and shall further be ensured that the objective of the Procurement will not be seriously affected through this reduction. |
|  | In the event that the Employer decides because of a high Tender price to reduce the scope of the requirements to meet the available budget, the Tenderer is not obliged to accept the award and shall not be penalised in any way for un-accepting the proposed award. |
| 56.Post-qualification | After determining the lowest evaluated responsive Tender in accordance with ITT Clause 55, the Employer’s TEC shall carry out the Post-qualification of the Tenderer, using only the requirements specified in Sub-section C: Qualification Criteria. |
|  | The TEC shall contact the references given by Tenderers about their previous working experience to verify, if necessary, statements made by them in their Tender and to obtain the most up-to-date information available concerning the Tenderers. |
|  | The TEC may visit the premises of the Tenderer as a part of the qualification process, if practical and appropriate, to verify information contained in its Tender particularly when evaluating Tenders in respect of high value or complex Works projects. |
|  | The objective of any visit under IITT Sub Clause 56.3 shall be limited to a general and visual inspection of the Tenderer’s facilities and its plant and equipment, and there shall be no discussion concerning the Tender or its evaluation with the Tenderer during such visit(s). |
|  | In the event that the Tenderer with lowest evaluated Tender price fails the post-qualification, the TEC shall make a similar determination for the Tenderer offering the next lowest evaluated Tender price and so on from the remaining responsive Tenders, provided that, such action shall only be taken if the evaluated costs of the Tenders under consideration are acceptable to the Employer; when the point is reached whereby the evaluated costs of the remaining responsive Tenders are significantly higher than that of the official estimate, or the market price, the Employer proceed for re-Tendering, using a revised Tender Document, where necessary, designed to achieve a more successful result. |
| 57. Rejection of All Tenders | The Employer may, in the circumstances as stated under ITT Sub Clause 57.2 , reject all Tenders following recommendations from the Tender Evaluation Committee (TEC) only after the approval of such recommendations by the Head of the Procuring Entity. |
|  | All Tenders can be rejected, if - (a) the price of the lowest evaluated Tender substantially exceeds the official estimate, provided the estimate is realistic; or (b) there is evidence of lack of effective competition; such as non-participation by a number of pre-qualified Tenderers; or (c) the Tenderers are unable to offer the required completion time, provided the stipulated completion time is reasonable and realistic; or (d) Tenders are not responsive; or (e) evidence of professional misconduct, affecting seriously the Procurement process, is established as per Chapter Seven of the Public Procurement Rules, 2008. |
|  | Notwithstanding anything contained in ITT Sub Clause 57.2(a), Tenders may not be rejected if the lowest evaluated price is in conformity with the market price. |
|  | The Employer, on justifiable grounds, may annul the Procurement proceedings with prior approval of the Head of the Procuring Entity, any time prior to the deadline for submission of Tenders following specified procedures. |
|  | All Tenders received by the Employer shall be returned unopened to the Tenderers in the event Procurement proceedings are annulled under ITT Sub Clause 57.4. |
|  | The Employer, on justifiable grounds, may further annul the Procurement proceedings, any time prior to the issuance of NOA following specified procedures. |
| 58.Informing Reasons for Rejection | Notice of the rejection will be given promptly within seven (7) days of decision taken by the Employer to all Tenderers and, the Employer will, upon receipt of a written request, communicate to any Tenderer the reason(s) for its rejection but is not required to justify those reason(s). |
| G. Contract Award |
| 59. Award Criteria | The Employer shall award the Contract to the Tenderer whose offer is responsive to all the requirements of the Tender Document and that has been determined to be the lowest evaluated Tender, provided further that the Tenderer is determined to be Post-qualified in accordance with ITT Clouse 56. |
|  | The Tenderer will not be required, as a condition for award, to undertake responsibilities not stipulated in the Tender documents, to change its price, or otherwise to modify its Tender. |
| 60.Notification of Award | Prior to the expiry of the Tender Validity period and within seven (7) working days of receipt of the approval of the award by the Approving Authority, the Employer shall issue the Notification of Award (NOA) to the successful Tenderer. |
|  | The Notification of Award, attaching the contract as per the sample (Form PW5-7) to be signed, shall state : the acceptance of the Tender by the Employer; the price at which the contract is awarded; the amount of the Performance Security and its format; the date and time within which the Performance Security shall be submitted; and the date and time within which the Contract shall be signed. |
|  | The Notification of Award shall be accepted in writing by the successful Tenderer within seven (7) working days from date of issuance of the Notification of Award. |
|  | Until a formal contract is signed, the Notification of Award will constitute a Contract, which shall become binding upon the furnishing of a Performance Security and the signing of the Contract by both parties. |
|  | The Notification of Award establishes a Contract between the Employer and the successful Tenderer and the existence of a Contract is confirmed through the signature of the Contract Document that includes all agreements between the Employer and the successful Tenderer. |
| 61.Performance Security | The Performance Security shall be determined sufficient to protect the performance of the Contract. |
|  | The Performance Security shall be provided by the successful Tenderer in the currency of USD or GBP or EUR or JPY and/or Bangladesh Taka, as stated under ITT Sub Clauses 24.1 and 24.2, at the percentage as specified in the TDS. |
|  | The Employer may increase the amount of the Performance Security above the amounts as stated under ITT Sub Clause 61.2 but not exceeding twenty five (25) percent of the Contract price, if it is found that the Tender is significantly below the official estimated cost or unbalanced as a result of front loading as stated under ITT Sub Clause 53.7. |
|  | The proceeds of the Performance Security shall be payable to the Employer unconditionally upon first written demand as compensation for any loss resulting from the Contractor’s failure to complete its obligations under the Contract. |
| 62.Form and Time Limit for Furnishing of Performance Security | The Performance Security, as stated under ITT Clause 61, shall be in the form of an irrevocable Bank Guarantee issued by an internationally reputable Bank which has a correspondent Bank located in Bangladesh, in the format (Form PW5-9), acceptable to the Employer. |
|  | Within twenty eight (28) days of issuance of the Notification of Award (NOA) but not later than the date specified therein, the successful Tenderer shall furnish the Performance Security for the due performance of the Contract in the amount as stated under ITT Sub Clauses 61.2 or 61.3. |
| 63.Validity of Performance Security | The Performance Security shall be required to be valid until a date twenty eight (28) days beyond the Intended Completion Date as specified in Tender Document. |
|  | If under any circumstances the Intended Completion Date is to be extended, the Performance Security shall correspondingly be extended for the same period until twenty eight (28) days from the new Intended Completion Date. |
|  | The amount of the Performance Security as stated under ITT Sub Clauses 61.2 and 61.3 and further its validity as stated under ITT Sub Clauses 63.1 and 63.2 shall be reset to cover the Defects Liability Period in accordance with the provisions laid down in GCC Clause 79. |
| 64.Authenticity of Performance Security | The Employer shall verify the authenticity of the Performance Security submitted by the successful Tenderer by sending a written request to the branch of the Bank issuing the irrevocable Bank Guarantee in specified format and, to its correspondent Bank located in Bangladesh, as and where applicable. |
|  | If the Performance Security submitted under ITT Sub Clause 64.1 is not found to be authentic, the Employer shall proceed to take measures against the Tenderer in accordance with Section 64 of the Act and pursuant to Rule 127 of the Public Procurement Rules, 2008. |
| 65.Contract Signing | At the same time as the Employer issues the Notification of Award (NOA), the Employer will send the draft Contract Agreement and all documents forming the Contract to the successful Tenderer. |
|  | Within twenty-eight (28) days of issuance of the NOA, the successful Tenderer and the Employer shall sign the contract provided that the Performance Security submitted by the Tenderer is found to be genuine. |
|  | If the successful Tenderer fails to provide the required Performance Security, pursuant to ITT Clause 61 or to sign the Contract, pursuant to ITT Sub Clause 65.2, Employer shall proceed to award the Contract to the next lowest evaluated Tenderer, and so on, by order of ranking. |
| 66.Publication of Notification of Award of Contract | Notification of Award for Contract shall be notified by the Employer to the Central Procurement Technical Unit within seven (7) days of issuance of the NOA for publication in their website, and that notice shall be kept posted for not less than a month. |
| 67.Debriefing of Tenderers | Debriefing of Tenderers by Employer shall outline the relative status and weakness only of his or her Tender requesting to be informed of the grounds for not accepting the Tender submitted by him or her without disclosing information about any other Tenderer. |
|  | In the case of debriefing, confidentiality of the evaluation process shall be maintained. |
| 68.Right to Complain | Any Tenderer has the right to complain if it has suffered or likely to suffer loss or damage due to a failure of a duty imposed on the Employer to fulfil its obligations in accordance with Section 29 of the Public Procurement Act 2006 and Part 12 of Chapter Three of the Public Procurement Rules, 2008. |
|  | Circumstances in which a formal complaint may be lodged in sequence by a pre-qualified Tenderer against a Employer pursuant to Rule 56 of the Public Procurement Rules, 2008, and the complaints, if any, be also processed pursuant to Rule 57 of the Public Procurement Rules 2008. |
|  | The pre-qualified Tenderer shall submit his or her complaint in writing within seven (7) calendar days of becoming aware of the circumstances giving rise to the complaint. |
|  | In the first instance, the pre-qualified Tenderer shall submit his or her complaint to the Employer who issued the Tender Document. |
|  | The place and address for the first stage in the submission of complaints to the administrative authority is provided in the TDS. |
|  | A Tenderer may appeal to a Review Panel only when that Tenderer has exhausted all his or her options of complaints to the administrative authority as stated under ITT Sub Clause 68.2 |

| Section 2. Tender Data Sheet |
| --- |
| Instructions for completing Tender Data Sheet are provided in italics in parenthesis for the relevant ITT clauses |
| ITT Clause | Amendments of, and Supplements to, Clauses in the Instructions to Tenderers |
| A. General |
| ITT 1.1 | The Employer is [state name of Employer] represented by [state name of representative] |
|  | The Name of the Tender is: Brief Description of the Works: Tender Ref: Lot No(s): [if there is more than one(1) lot, individual lots are to be identified in conformity with Section 6: Bill of Quantities] |
| ITT 3.1 | The source of public funds is [state source, GoB or other source of funds]. |
| ITT 3.3 | The name of the Development Partner is [state name of Development Partner] |
| ITT 6.1 | Materials, Equipments and associated services from the following countries are not eligible: [state countries, if any] |
| B. Tender Document |
| ITT 8.2 | The following are authorised agents of the Employer for the purpose of issuing the Tender Document: Agent’s Name: Address: Telephone No.: Fax No.: e-mail address: [if not applicable, please specify “None”. If there is more than one (1) Agent, then list all Agent’s names and contact details] |
| ITT 9.1 | For clarification of Tender Document purposes only, the Employer’s address is: Attention: Address: Telephone: Fax No.: e-mail address: |
| ITT 10.1 | A Pre-Tender meeting shall not be held or A Pre- Tender meeting shall be held at Address: Time & Date: [delete whichever is not applicable] |
| C. Qualification Criteria |
| ITT 14.4 | The Nominated Subcontractor(s) named [insert name(s)] shall execute the following specific components of the proposed Works: [state the components of the proposed works ; if not applicable state ‘none’] |
| ITT 15.1 | Domestic Preference [shall/shall not] be applicable for eligible national Tenderers [delete as appropriate] [Domestic Preference shall not be mandatory and again any relaxation will require recommendation of the CCEA] |
| D. Tender Preparation |
| ITT 20.1(k) | The Tenderer shall submit with its Tender the following additional documents: [in case of purchase of capital equipment by the Contractor as part of the overall Contract, a Performance Statement of the capital equipment in Bangladesh may be necessary and may be requested. if no other documents are required then specify “none”] |
| ITT 22.1 | Alternatives will not be permitted. OR Alternatives will be permitted. [if alternatives are permitted then outline the method and evaluation criteria for such alternatives] |
| ITT 22.2 | There shall be alternative times for completion of the Works, as follows: OR There shall not be alternative times for completion of the Works. [alternative times for completion are usually not recommended. When alternative times for completion are permitted use the first statement and indicate the alternative times. However the evaluation must take into account the requirements for delayed completion time for which the Tender price shall be loaded. The price loading shall be calculated in a manner similar to that for liquidated damages, i.e. between 0.05 and 0.10 of ONE (1) percent of the Tender Price per day of delay and the amount then loaded onto the Tender Price accordingly] |
| ITT 22.4 | Alternative technical solutions for any parts of works will not be permitted. Or Alternative technical solutions for following parts of works will be permitted. [identify such parts] [delete as appropriate] |
| ITT 23.7 | Tenders are being invited for an individual lot. OR Tenders are being invited for a combination of lots. [mention the Lot Numbers above for Tenders that anticipate the award of more than one Contract and state that Tenderers can submit Tender(s) for one or more lots in the package. Tenderers will indicate in their Tender any discounts which they offer ONLY for the award of more than one Contract] |
| ITT 23.10 | The prices quoted by the Tenderer shall be fixed for the duration of the Contract. OR The prices quoted by the Tenderer shall be adjustable applying the following formulae and the weightings or coefficients: [ delete as appropriate. if prices shall be adjustable, the methodology for adjustment including the formulae to be applicable should be specified] Example: P= A + a (Lm/Lo)+ b (BIm/BIo)+ c (CEm/CEo)+ d (RSm/RSo)+ e (STm/STo)+ f (BRm/BRo)+g (MIm/MIo) + h (FUm/FUo)+ etc where; L= Labor, BI=Bitumen, CE=Cement, RS=Reinforcing Steel, ST=Stone, BR=Bricks, MI=Miscellaneous, FU= Fuel Weighting or Coefficient A equals between 0.10 and 0.15 and, B (a+b+c+d+e+f+g+h+etc) equals between 0.90 and 0.85 [price adjustment clauses are usually only permitted for Works Contracts, execution of which will take more than eighteen (18) months from Start Date to Completion Date. The Employer must consider each Contract on its individual merit; approval of HOPE required for Contracts of less than eighteen (18) months] |
| ITT 24.1 | The currency of the Tender shall be and/or [denominate currency, as appropriate, for those inputs to the Works clearly identified and specified in the Bill of Quantities that a Tenderer is expected to supply from outside Bangladesh. The Employer may refer to Guidance Notes for customizing the BoQ] |
| ITT 24.4 | The currency of the payments shall be and/or [usually same as the currency of the Tender. Delete as appropriate] |
| ITT 27.1 | The required Technical Proposal shall include the following additional information: [state any other information that may be required] |
| ITT 29.2 | The Tender Validity period shall be [state number] days. [normally 60 to 120 days deemed reasonable depending on its complexity] |
| ITT 31.2 | The amount of the Tender Security shall be [insert amount] and/or [insert amount] in favour of [specify the name of the beneficiary] [for more than one lot in a package, the Tender Security for each lot should be mentioned separately. The amount of Tender Security should be expressed as a fixed amount not exceeding three(3) percent of the official estimated cost for each lot in all cases] |
| ITT 36.1 | In addition to the original of the Tender, [state number] copies shall be submitted. [usually only two copies are needed, ask for more only if they are essential] |
| E. Tender Submission |
| ITT 37.2(e) | The inner and outer envelopes shall bear the following additional identification marks: [indicate any markings that are required on inner and outer envelopes] |
| ITT 38.1 | For Tender submission purposes only, the Employer’s address is: Attention: Address: The deadline for the submission of Tenders is: Time & Date: |
| ITT 38.3 | For Tender submission purposes only, the Employer’s address is: in case of MULTIPLE DROPPING state below the addresses of the PRIMARY PLACE and SECONDARY PLACES with Time and Date] Attention: Address (PRIMARY PLACE ): The deadline for the submission of Tenders is: Time & Date: |
|  | Attention: Address (SECONDARY PLACES ): The deadline for the submission of Tenders is: Time & Date: [ the deadline for submission of Tenders at the Secondary Places shall be fixed as such that the Tenders received at the Secondary Places can be hand-delivered to Primary Place within three (3) hours but essentially before the deadline for submission at the Primary Place] |
| ITT 38.4 | The deadline for the hand-delivering of the Tenders at the PRIMARY PLACE is: Time & Date: [must be within three(3) hours after the deadline for submission of Tenders at the SECONDARY PLACES but essentially before the deadline for submission at the Primary Place] |
| F. Tender Opening and Evaluation |
| ITT 44.2 | The Tender opening shall take place at (always the PRIMARY PLACE): Address: Time & Date: |
| G. Contract Award |
| ITT 61.2 | The amount of Performance Security shall be [insert percentage] percent of the Contract price in the currency of and/or . [ten (10) percent of the Contract price if advance payment is made, and the total percentage of Retention and Performance Security may not exceed ten (10) percent , if no advance payment has been effected. Maximum twenty five (25) percent of the total Contract price in case the Tender is significantly below the official estimated cost or unbalanced as a result of front loading] |
| ITT 68.5 | The name and address of the office where complaints to the Employer under Rule 57 are to be submitted is: Name: Address: Fax No.: e-mail address: |

| Section 3. General Conditions of Contract |
| --- |
| A. General |
| Definitions | In the Conditions of Contract, which include Particular Conditions and these General Conditions, the following words and expressions shall have the meaning hereby assigned to them. Boldface type is used to identify the defined terms: Approving Authority means the authority which, in accordance with the Delegation of Financial powers, approves the award of Contract for the Procurement of Goods, Works and Services. Act means The Public Procurement Act, 2006 (Act 24 of 2006). Adjudicator is the expert appointed jointly by the Employer and the Contractor to resolve disputes in the first instance, as provided for in GCC Sub Clause 100.2. Bill of Quantities (BOQ) means the priced and completed Bill of Quantities forming part of the Contract defined in GCC Clause 63. Compensation Events are those defined in GCC Clause 72. Competent Authority means the authority that gives decision on specific issues as per delegation of administrative and/or financial powers. Completion Certificate means the Certificate issued by the Engineer as evidence that the Contractor has executed the Works and Physical services in all respects as per design, drawing, specifications and Conditions of Contract. Completion Date is the actual date of completion of the Works and Physical services certified by the Engineer, in accordance with GCC Clause 83. Contract means the Contract Agreement, the Notification of Award, Tender Submission Letter, these Conditions, the Specification, the Drawings, the Schedules, the Priced Bill of Quantities, and the further Documents (if any ) which are listed in the Contract Agreement or in the Notification of Award. Contract Agreement means the Agreement entered into between the Employer and the Contractor, together with the Contract Documents referred to therein, including all attachments, appendices, and all documents incorporated by reference therein to execute, complete, and maintain the Works. Contract Documents means the documents listed in GCC Clause 6, including any amendments thereto. Contractor means the Person under contract with the Employer for the execution of Works under the Rules and the Act as stated in the PCC. Contract Price is the price stated in the Notification of Award (FormPW5-7) and as specified in the GCC Sub Clause 62.1 and, thereafter as adjusted in accordance with the provisions of the Contract. Contractor’s Tender is the completed Tender Document including the priced Bill of Quantities and the Schedules submitted by the Contractor to the Employer. Cost means all expenditures reasonably incurred or to be incurred by the Contractor, whether on or off the Site, including overhead ,profit, taxes, duties, fees, and such other similar levies. Day means calendar day unless otherwise specified as working days. Dayworks means work carried out following the instructions of the Employer or the authorised Engineer and is paid for on the basis of time spent by the Contractor’s workers and equipment at the rates specified in the Schedules, in addition to payments for associated Materials and Plant. Defect is any part of the Works not completed in accordance with the Contract. Defects Correction Certificate is the certificate issued by the Engineer upon correction of defects by the Contractor. Defects Liability Period is the period specified in the PCC and calculated from the Completion Date. Drawings include calculations and other information provided in Section 9 or as approved by the Engineer for the execution and completion of the Contract. Employer (Procuring Entity) means a Employer having administrative and financial powers to undertake procurement of Works and Physical services using public funds and is as named in the PCC who employs the Contractor to carry out the Works. Engineer is the person named in the PCC or any other competent person appointed by the Employer and notified to the Contractor who is responsible for supervising the execution and completion of the Works and Physical services and administering the Contract. Equipment is the Contractor’s apparatus, machinery, vehicles and other things required for the execution and completion of the Works and remedying any defects excluding Temporary Works and the Employer’s Equipment (if any ), Plant, Materials and any other things to form or forming part of the Permanent Works. Force Majeure means an event or situation beyond the control of the Contractor that is not foreseeable, is unavoidable, and its origins not due to negligence or lack of care on the part of the Contractor; such events may include, but not be limited to, acts of the Government in its sovereign capacity, wars or revolutions, fires, floods, epidemics, quarantine restrictions, and freight embargoes or more as included in GCC Clause 88.; GCC means the General Conditions of Contract. Government means the Government of the People’s Republic of Bangladesh. Goods mean the Contractor’s Equipment, Materials, Plant and Temporary Works, or any of them as appropriate. "Head of the Procuring Entity" means the Secretary of a Ministry or a Division, the Head of a Government Department or Directorate; or the Chief Executive, by whatever designation called, of a local Government agency, an autonomous or semi-autonomous body or a corporation, or a corporate body established under the Companies Act; Intended Completion Date is the date calculated from the Commencement Date as specified in the PCC, on which it is intended that the Contractor shall complete the Works and Physical services as specified in the Contract and may be revised only by the Engineer by issuing an extension of time or an acceleration order. Materials means things of all kinds other than Plant intended to form or forming part of the Permanent Works, including the supply-only materials, if any, to be supplied by the Contractor under the Contract. Month means calendar month. Original Contract Price is the Contract Price stated in the Employer’s Notification of Award and further clearly determined in the PCC. Permanent works means the permanent works to be executed by the Contractor under the Contract. PCC means the Particular Conditions of Contract. Plant means the apparatus, machinery and other equipment intended to form or forming part of the Permanent Works, including vehicles purchased for the Employer and relating to the construction of the Works and Physical services. Provisional Sums means amounts of money specified by the Employer in the Bill of Quantities which shall be used, at its discretion, for payments to Nominated Subcontractor(s) and for meeting other essential expenditures under the Contract pursuant to GCC Sub Clause 80. Retention Money means the accumulated retention moneys which the Employer retains under GCC Clause 75. Schedules means the document(s) entitled schedules, completed by the Contractor and submitted with the Tender Submission Letter, as included in the Contract. Such document may include the data, lists and schedules of rates and/or prices. Site means the places where the Permanent Works are to be executed including storage and working areas and to which Plant and Materials are to be delivered, and any other places as may be specified in the PCC as forming part of the Site. Site Investigation Reports are those that were included in the Tender Document and are factual and interpretative reports about the surface and subsurface conditions at the Site. Specification means the Specification of the Works included in the Contract and any modifications or additions to the specifications made or approved by the Engineer in accordance with the Contract. Start Date is the date defined in the PCC and it is the last date when the Contractor shall commence execution of the Works under the Contract. Subcontractor means a person or corporate body, who has a contract with the Contractor to carry out a part of the work in the Contract, which includes work on the Site. Taking-Over means a certificate issued by the Employer under GCC Clause 84. Temporary Works means all temporary works of every kind other than Contractor’s Equipment required on the Site for the execution and completion of the Permanent Works and remedying of any defects. Variation means any change to the Works directly procured from the original Contractor under some specific conditions and circumstances following approved procedures, which is instructed as a Variation under GCC Clause 65 by the Engineer that varies the Works. Works means all works associated with the construction, reconstruction, site preparation, demolition, repair, maintenance or renovation of railways, roads, highways, or a building, an infrastructure or structure or an installation or any construction work relating to excavation, installation of equipment and materials, decoration, as well as physical services ancillary to works as detailed in the PCC, if the value of those services does not exceed that of the Works themselves. Writing means communication written by hand or machine duly signed and includes properly authenticated messages by facsimile or electronic mail. |
| Interpretation | 2.1 In interpreting the GCC, singular also means plural, male also means female or neuter, and the other way around. Headings in the GCC shall not be deemed part thereof or be taken into consideration in the interpretation or construance of the Contract. Words have their normal meaning under the language of the Contract unless specifically defined. |
|  | 2.2 Entire Agreement The Contract constitutes the entire agreement between the Employer and the Contractor and supersedes all communications, negotiations and agreements (whether written or verbal) of parties with respect thereto made prior to the date of Contract Agreement; except those stated under GCC Sub Clause 6.1(j). |
|  | Non waiver (a) Subject to GCC Sub Clause 2.3(b), no relaxation, forbearance, delay, or indulgence by either party in enforcing any of the terms and conditions of the Contract or the granting of time by either party to the other shall prejudice, affect, or restrict the rights of that party under the Contract, neither shall any waiver by either party of any breach of Contract operate as waiver of any subsequent or continuing breach of Contract. |
|  | (b) Any waiver of a party’s rights, powers, or remedies under the Contract must be in writing, dated, and signed by an authorized representative of the party granting such waiver, and must specify the right and the extent to which it is being waived. |
|  | 2.4 Severability If any provision or condition of the Contract is prohibited or rendered invalid or unenforceable, such prohibition, invalidity or unenforceability shall not affect the validity or enforceability of any other provisions and conditions of the Contract. |
|  | 2.5 Sectional completion If sectional completion is specified in the PCC, references in the GCC to the Works, the Completion Date, and the Intended Completion Date apply to any section of the Works (other than references to the Completion Date and Intended Completion Date for the whole of the Works). |
| Communications and Notices | Communications between Parties such as notice, request or consent required or permitted to be given or made by one party to the other pursuant to the Contract shall be in writing to the addresses specified in the PCC. |
|  | A notice shall be effective when delivered or on the notice’s effective date, whichever is later. |
|  | A Party may change its address for notice hereunder by giving the other Party notice of such change to the address. |
| 4. .ncluded under the Contract.ntractor which the Project manager certifiesn to be dueGoverning Law | The Contract shall be governed by and interpreted in accordance with the laws of the People’s Republic of Bangladesh. |
| 5. Governing Language | The Contract shall be written in English. All correspondences and documents relating to the Contract may be written in English. Supporting documents and printed literature that are part of the Contract may be in another language, provided they are accompanied by an accurate translation of the relevant passages in English, in which case, for purposes of interpretation of the Contract, such translation shall govern. |
|  | The Contractor shall bear all costs of translation to the governing language and all risks of the accuracy of such translation. |
| 6. Documents Forming the Contract and Priority of Documents | 6.1 The following documents forming the Contract shall be interpreted in the following order of priority: the signed Contract Agreement (Form PW5-8); the Notification of Award (PW5-7); the completed Tender and the Appendix to the Tender; the Particular Conditions of Contract; the General Conditions of Contract; the Technical Specifications; the General Specifications; the Drawings; the priced Bill of Quantities and the Schedules; and any other document listed in the PCC forming part of the Contract. |
| 7. Contract Agreement | 7.1 The parties shall enter into a Contract Agreement within twenty eight (28) days from the date of issuance of the Notification of Award (NOA). The costs of stamp duties and similar charges, if any, designated by the applicable law in connection with entry into the Contract Agreement, shall be borne by the Employer. |
| 8. Assignment | Neither the Contractor nor the Employer shall assign, in whole or in part, its obligations under the Contract; except with the Employer’s prior written approval. |
| 9. Eligibility | The Contractor and its Subcontractor(s) shall have the nationality of a country other than that specified in the PCC. |
|  | All materials, equipment, plant, and supplies used by the Contractor in both permanent and temporary works and services supplied under the Contract shall have their origin in the countries except any specified in the PCC. |
| 10. Gratuities / Agency fees | No fees, gratuities, rebates, gifts, commissions or other payments, other than those included in the Contract, shall be given or received in connection with the procurement process or in the Contract execution. |
| 11. Confidential Details | The Employer and the Contractor shall keep confidential and shall not, without the written consent of the other party hereto, divulge to any third party any documents, data, or other information furnished directly or indirectly by the other party hereto in connection with the Contract, whether such information has been furnished prior to, during or following completion or termination of the Contract. Notwithstanding the above, the Contractor may furnish to its Subcontractor such documents, data, and other information it receives from the Employer to the extent required for the Subcontractor to perform its work under the Contract, in which event the Contractor shall obtain from such Subcontractor an undertaking of confidentiality similar to that imposed on the Contractor under GCC Clause 11. |
|  | The Employer shall not use such documents, data, and other information received from the Contractor for any purposes unrelated to the Contract. Similarly, the Contractor shall not use such documents, data, and other information received from the Employer for any purpose other than the design, construction, or other work and services required for the performance of the Contract. |
|  | The obligations of a party under GCC Sub Clauses 11.1 and 11.2 above, however, shall not apply to information that: the Employer or Contractor needs to share with institutions participating in the financing of the Contract; now or hereafter enters the public domain through no fault of that party; can be proven to have been possessed by that party at the time of disclosure and which was not previously obtained, directly or indirectly, from the other party; or otherwise lawfully becomes available to that party from a third party that has no obligation of confidentiality. |
|  | The above provisions of GCC Clause 11 shall not in any way modify any undertaking of confidentiality given by either of the parties hereto prior to the date of the Contract in respect of the Works or any part thereof. |
|  | The provisions of GCC Clause 11 shall survive completion or termination, for whatever reason. |
| 12. Joint Venture, Consortium or Association (JVCA) | If the Contractor is a Joint Venture, Consortium, or Association (JVCA ), (a) each partner of the JV shall be jointly and severally liable for all liabilities and ethical or legal obligations to the Employer for the performance of the Contract; (b) the JV partners shall nominate a representative who shall have the authority to conduct all business including the receipt of payments for and on behalf of all partners of the JV; (c) in the event of a dispute that results in legal action against all partners of the JV, if they are available and if only one partner is available, then that partner alone shall answer on behalf of all partners and, if the complaint lodged is proven, the penalty shall be applicable on that lone partner as whatever penalty all the partners would have received. (d) the JV shall notify the Employer of its composition and legal status which shall not be altered without the prior approval of the Employer. (e) alteration of partners shall only be allowed if any of the partners is found to be incompetent or has any serious difficulties which may impact the overall implementation of the Works, whereby the incoming partner shall require to posses qualifications equal to or higher than that of the outgoing partner. (f) if any of the partners of JV has been debarred from participating in any procurement activity due to corrupt, fraudulent, collusive or coercive practices, that JV partner shall be altered following provisions under GCC Sub Clause 12.1 (d) and (e), while in case the Leading Partner has been debarred due to the same reasons stated herein the Contract shall be terminated as stated under GCC Sub Clause 95.1(b). |
| 13. Possession of the Site | The Employer shall give possession of the Site or part(s) of the Site, to the Contractor on the date(s) stated in the PCC. If possession of a part of the Site is not given by the date stated in the PCC, the Employer will be deemed to have delayed the start of the relevant activities, and this will be a Compensation Event as stated under GCC Sub Clause 72.1(a). |
| 14. Access to the Site | The Contractor shall allow the Engineer and any person authorised by the Engineer access to the Site and to any place where work in connection with the Contract is being carried out or is intended to be carried out. |
| 15. Employer’s Responsibilities | The Employer shall pay the Contractor, in consideration of the satisfactory progress of execution and completion of the Works and Physical services, and the remedying of defects therein, the Contract price or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract Agreement. |
|  | The Employer shall make its best effort to guide and assist the Contractor in obtaining, if required, any permit, licence, and approvals from local public authorities for the purpose of execution of the Works and Physical services under the Contract. |
| 16. Approval of the Contractor’s Temporary Works | The Contractor shall submit Specifications and Drawings showing the proposed Temporary Works to the Engineer, who is to approve them, if they comply with the Specifications and Drawings. |
|  | The Contractor shall be responsible for design of Temporary Works. |
|  | All Drawings prepared by the Contractor for the execution of the Temporary or Permanent Works, are subject to prior approval by the Engineer before their use. |
|  | The Engineer’s approval shall not alter the Contractor’s responsibility for design of the Temporary Works. |
|  | The Contractor shall obtain approval of third parties to the design of the Temporary Works, where required. |
| 17. Contractor’s Responsibilities | The Contractor shall execute and complete the Works and remedy any defects therein in conformity in all respects with the provisions of the Contract Agreement. |
| 18. Taxes and Duties | The Contractor shall be entirely responsible for all kinds of taxes, duties, fees, levies, and such other charges to be paid under the Applicable Law imposed inside and outside Bangladesh. |
| 19. Contractor’s Personnel | The Contractor shall employ the key personnel named in the Schedule of Key Personnel, as referred to in the PCC, to carry out the functions stated in the Schedule or other personnel approved by the Engineer. |
|  | The Engineer will approve any proposed replacement of key personnel only if their relevant qualifications and abilities are equal to or higher than those of the personnel named in the Schedule. |
|  | If the Engineer asks the Contractor to remove a particular person who is a member of the Contractor’s staff or work force from the Site, he or she shall state the reasons, and the Contractor shall ensure that the person leaves the Site within three (3) days and has no further connection with the work in the Contract. |
| 20. Subcontracting | Subcontracting the whole of the Works by the Contractor shall not be permissible. The Contractor shall be responsible for the acts or defaults of any Subcontractor, his or her agents or employees, as if they were the acts or defaults of the Contractor. |
|  | The Contractor shall not be required to obtain consent from the Engineer, for suppliers solely of Materials or to a subcontract for which the Specialist Subcontractor(s) is already named in the Contract. |
|  | The prior consent, in writing, of the Engineer shall however be obtained for other proposed Subcontractor(s). |
| 21. Nominated Subcontractor | Nominated Subcontractor named in the Contract shall be entitled to execute the specific components of the Works stated in the PCC. |
|  | The Contractor shall not be under obligations to employ a Nominated Subcontractor against whom the Contractor raises reasonable objection by notice to the Engineer as soon as practicable, with supporting particulars while there are reasons to believe that the Subcontractor does not have sufficient competence, resources or financial strength, or does not accept to indemnify the Contractor against and from any negligence or misuse of Goods by the nominated Subcontractor, or does not accept to enter into a subcontract which specifies that, for the subcontracted work including design, if any, the Nominated Subcontractor shall undertake to the Contractor such obligations and liabilities as will enable the contractor to discharge his or her liabilities under the Contract. |
|  | Subcontracting shall in no event relieve the Contractor from any of its obligations, duties, responsibilities, or liability under the Contract and all Subcontractors shall comply with the provisions of GCC Clause 38. |
| 22. Other Contractors | The Contractor shall cooperate and share the Site with other Contractors, public authorities, utilities, the Engineer and the Employer between the dates given in the Schedule of other Contractors. The Contractor shall also provide facilities and services for them as described in the Schedule. The Employer may modify the Schedule of other Contractors, and shall notify the Contractor of any such modification. |
| 23. Engineer’s Decisions | Except where otherwise specifically stated in the PCC, the Engineer will decide Contractual matters between the Employer and the Contractor in its role as representative of the Employer. |
| 24. Delegation | The Engineer may delegate any of his duties and responsibilities to his representative, after notifying the Contractor, and may cancel any delegation, without retroactivity, after notifying the Contractor. |
|  | Any communications to the Contractor in accordance with such delegation shall have the same effect as if it was given by the Engineer. |
| 25. Instructions | The Contractor shall carry out all instructions of the Engineer that comply with the applicable law. |
| 26. Queries about the Contract conditions | The Engineer, on behalf of the Employer, will clarify queries on the Conditions of Contract. |
| 27. Safety, Security and Protection of the Environment | The Contractor shall throughout the execution and completion of the Works and the remedying of any defects therein: take all reasonable steps to safeguard the health and safety of all workers working on the Site and other persons entitled to be on it, and to keep the Site in an orderly state; provide and maintain at the Contractor’s own cost all lights, guards, fencing, warning signs and watching for the protection of the Works or for the safety on-site; and take all reasonable steps to protect the environment on and off the Site and to avoid damage or nuisance to persons or to property of the public or others resulting from pollution, noise or other causes arising as a consequence of the Contractors methods of operation. |
| 28. Working Hours | The Contractor shall not perform any work on the Site on the weekly holidays, or during the night or outside the normal working hours, or on any religious or public holiday, without the prior written approval of the Engineer. |
| 29. Welfare of Laborers | The Contractor shall comply with all the relevant labour Laws applicable to the Contractor’s personnel relating to their employment, health, safety, welfare, immigration and shall allow them all their legal rights. |
|  | The Contractor, in particular, shall provide proper accommodation to his or her labourers and arrange proper water supply, conservancy and sanitation arrangements at the site for all necessary hygienic requirements and for the prevention of epidemics in accordance with relevant regulations, rules and orders of the government. |
|  | The Contractor, further in particular, shall pay reasonable wages to his or her labourers, and pay them in time. In the event of delay in payment the Employer may effect payments to the labourers and recover the cost from the Contractor. |
|  | The Contractor shall appoint an accident prevention officer at the Site, responsible for maintaining safety and protection against accidents. This person shall be qualified for this responsibility, and shall have the authority to issue instructions and take appropriate protective measures to prevent accidents that could result in injury. Throughout the execution of the Works, the Contractor shall provide whatever is required by this person to exercise this responsibility and authority. |
| 30. Child Labor | The Contractor shall not employ any child to perform any work that is economically exploitative, or is likely to be hazardous to, or to interfere with, the child's education, or to be harmful to the child's health or physical, mental, spiritual, moral, or social development in compliance with the applicable laws and other relevant treaties ratified by the government. |
| 31. Fossils | All fossils, coins, articles of value or antiquity, and structures and other remains or items of geological or archaeological interest found on the Site shall be placed under the care and authority of the Employer. The Contractor shall take reasonable precautions to prevent Contractor’s Personnel or other persons from removing or damaging any of these findings. |
|  | The Contractor shall, upon discovery of any such finding, promptly give notice to the Engineer, who shall issue instructions for dealing with it. If the Contractor suffers delay and/or incurs cost from complying with the instructions, the Contractor shall give a further notice to the Engineer and shall be entitled subject to Claims under GCC Clause 99 to: an extension of time for any such delay, if completion is or will be delayed, under GCC Clause 45, and payment of any such cost, which shall be included in the Contract Price. |
| 32. Employer’s and Contractor’s Risks | The Employer carries the risks that the Contract states are Employer’s risks and the Contractor carries the risks that the Contract states are Contractor’s risks. |
| 33. Employer’s Risks | From the Start Date until the Defects Correction Certificate has been issued, the following are Employer’s risks: the risk of personal injury, death, or loss of or damage to property (excluding the Works, Plant, Materials, and Equipment), which are due to use or occupation of the Site by the Works or for the purpose of the Works, which is the unavoidable result of the Works or negligence, breach of statutory duty, or interference with any legal right by the Employer or by any person employed by or Contracted to him except the Contractor. the risk of damage to the Works, Plant, Materials, and Equipment to the extent that it is due to a fault of the Employer or in the Employer’s design, or due to war or radioactive contamination directly affecting the country where the Works are to be executed. |
|  | From the Completion Date until the Defects Correction Certificate has been issued, the risk of loss of or damage to the Works, Plant, and Materials is Employer’s risk, except loss or damage due to: a Defect which existed on the Completion Date; an event occurring before the Completion Date, which was not itself Employer’s risk; or the activities of the Contractor on the Site after the Completion Date. |
| 34. Contractor’s Risks | From the Start Date until the Defects Correction Certificate has been issued the risks of personal injury, death, and loss of or damage to property including without limitation, the Works, Plant, Materials, and Equipment, which are not Employer’s risks are Contractor’s risks. |
| 35. Copyright | The copyright in all drawings, documents, and other materials containing data and information furnished to the Employer by the Contractor herein shall remain vested in the Contractor, or, if they are furnished to the Employer directly or through the Contractor by any third party, including Suppliers of materials, the copyright in such materials shall remain vested in such third party. |
|  | The Contractor shall not, except for the purposes of performing the obligations under the Contract, without the written permission of the Employer disclose or make use of any specification, plan, design and drawing, pattern, sample or information furnished by or on behalf of the Employer. |
| 36. Limitation of Liability | Except in cases of criminal negligence or wilful misconduct: the Contractor shall not be liable to the Employer, whether in Contract, tort, or otherwise, for any indirect or consequential loss or damage, loss of use, loss of production, or loss of profits or interest costs, provided that this exclusion shall not apply to any obligation of the Contractor to pay liquidated damages to the Employer; and the aggregate liability of the Contractor to the Employer, whether under the Contract, in tort or otherwise, shall not exceed the total Contract Price, provided that this limitation shall not apply to the cost of repairing or replacing defective Works, or to any obligation of the Contractor to indemnify the Employer with respect to patent infringement. |
| 37. Insurance | 37.1 The Contractor shall provide, in the joint names of the Employer and the Contractor, insurance cover from the Start Date to the end of the Defects Liability Period, in the amounts and deductibles specified in the PCC for the following events which are due to the Contractor’s risks: (a) loss of or damage to the Works, Plant, and Materials; (b) loss of or damage to Equipment; (c) loss of or damage to property (except the Works, Plant, Materials, and Equipment) in connection with the Contract; and (d) personal injury or death. |
|  | 37.2 The Contractor shall deliver policies and certificates of insurance to the Engineer, for the Engineer’s approval, before the Start Date. All such insurances shall provide for compensation to be payable in the types and proportions of currencies required to rectify the loss or damage incurred. |
|  | 37.3 If the Contractor does not provide any of the policies and certificates required, the Employer may effect the insurance which the Contractor should have provided and recover the premiums the Employer has paid from payments otherwise due to the Contractor or, if no payment is due, the payment of the premiums shall be a debt due. |
|  | 37.4 Alterations to the terms of insurance shall not be made without the approval of the Engineer. |
|  | 37.5 Both parties shall comply with conditions of the insurance policies. |
| 38. Management and Progress Meetings | 38.1 Either the Engineer or the Contractor may require the other to attend a management and progress meeting. The business of such meeting shall be to review the progress and plans for remaining work and to deal with matters raised in accordance with the early warning procedure. |
|  | 38.2 The Engineer shall record the business of the meetings and provide copies of the record to those attending the meeting and to the Employer. The responsibility of the parties for actions to be taken shall be decided by the Engineer either at the management and progress meeting or after the meeting, and stated in writing to all concerned. |
| 39. Corrupt, Fraudulent, Collusive or Coercive Practices | The Government requires that Employer, as well as the Contractor shall observe the highest standard of ethics during the implementation of procurement proceedings and the execution of the Contract under the Contract. |
|  | The Government requires that Employer, as well as the Contractor shall, during the Procurement proceedings and the execution of the Contract under public funds, ensure- strict compliance with the provisions of Section 64 of the Public Procurement Act, 2006; abiding by the code of ethics as mentioned in the Rule127 of the Public Procurement Rules, 2008; that neither it, nor any other member of its staff, or any other agents or intermediaries working on its behalf engages in any such practice as detailed in GCC Sub Clause 39.3. |
|  | For the purposes of GCC Sub Clause 39.2, the terms set forth below as follows: (a) “corrupt practice” means offering, giving or promising to give, receiving, or soliciting either directly or indirectly, to any officer or employee of a Employer or other public or private authority or individual, a gratuity in any form; employment or any other thing or service of value as an inducement with respect to an act or decision or method followed by a Employer in connection with a Procurement proceeding or Contract execution; (b) “fraudulent practice” means the misrepresentation or omission of facts in order to influence a decision to be taken in a Procurement proceeding or Contract execution; |
|  | (c) “collusive practice” means a scheme or arrangement between two (2) or more Persons, with or without the knowledge of the Employer, that is designed to arbitrarily reduce the number of Tenders submitted or fix Tender prices at artificial, non-competitive levels, thereby denying a Employer the benefits of competitive price arising from genuine and open competition; or (d) “coercive practice” means harming or threatening to harm, directly or indirectly, Persons or their property to influence a decision to be taken in the Procurement proceeding or the execution of the Contract, and this will include creating obstructions in the normal submission process used for Tenders. |
|  | Should any corrupt, fraudulent, collusive or coercive practice of any kind come to the knowledge of the Employer, it will, in the first place, allow the Contractor to provide an explanation and shall, take actions only when a satisfactory explanation is not received. Such decision and the reasons thereof, shall be recorded in the record of the procurement proceedings and promptly communicated to the Contractor. Any communications between the Contractor and the Employer related to matters of alleged fraud or corruption shall be in writing. |
|  | If corrupt, fraudulent, collusive or coercive practices of any kind determined by the Employer against the Contractor alleged to have carried out such practices, the Employer will : (a) exclude the Contractor from further participation in the particular Procurement proceeding; or (b) declare, at its discretion, the Contractor to be ineligible to participate in further Procurement proceedings, either indefinitely or for a specific period of time. |
|  | The Contractor shall be aware of the provisions on corruption, fraudulence, collusion and coercion in Section 64 of the Public Procurement Act, 2006 and Rule 127 of the Public Procurement Rules, 2008. |
| B. Time Control |
| 40. Commencement of Works | 40.1 Except otherwise specified in the PCC , the Commencement Date shall be the date at which the following precedent conditions have all been fulfilled and the Engineer’s instruction recording the agreement of both Parties on such fulfilment and instructing to commence the Works is received by the Contractor: signing of the Contract Agreement by both parties upon approval of the by relevant authorities; except if otherwise specified in the PCC , possession of the Site given to the Contractor as required for the commencement of the Works; and receipt by the Contractor of the Advance Payment under GCC Clause 78 provided that the corresponding Bank Guarantee has been delivered by the Contractor. |
|  | 40.2 If the Engineer’s instruction is not received by the Contractor within one hundred eighty (180) days from the date of signing of the Contract Agreement, the Contractor shall be entitled to terminate the Contract under GCC Sub Clause 93.1. |
|  | 40.3 The Contractor shall commence the execution of the Works as soon as is reasonably practicable by the Start Date as specified in the GCC Sub Clause 1.1(pp) after the Commencement Date, and shall then proceed with the Works with due expedition and without delay. |
| 41. Completion of Works | The Contractor shall carry out the Works in accordance with the Programme of Works submitted by the Contractor and as updated with the approval of the Engineer as stated under GCC Clause 42 to complete them in all respects by the Intended Completion Date. |
| 42. Programme of Works | Within the time stated in the PCC, the Contractor shall submit to the Engineer for approval a Programme of Works showing the general methods, arrangements, order, and timing for all the activities in the Works. The programme may be in the form of an Implementation Schedule prepared in any software or other form acceptable to the Engineer. |
|  | The Contractor shall submit to the Engineer for approval of an updated Programme at intervals no longer than the period stated in the PCC. An update of the Programme shall be a Programme showing the actual progress achieved on each activity and the effect of the progress achieved on the timing of the remaining work, including any changes to the sequence of the activities. |
|  | If the Contractor does not submit an updated Programme of Works at the intervals stated in the PCC, the Engineer may withhold an amount as stated in the PCC from the next payment certificate and continue to withhold this amount until the next due payment after the date on which the overdue Programme of Works has been submitted. |
|  | The Engineer’s approval of the Programme of Works shall not alter the Contractor’s obligations. The Contractor may revise the Programme and submit it to the Engineer again at any time for approval. A revised Programme shall show the effect of Variations and Compensation Events. |
| 43. Pro Rata Progress | The Contractor shall maintain Pro Rata progress of the Works. Progress to be achieved shall be pursuant to GCC Clause 42 and shall be determined in terms of the value of the works done. |
|  | Failure to achieve the progress in accordance with the updated Programme of Works stated under GCC sub Clause 42.1and 42.2 by the Contractor may be treated as the fundamental breach of the Contract under GCC Clause 95.1. |
| 44. Early Warning | If at any time during performance of the Contract, the Contractor or its Subcontractors should encounter events, circumstances, conditions that may adversely affect the quality of the work, increase the original Contract Price or delay the execution of the Works, the Contractor shall promptly notify the Engineer in writing of the delay, its likely duration, and its cause. As soon as practicable after receipt of the Contractor’s notice, the Engineer shall evaluate the situation, and the Contractor shall cooperate with the Engineer in making and considering proposals for how the effect of such an event or circumstance can be avoided or reduced. |
|  | The Engineer may require the Contractor to provide an estimate of the expected effect of the future event or circumstance on the original Contract price and Completion Date. The Contractor shall provide the estimate and the Engineer shall further proceed as soon as reasonably possible. |
| 45. Extension of Intended Completion Date | The Contractor shall be entitled to an extension of the Intended Completion Date, if and to the extent that completion of the Works or any part thereof is or will be delayed by Compensation Events or a Variation or Extra Work Order. |
|  | If the Contractor considers itself to be entitled to an extension of the Intended Completion Date as stated under GCC Sub Clause 45.1, the Contractor shall give notice, not later than twenty eight (28) days after the Contractor became aware or should have become aware of the event or circumstance, to the Engineer pursuant to GCC Sub Clause 99.1. |
|  | The Employer shall decide whether and by how much to extend the Intended Completion Date within twenty-one (21) days of the Contractor asking the Engineer for a decision upon the effect of a Compensation Event or Variation and submitting full supporting information. If the Contractor has failed to give early warning of a delay or has failed to cooperate in dealing with a delay, the delay by this failure shall not be considered in assessing the extension of Intended Completion Date. |
|  | The Employer may extend the Intended Completion Date by twenty (20) percent of the original Contract time as stated under GCC Sub Clause 45.1, if a Compensation Event occurs or a Variation Order is issued which does not make it possible to complete the Works by the Intended Completion Date without incurring additional cost. |
|  | In the case an extension of the Intended Completion Date required under GCC Sub Clause 45.3 is or will be more than twenty (20) percent of the original Contract time, approval of the Head of the Procuring Entity for the same shall be required to be obtained. |
| 46. Delays Caused by Authorities | If the following conditions apply, namely: the Contractor has diligently followed the procedures laid down by the relevant legally constituted public authorities, these public authorities delay or disrupt the Contractor’s work, and the delay or disruption was unforeseeable; then this delay or disruption will be considered as a cause of delay under GCC Sub Clause 46.1. |
|  | The Engineer shall notify the Contractor accordingly keeping the Employer posted. |
|  | Except in case of Force Majeure, as provided under GCC Clause 88, a delay by the Contractor in the performance of its Completion obligations shall render the Contractor liable to the imposition of Liquidated Damages pursuant to GCC Clause 76, unless an extension of Intended Completion Date is agreed upon, pursuant to GCC Clause 45. |
|  | If the Contractor fails to complete the Works by the Intended Completion Date or as extended by the Employer or Head of the Procuring Entity, as the case may be under GCC Sub Clause 45.4 or 45.5, the Contractor shall be liable to pay Liquidated Damages to the Employer pursuant to GCC Clause 76. |
| 47. Acceleration | When the Employer wants the Contractor to finish the Works before the Intended Completion Date, the Engineer will obtain priced proposals for achieving the necessary acceleration from the Contractor. If the Employer accepts these proposals, the Intended Completion Date will be advanced accordingly and confirmed by both the Employer and the Contractor. |
|  | If the Employer accepts the Contractor’s priced proposals for acceleration, they will be incorporated in the Contract Price and treated as a Variation under GCC Clause 65. |
| 48. Delays Ordered by the Engineer | The Engineer may instruct the Contractor to delay the start or progress of any activity within the Works. |
| 49. Suspension of Work | The Engineer may at any time instruct the Contractor to suspend progress of part or all of the Works. During such suspension, the Contractor shall protect, store and secure such part or the Works against any deterioration, loss or damage. |
|  | The Engineer may also notify the cause for the suspension. If and to the extent that the cause is notified and is the responsibility of the Contractor, the following GCC Clauses 50, 51 and 52 shall not apply. |
| 50. Consequences of Suspension | If the Contractor suffers delay and/or incurs Cost from complying with the Engineer’s instructions under GCC Clause 48 and/or from resuming the work, the Contractor shall give notice to the Engineer and shall be entitled subject to GCC Clause 99 to: an extension of time for any such delay, if Completion is or will be delayed, under GCC Clause 44, and payment of any such cost, which shall be included in the Contract Price. |
|  | After receiving this notice, the Engineer shall proceed to agree or determine these matters. |
|  | The Contractor shall not be entitled to any extension of time for, or to any payment of the cost incurred in, making good the consequences of the Contractor’s faulty design, workmanship or materials, or of the Contractor’s failure to protect, store or secure in accordance with GCC Clause 49. |
| 51. Payment for Plant and Materials in Event of Suspension | 51.1 The Contractor shall be entitled to payment of the value, as at the date of suspension, of Plant and/or Materials which have not been delivered to Site, if: the work on Plant or delivery of Plant and/or Materials has been suspended for more than twenty (28) days, and the Contractor has marked the Plant and/or Materials as the Employer’s property in accordance with the Engineer’s instructions. |
| 52. Prolonged Suspension | 52.1 If the suspension under GCC Clause 49 has continued for more than eighty four (84) days, the Contractor may request the Engineer’s permission to proceed. If the Engineer does not give permission within twenty eight (28) days after being requested to do so, the Contractor may, by giving notice to the Project Manger, treat the suspension as an omission under GCC Clause 65 of the affected part of the Works. If the suspension affects the whole of the Works, the Contractor may give notice of termination pursuant to GCC Clause 93. |
| 53. Resumption of Work | 53.1 After the permission or instruction to proceed is given, the Contractor and the Engineer shall jointly examine the Works and the Plant and Materials affected by the suspension. The Contractor shall make good any deterioration or defect in or loss of the Works or Plant or Materials, which has occurred during the suspension after receiving from the Engineer an instruction to this effect under GCC Clause 65. |
| C. Quality Control |
| 54. Execution of Works | The Contractor shall construct, install and carry out the Works and Physical services in accordance with the Specifications and Drawings as scheduled in GCC Clause 6. |
| 55. Examination of Works before covering up | All works under the Contract shall at all times be open to examination, inspection, measurements, testing and supervision of the Engineer, and the Contractor shall ensure presence of its representatives at such actions provided proper advance notice is given by the Engineer. |
|  | No part of the Works shall be covered up or put out of sight without the approval of the Engineer. The Contractor shall give notice in writing to the Engineer whenever any such part of the Works is ready for examination and the Engineer shall attend to such examination without unreasonable delay. |
| 56. Identifying Defects | The Engineer shall check the works executed by the Contractor and notify the Contractor of any Defects found. Such checking shall not relieve the Contractor from his or her obligations. The Engineer may also instruct the Contractor to search for a Defect and to uncover and test any work that the Engineer considers may have a Defect. |
| 57. Testing | The Contractor shall carry out the Testing of works in accordance with this Clause after providing the relevant documents. |
|  | The Contractor shall give to the Engineer not less than twenty one (21) days’ notice of the date after which the Contractor will be ready to carry out each of the Testing. Unless otherwise agreed, Testing shall be carried out within fourteen (14) days after this date, on such day or days as the Engineer shall instruct. |
|  | In considering the results of the Testing, the Engineer shall make allowances for the effect of any use of the Works by the Employer on the performance or other characteristics of the Works. As soon as the Works have passed any Testing, the Contractor shall submit a certified report of the results of these Tests to the Engineer. |
|  | If the Engineer instructs the Contractor to carry out a test not specified in the Specification to check whether any work has a Defect and the test shows that it does, the Contractor shall pay for the test and any samples. If there is no Defect, the test shall be a Compensation Event. |
| 58. Rejection of Works | 58.1 If, as a result of an examination, inspection, measurement or testing, of Works it is found to be defective or otherwise not in accordance with the Contract, the Engineer may reject the Works by giving notice to the Contractor, with reasons. The Contractor shall then promptly make good the defect and ensure that the rejected Works subsequently complies with the Contract. |
| 59. Remedial Work | Notwithstanding any test or certification, the Engineer may instruct the Contractor to: remove from the Site and replace any Plant or Materials which is not in accordance with the Contract, remove and re-execute any other work which is not in accordance with the Contract, and execute any work which is urgently required for the safety of the Works, whether because of an accident, unforeseeable event or otherwise. |
|  | The Contractor shall comply with the instruction issued under GCC Sub Clause 59.1 within a reasonable time, which shall be specified in the instruction, or immediately if urgency is specified under GCC Sub Clause 59.1(c). |
|  | If the Contractor fails to comply with the instruction issued under GCC Sub Clause 59.2, the Employer shall be entitled to employ and pay other persons to carry out the work. Except to the extent that the Contractor would have been entitled to payment for the work, the Contractor shall be liable to pay all such costs arising from this failure. |
| 60. Correction of Defects | The Engineer shall issue a Defects Liability Schedule for correction of Defects within fifty six (56) days from the Contractor’s request for Final Payment stating the scope of corrections or additions that are necessary. |
|  | The Engineer shall give notice to the Contractor, with a copy to the Employer and others concerned, of any Defects before the end of the Defects Liability Period, which begins at Completion Date, and is defined in the PCC. |
|  | Every time notice of a Defect is given, the Contractor shall correct the notified Defect within the length of time specified by the Engineer’s notice. |
|  | The Defects Liability Period shall be extended for as long as Defects remain to be corrected. |
|  | If the corrections or additions scheduled or notified by the Engineer have been completed by the Contractor, the Engineer shall issue a Defects Correction Certificate. |
| 61. Uncorrected Defects | If the Contractor has not corrected a Defect within the time specified in the Engineer’s notice, the Engineer shall assess the cost of having the Defect corrected by it, and the Contractor shall remain liable to pay the expenditures incurred on account of correction of such Defect. |
| D. Cost Control |
| 62. Contract Price | The Contract price shall be agreed or determined under GCC Sub Clause 62.2 and as specified in the PCC. |
|  | The Contractor shall pay all of taxes, duties, fees, levies, and other charges required to be paid under the Applicable Law under the Contract pursuant to GCC Clause 18 and the Contract Price shall not be adjusted for any of these costs except as provided under the Conditions of the Contract. |
| 63. Bill of Quantities | The priced Bill of Quantities shall be used to calculate the Contract Price. The Bill of Quantities shall provide estimated quantities for the individual items of Works and Dayworks. The Employer may include in the Bill of Quantities the Provisional Sums for payments to Nominated Subcontractor(s) and for meeting other expenditures under the Contract pursuant to GCC Sub Clause 80. |
|  | Except as otherwise stated in the Contract and notwithstanding any other practice: measurement shall be made of the net actual quantity of each item of the Permanent Works , and the method of measurement shall be in accordance with the Bill of Quantities. |
|  | Items of works quantified in the Bill of Quantities for which no rates or prices have been quoted shall be deemed covered by the amounts at rates and prices of other items in the Contract and shall not be separately paid for. |
| 64. Changes in the Quantities and Unit Rate or Price | A new rate or price for items included in the Bill of Quantities shall, however, be appropriate for an item of work if: the final measured quantity of the work done for any particular item in the Bill of Quantities is increased or decreased by more than twenty five (25) percent from the quantity of this item in the Bill of Quantities; the cost resulting from such increase or decrease in quantity of this particular item in the Bill of Quantities multiplied by its specified rate or price is exceeded by one (1) percent of the original Contract price; this particular item is not specified in the Contract as a “fixed rate item”; this particular item is not specified in the Contract as for which no rates or prices have been quoted and deemed covered by the amounts at rates and prices of other items in the Bill of Quantities stated under GCC Sub Clause 63.3; and |
|  | The new rate or price for the particular item of work included in the Bill of Quantities described under GCC Sub Clause 64.1 shall be adjusted by the Engineer from any relevant rates or prices within the Contract by taking into consideration the context and threshold of the Variation Order as stated under GCC Clause 65. |
| 65. Variations | The Employer may issue a Variation Order for Procurement of Works and Physical services from the original Contractor to cover any increase or decrease in quantities, including the introduction of new work items that are either due to change of plans, design or alignment to suit actual field conditions, within the general scope and physical boundaries of this Contract . |
|  | The Employer may also issue an Extra Work Order to cover the introduction of such new works necessary for the completion, improvement or protection of the original works which were not included in the original contract, on the grounds where there are subsurface or latent physical conditions at the site differing materially from those indicated in the contract, or where there are duly unknown physical conditions at the site of an unusual nature differing materially from those usually encountered and generally recognized as inherent in the work or character provided for in the Contract. |
|  | Variations as defined under GCC Sub Clause 1.1(tt) may be initiated by the Engineer at any time prior to issuing the Taking-Over certificate for the Works, either by an instruction or by a request for the Contractor to submit a proposal. |
|  | Variations may include; changes to the quantities of any item of work included in the Bill of Quantities as stated under GCC Sub Clause 64.1; not necessarily however, shall always constitute a Variation until the algebraic summation of costs resulting from such increases or decreases in quantities of changing items included in the Bill of Quantities under the Contract exceeds one (1) percent of the original Contract price; changes to the quality and other characteristics of any item of work; changes to the levels, positions and/or dimensions of any part of the Works; omission of any work unless it is to be carried out by others; any additional work, Plant, Materials or services necessary for the Permanent Works, including any associated testing, boreholes and other testing and exploratory work; or changes to the sequence or timing of the execution of the Works. |
|  | The Contractor, for any Variation or Extra Wok Order, shall deliver a written notice within seven (7) calendar days of being aware of the need for the Variation, giving full and detailed particulars of any extra cost in order that it may be investigated at that time, and failure to provide such notice shall constitute a waiver by the Contractor for any subsequent claim. |
|  | The Contractor shall, under no circumstances, proceed to commence the works under any Variation or Extra Work Order unless it has been approved by the Approving Authority. |
|  | The Head of the Procuring Entity may, in exceptions to the GCC Sub Clause 65.6, and subject to the availability of funds and to his or her satisfaction, authorize the immediate start of work under any Variation or Extra Work Order under any or all of the following conditions - in the event of an extreme emergency where the carrying out of the work is required urgently to avoid causing damage to public services, or damage to life or property or to both or to the Works itself; or when time is of the essence provided that, the cumulative increase in value of works under the Contract not yet duly approved does not exceed ten (10) percent of the adjusted original Contract price. ii immediately after the start of work, the corresponding Variation Order or Extra Work Order shall be prepared and submitted for approval following due procedures, and adhering to the time-line stated under GCC Sub Clause 65.11. |
|  | Any cumulative Variation Orders or Extra Work Orders beyond fifteen (15) percent of the original Contract price shall be the subject of another separate contract to be tendered out provided that the Works are separable from this Contract. |
|  | For a Variation or Extra Work Order for works justifiably inseparable from this Contract involving a cumulative amount beyond fifteen (15) percent of the original Contract price, no work thereon shall be commenced unless the said Variation or Extra Work Order has been approved by the Approving Authority. |
|  | The Contractor shall not make any alteration and/or modification of the Permanent Works, unless and until the Engineer instructs or communicates such approvals of a Variation or Extra work Order. |
|  | The time for processing of a Variation and an Extra Work Order from its preparation to approval may not exceed thirty (30) days. |
|  | All Variations and Extra Work Orders under the Contract shall be included in the updated Programme of Works produced by the Contractor. |
| 66. Costing of Variations or Extra Orders | The Contractor shall provide the Engineer with a quotation for carrying out the Variation when requested to do so by the Engineer. The Engineer shall assess the quotation, which shall be given within seven (7) days of the request or within any longer period stated by the Engineer and before the Variation or Extra Work Order is ordered. |
|  | Items of works under Variation or Extra work Order are if exactly the same or similar to those in the Bill of Quantities of the original Contract, the applicable unit rates or prices of those work items in the Bill of Quantities of the original Contract shall be used for costing of those additional work items. |
|  | For new items of works that are not included in the Bill of Quantities of the original Contract as stated under GCC Sub Clause 65.1, the unit rates or prices of those new work items shall be based on ; the direct unit costs used in the Bill of Quantities of original Contract for other items (e.g. unit cost of cement, steel rebar, formwork, labor rate, equipment rental, etc) as indicated in the Contractor’s price breakdown of the cost estimate, if available; or (ii) fixed prices acceptable to both the Employer and the Contractor based on market prices; or (iii) the direct cost of the new work items based on (i) and (ii) above shall then be combined with the mark-up factor (i.e. taxes, overheads and profit) used by the Contractor in his or her Tender to determine the unit rate or price of the new work item. |
|  | If the Contractor’s quotation is found to be unreasonable, the Engineer may order the Variation and make a change to the Contract price, which shall be based on the Engineer’s own forecast of the effects of the Variation on the Contractor’s costs. |
|  | If the Engineer decides that the urgency of varying the work would prevent a quotation being given and considered without delaying the work, no quotation shall be given and the Variation shall be treated as a Compensation Event under GCC Sub Clause 72. |
|  | The Contractor shall not be entitled to additional payment for costs that could have been avoided by giving early warning under GCC Sub Clause 44.1. |
| 67. Cash Flow Forecasts | When the Programme of Works is updated under GCC Sub Clause 42.2, the Contractor shall provide the Engineer with an updated cash flow forecast. |
| 68. Payment Certificates | The basis for payment certificates shall be Bill of Quantities used to determine the Contract price. |
|  | The Contractor shall submit to the Engineer monthly statements of the estimated value of the works executed less the cumulative amount certified previously. |
|  | The Engineer shall check the Contractor’s monthly statement and certify the amount to be paid to the Contractor. |
|  | The value of work executed shall be determined by the Engineer and shall comprise the value of the items of works completed as per the unit rates or prices in the Bill of Quantities including the priced Schedules, if any. |
|  | The value of work executed shall include the valuation of Variations or Extra Work Orders, Certified Dayworks and Compensation Events. |
|  | The Engineer may exclude any item certified in a previous certificate or reduce the proportion of any item previously certified in any certificate in the light of later information. |
|  | The Engineer may in any payment certificate make any correction or modification that should properly be made to any previous payment certificate. |
|  | The Engineer may withhold any payment certificates under the Contract until the Programme of Works has been submitted by the Contractor as stated under GCC Sub Clause 42.2. |
|  | The Engineer may also withhold the cost of rectification or replacement until such rectification or replacement has been completed, if any thing supplied or work done by the Contractor is not in accordance with the Contract. Further, if the Contractor is or was failing to perform any work or obligation in accordance with the Contract, and had been so notified by the Engineer earlier, the value of this work or obligation may be withheld until the work or obligation has been performed. |
| 69. Payments to the Contractor | The Employer shall pay the Contractor the amounts certified by the Engineer within twenty eight (28) days of the date of each certificate after due adjustments for deductions for advance payments, retention and any other additions or deductions which may have become due under the Contract or otherwise, including those under GCC Clause 99. |
|  | Items of works quantified in the Bill of Quantities for which no rates or prices have been quoted shall be deemed covered by the amounts at rates and prices of other items in the Contract as stated under GCC Sub Clause 63.3 and shall under no circumstances be paid for, by the Employer. |
|  | Payments due to the Contractor in each certificate shall be made into the Bank Account of the title of the Contract specified in the PCC and nominated by the Contractor in the currency specified in the Contract. |
| 70. Delayed Payment | If the Contractor does not receive payments as stated under GCC Sub Clause 69.1, the Contractor shall be entitled to receive financing charges compounded monthly on the amount unpaid during the period of delay. This period shall be deemed to commence on the date due for payment specified in GCC Sub Clause 69.1. |
|  | These financing charges shall be calculated at the annual rate of interest as specified in the PCC. |
|  | If an amount certified is increased in a subsequent certificate as a result of an award by an Arbitrator, the Contractor shall be paid interest upon the delayed payment as set out in this clause. Interest shall be calculated from the date upon which the increased amount would have been certified in the absence of dispute. |
| 71. Payments to Nominated Subcontractor(s) | The Contractor shall pay to the Nominated Subcontractor(s) the amounts shown on the Nominated Subcontractor’s invoices approved by the Contractor which the Engineer certifies to be due in accordance with the subcontract included under the Contract. |
| 72. Compensation Events | The following shall be Compensation Events: The Employer does not give access to or possession of the Site or part of the Site by the Site Possession Date stated in the GCC Sub Clause 13.1; The Employer modifies the Schedule of other Contractors in a way that affects the works of the Contractor under the Contract; The Engineer orders a delay or does not issue Drawings, Specifications, or instructions required for execution of the Works on time; The Engineer instructs the Contractor to uncover or to carry out additional tests upon work, which is then found to have no Defects; The Engineer unreasonably does not approve a subcontract to be let, if applicable; Ground conditions are substantially more adverse than could reasonably have been assumed before issuance of the Notification of Award from the information issued to Tenderers (including the Site Investigation Reports), from information available publicly and from a visual inspection of the Site; The Engineer gives an instruction for dealing with an unforeseen condition, caused by the Employer, or additional work required for safety or other reasons; Other Contractors, public authorities, utilities, or the Employer do not work within the dates and other constraints stated in the Contract, and they cause delay or extra cost to the Contractor; The advance payment is delayed; The effects on the Contractor of any of the Employer’s Risks; The Engineer unreasonably delays issuing a Completion Certificate; A situation of Force Majeure has occurred, as defined in GCC Clause 88; and Other Compensation Events described in the Contract or determined by the Engineer in the PCC shall apply. |
|  | If a Compensation Event would cause additional cost or would prevent the work being completed before the Intended Completion Date, the Contract price shall be increased and/or the Intended Completion Date shall be extended. The Engineer shall decide whether and by how much the Contract price shall be increased and whether and by how much the Intended Completion Date shall be extended, only on justifiably acceptable grounds duly recorded. |
|  | As soon as the Contractor has provided information demonstrating the effect of each Compensation Event upon the Contractor’s forecast cost, the Engineer shall assess it, and the Contract price shall be adjusted accordingly. If the Contractor’s forecast is deemed unreasonable, the Engineer shall adjust the Contract price based on the Engineer’s own forecast. The Engineer will assume that the Contractor will react competently and promptly to the event. |
|  | The Contractor shall not be entitled to compensation to the extent that the Employer’s interests are adversely affected by the Contractor not having given early warning or not having cooperated with the Engineer. |
| 73. Adjustments for Changes in Legislation | Unless otherwise specified in the Contract, if between the date twenty-eight (28) days before the submission of Tenders for the Contract and the date of the last Completion Certificate, any law, regulation, ordinance, order or bylaw having the force of law is enacted, promulgated, abrogated, or changed in Bangladesh (which shall be deemed to include any change in interpretation or application by the competent authorities) that subsequently affects the Completion Date and/or the Contract price, then such Completion Date and/or Contract price shall be correspondingly increased or decreased, to the extent that the Contractor has thereby been affected in the performance of any of its obligations under the Contract. |
|  | The Engineer shall adjust the Contract Price on the basis of the change in the amount of taxes, duties, and other levies payable by the Contractor, provided such changes have not already been accounted for in the price adjustment as defined in GCC Clause 74 and/or reflected in the Contract price. |
| 74. Price Adjustment | 74.1 Prices shall be adjusted for fluctuations in the cost of inputs only if provided for in the PCC. If so provided, the amounts as certified in each payment certificate, before deducting for Advance Payment, shall be adjusted by applying the respective price adjustment factor to the payment amount. The generic formula indicated below in the form as specified in the PCC applies: P= A + B (Im/Io) where: P is the adjustment factor A and B are Coefficients specified in the PCC, representing the nonadjustable and adjustable portions, respectively, of the Contract; and Im is the Index during the month the work has been executed and Io is the Index prevailing twenty eight (28) days prior to the deadline for submission of Tender. The Indexes to be used is as published by the Bangladesh Bureau of Statistics (BBS) on a monthly basis. In case not available, then other countries or authorities of the sources mentioned in Appendix to the Tender may be used. |
|  | 74.2 If the value of the Index is changed after it has been used in a calculation, the calculation shall be corrected and an adjustment made in the next or in the final payment certificate. The Index value shall be deemed to take account of all changes in price due to fluctuations. |
| 75. Retention Money | The Employer shall retain from each progressive payment due to the Contractor at the percentage specified in the PCC until completion of the whole of the Works under the Contract. |
|  | On completion of the whole of the Works, the first half the total amount retained under GCC Sub Clause 75.1 shall be repaid to the Contractor and the remaining second half after the Defects Liability Period has passed and the Engineer has certified in the form of Defects Corrections Certificate as stated under GCC Sub Clause 60.5 that all Defects notified by the Engineer to the Contractor before the end of this period have been corrected. |
|  | On completion of the whole of the Works, the Contractor may substitute an unconditional Bank Guarantee an internationally reputable Bank which has a correspondent Bank located in Bangladesh in the format as specified (Form PW5-11) acceptable to the Employer for the second half of the retention money as stated under GCC Sub Clause 75.2. |
|  | Deductions of Retention Money shall be applicable in this Contract, if no advance payment has been made to the Contractor and in such case, the provisions under GCC Sub Clauses 79.1 and 79.2 shall be applied. |
|  | If the provision of Retention Money is not included in this Contract these Sub Clauses shall not apply except the relevant ones. |
| 76. Liquidated Damages | The Contractor shall be liable to pay Liquidated Damages or in other words the Delay Damages to the Employer at the rate per day as specified in the PCC for each day of delay from the Intended Completion Date, for the uncompleted Works or for any part thereof. |
|  | The total amount of Liquidated Damages shall not exceed the amount defined in the PCC. |
|  | Once the cumulative amount of Liquidated Damages reaches ten (10) percent of the Contract price, the Employer may rescind the Contract, without prejudice to other courses of action and remedies open to it. |
|  | The amount of Liquidated Damages may be deducted from any money due or which may become due to the Contractor under the Contract and/or collect such amount of Liquidated Damages from the Retention Money (if any) or other securities posted by the Contractor whichever is convenient to the Employer. |
|  | Payment of Liquidated Damages by the Contractor shall not relieve the Contractor from its obligations. |
|  | If the Intended Completion Date is extended after Liquidated Damages have been paid, the Engineer shall correct any overpayment of Liquidated Damages by the Contractor by adjusting the next payment certificate. |
| 77. Bonus | The Contractor shall be paid a Bonus calculated at the rate per calendar day if stated in the PCC for each day (less any days for which the Contractor is paid for acceleration) that the Completion of the whole of the Works is earlier than the Intended Completion Date. The Engineer shall require certifying that the Works are complete, although they may not have fallen due to being complete as per approved updated Programme of Works. |
| 78. Advance Payment | The Employer shall make advance payment, if so specified in the PCC, to the Contractor in the amounts and by the dates specified in the PCC against an Unconditional Bank Guarantee issued by an internationally reputable Bank which has a correspondent Bank located in Bangladesh in the format as specified (Form PW5-10) and acceptable to the Employer, of an amount equal to the advance payment. |
|  | The Guarantee stated under GCC Sub Clause 78.1 shall remain effective until the advance payment has been repaid by the Contractor, but the amount of the Guarantee shall be progressively reduced by the amounts repaid. No interest will be charged on the advance payment made. |
|  | The Contractor shall use the advance payment only to pay for Equipment, Plant, Materials, and mobilization expenses required specifically for execution of the Contract. The Contractor shall demonstrate that advance payment has been used for such specific purposes by supplying copies of invoices or other documents to the Engineer. |
|  | The advance payment shall be repaid by deducting at proportionate rate from payments otherwise due to the Contractor, based on percentages of actually completed Works as specified in the PCC. |
|  | Advance payment or its repayment shall not be taken into account in assessing Valuation of work done, Variations or Extra Work Order, Price Adjustments, Compensation Events, Bonuses or Liquidated Damages. |
|  | If the repayment of advance payment by the Contractor has not been completed by twenty eight (28) days prior to the expiry date of the Guarantee stated under GCC Sub Clause 78.2, the Contractor shall correspondingly extend the validity of the Guarantee for a period so long the advance payment has been fully repaid. |
|  | If the provision of advance payment is not included in this Contract these Sub Clauses shall not apply. |
| 79. Performance Security | Without limitation to provisions of any of these Sub Clauses, whenever the Engineer determines an addition or a reduction to the Contract price as a result of change in cost and/or legislation or a result of Variation or Extra Work Order amounting to more than fifteen (15) percent of the original Contract price, the Contractor shall at the Engineer’s request promptly increase, or may decrease, as the case may be, the amount of the Performance Security furnished at the time of signing of the Contract Agreement by an equal percentage. |
|  | The Performance Security furnished at the time of signing of the Contract Agreement or as determined under GCC Sub Clause 79.1, shall be substituted by a new Security covering fifty (50) percent of the amount of the Performance Security to cover the Defects Liability Period. |
|  | The amount of the new Security under GCC Sub Clause 79.1 to be provided by the Contractor shall be calculated based on the final Contract Price and shall cover twenty eight (28) days beyond the Defects Liability Period. |
|  | The Employer shall notify the Contractor of any claim made against the Bank issuing the Performance Security. |
|  | The Employer may claim against the security if any of the following events occurs for fourteen (14) days or more. The Contractor is in breach of the Contract and the Employer has duly notified him or her ; and The Contractor has not paid an amount due to the Employer and the Employer has duly notified him or her. |
|  | In the event the Contractor is liable to pay compensation under the Contract amounting to the full value of the Performance Security or more, the Employer may call the full amount of the Performance Security. |
|  | The Employer shall not make any claim under the Performance Security, except for amounts to which the Employer is entitled under the Contract. |
|  | If there is no reason to call the Performance Security, the Performance Security shall be discharged by the Employer and returned to the Contractor not later than twenty-eight (28) days following the date of issuance of Defects Correction Certificate of Works by the Engineer as stated under GCC Sub Clause 60.5 or as otherwise specified in the Contract. |
| 80. Provisional Sums | Provisional Sums shall only be used, in whole or in part, in accordance with the Engineer’s instructions and the Contract price shall be adjusted accordingly. The total sum paid to the Contractor shall include only such amounts, for the work, supplies or services to which the Provisional Sum relates, as the Engineer shall have instructed. |
|  | Plants, Materials or Services to be purchased by the Contractor under the provisions of GCC Sub Clause 80.1 from Nominated Subcontractor(s) or for meeting the other expenditures under the Contract, and for which there shall be included in the Contract price, the actual amounts paid or due to be paid by the Contractor, and a sum for VAT, profit and overhead charges, as applicable, calculated as a percentage of these actual amounts by applying the relevant percentage rate as specified in the PCC. |
|  | The Contractor shall, when required by the Engineer, produce quotations, invoices, vouchers and accounts or receipts in substantiation of purchases under GCC Sub Clause 80.2. |
| 81. Dayworks | If applicable, the Dayworks rates in the Contractor’s Tender shall be used for small additional amounts of work only when the Engineer has given written instructions in advance for additional work to be paid for in that way. |
|  | All works to be paid for as Dayworks shall be recorded by the Contractor on forms approved by the Engineer. Each completed form shall be certified and signed by the Engineer within seven (7) days of the works being done. |
|  | The Contractor shall be paid for Dayworks subject to obtaining signed Dayworks forms. |
|  | If Dayworks is not included in this Contract these Sub Clauses shall not apply. |
| 82. Cost of Repairs to Loss or Damages | Loss or damage to the Works or Materials to be incorporated in the Works between the Start Date and the end of the Defects Liability Period shall be remedied by the Contractor at the Contractor’s own cost, if the loss or damage arises from the Contractor’s acts or omissions. |
| E. Completion of the Contract |
| 83. Completion | The Contractor shall apply by notice to the Engineer for issuing a Completion Certificate of the Works, and the Engineer shall do so upon deciding that the work is completed. |
| 84. Completion Certificate and Taking Over | The Engineer shall, within twenty eight(28) days after receiving the Contractor’s application stated under GCC Sub Clause 83.1: issue the Completion Certificate to the Contractor, stating the date on which the Works or part thereof were completed in accordance with the Contract, except for any minor outstanding work and defects which may not substantially affect the use of the Works or part thereof for their intended purpose (either until or whilst this work is completed and these defects are remedied); or reject the application, giving reasons and specifying the work required to be done by the Contractor to enable the Completion Certificate to be issued. The Contractor shall then complete this work before issuing a further notice under this Sub Clause. |
|  | If the Engineer fails either to issue the Completion Certificate or to reject the Contractor’s application within the period of twenty eight (28) days, and if the Works or parts thereof, as the case may be, are substantially in accordance with the Contract, the Completion Certificate shall be deemed to have been issued on the last day of that period. |
|  | The Employer shall Take-Over the Site and the Works within seven (7) days of the Engineer issuing a Completion Certificate under GCC Sub Clause 84.1. |
| 85. Amendment to Contract | 85.1 The amendment to Contract shall generally include extension of time to the Intended Completion Date, increase or decrease in original Contract price and any other changes duly approved under the conditions of the Contract. |
|  | 85.2 The Employer contracting, shall amend the Contract incorporating the required approved changes subsequently introduced to the original terms and conditions of the Contract in line with the Rules, including prior review, where necessary. |
| 86. Final Account | The Contractor shall submit with a detailed account of the total amount that the Contractor considers payable under the Contract to the Engineer before the end of the Defects Liability Period. |
|  | The Engineer shall certify the Final Payment within fifty six (56) days of receiving the Contractor’s account if the payable amount claimed by the Contractor is correct and the corresponding works are completed. |
|  | If it is not, the Engineer shall issue within fifty six (56) days a Defects Liability Schedule under GCC Sub Clause 60.1 that states the scope of the corrections or additions that are necessary. |
|  | If the Final Account of Works submitted under GCC Sub Clause 86.1 is unsatisfactory even after it has been resubmitted, the Engineer shall decide on the amount payable to the Contractor and issue a payment certificate. |
| 87. As-built Drawings and Manuals | If “As Built” Drawings and/or operating and maintenance manuals are required, the Contractor shall supply them by the dates stated in the PCC. |
|  | If the Contractor does not supply the Drawings and/or Manuals by the dates specified in GCC Sub Clause 87.1, or they do not receive the Engineer’s approval, the Engineer shall withhold a nominal amount specified in the PCC from payments due to the Contractor. |
| 88. Force Majeure | Force Majeure may include, but is not limited to, exceptional events or circumstances of the kind stated below; war, hostilities (whether war be declared or not), invasion, act of foreign enemies ; rebellion, terrorism, sabotage by persons other than the Contractor’s personnel, revolution, insurrection, military or usurped power, or civil war ; riot, commotion, disorder, strike or lockout by persons other than the Contractor’s personnel ; munitions of war, explosive materials, ionising radiation or contamination by radio-activity, except as may be attributable to the Contractor’s use of such munitions, explosives, radiation or radio-activity ; acts of the Government in its sovereign capacity and natural catastrophes such as fires, floods, epidemics, quarantine restrictions, freight embargoes, cyclone, hurricane, typhoon, tsunami, storm surge, earthquake, hill slides, landslides, and volcanic activities. |
| 89. Notice of Force Majeure | If a party is or will be prevented from performing its substantial obligations under the Contract by Force Majeure, then it shall give notice to the other party of the event or circumstances constituting the Force Majeure and shall specify the obligations, the performance of which is or will be prevented. |
|  | The notice under GCC Sub Clause 89.1 shall be given within fourteen (14) days after the party became aware, or should have become aware, of the relevant event or circumstance constituting Force Majeure. |
|  | The party shall, having given notice, be relieved from performance of its obligations for so long as such Force Majeure prevents it from performing the works. |
|  | Notwithstanding any other provision of this Clause, Force Majeure shall not apply to obligations of either party to make payments to the other party under the Contract. |
| 90. Duty to Minimize Delay | Each party shall at all times use all reasonable endeavors to minimize any delay in the performance of the Contract as a result of Force Majeure. |
|  | A party shall give notice to the other party when it ceases to be affected by the Force Majeure. |
| 91. Consequences of Force Majeure | If the Contractor is prevented from performing its substantial obligations under the Contract by Force Majeure of which notice has been given under GCC Sub Clause 89, and suffers delay and/or incurs cost by reason of such Force Majeure, the Contractor shall be entitled subject to GCC Sub Clause 99 to: an extension of time for any such delay, if completion is or will be delayed, under GCC Clause 45, and if the event or circumstance is of the kind described sub-paragraphs (a) to (e) of GCC Sub Clause 88.1 and, in the case of sub-paragraphs (b) to (e), occurs in the Country, payment of any such cost, including the costs of rectifying or replacing the Works and Physical services damaged or destructed by Force Majeure, to the extent they are not indemnified through the insurance policy referred to in GCC Clause 37. |
|  | After receiving notice under GCC Sub Clause 89.2, the Engineer shall proceed to determine these matters under the provisions of the Contract. |
| 92. Force Majeure Affecting Subcontractor | If any Subcontractor is entitled under any contract or agreement relating to the Works to relief from Force Majeure on terms additional to or broader than those specified in this Clause, such additional or broader Force Majeure events or circumstances shall not be relieved of the Contractor’s non-performance or entitle him or her to relief under this Clause. |
| 93. Optional Termination, and Release | If the execution of substantially all the Works in progress is prevented for a continuous period of eighty four (84) days by reason of Force Majeure of which notice has been given under GCC Sub Clause 89, or for multiple periods which total more than one hundred forty (140) days due to the same notified Force Majeure, then either party may give to the other party a notice of termination of the Contract. In this event, the termination shall take effect seven (7) days after the notice is given, and the Contractor shall proceed to cessation of Works and removal of Contractor’s Equipment from Site. |
| 94. Release from Performance | Notwithstanding any other provision of this Clause, if any event or circumstance outside the control of the parties (including, but not limited to, Force Majeure) arises which makes it impossible or unlawful for either or both parties to fulfil its or their contractual obligations or which, under the law governing the Contract, entitles the parties to be released from further performance of the Contract, then upon notice by either party to the other party of such event or circumstance: the parties shall be discharged from further performance, without prejudice to the rights of either party in respect of any previous breach of the Contract, and the sum payable by the Employer to the Contractor shall be the same as would have been payable under GCC Sub Clause 96.3 if the Contract had been terminated under GCC Sub Clause 95.3. |
| F. Termination and Settlement of Disputes |
| 95. Termination | Termination for Default The Employer or the Contractor, without prejudice to any other remedy for breach of Contract, by giving twenty eight (28) days written notice of default to the other party, may terminate the Contract in whole or in part if the other party causes a fundamental breach of Contract. Fundamental breaches of the Contract shall include, but shall not be limited to, the following: the Contractor stops work for twenty-eight (28) days when no stoppage of work is shown on the current Programme and the stoppage has not been authorized by the Engineer; the Engineer instructs the Contractor to delay the progress of the Works, and the instruction is not withdrawn within twenty-eight (28) days; the Engineer gives Notice that failure to correct a particular Defect is a fundamental breach of Contract and the Contractor fails to correct it within a reasonable period of time determined by the Engineer; the Engineer gives Notice that the failure to achieve the progress in accordance with the updated Programme of Works by the Contractor is a non-fulfilment of contractual obligations and the Contractor fails to restore it within a reasonable period of time instructed by the Engineer; the Contractor does not maintain a Security, which is required; the Contractor has delayed the completion of the Works by the number of days for which the maximum amount of Liquidated Damages can be paid, as specified in GCC Sub Clause 76; the Contractor has subcontracted the whole of the Works or has assigned the Contract without the required agreement and without the approval of the Engineer; the Contractor, in the judgment of the Employer has engaged in practices, as defined in GCC Sub Clause 39, in competing for or in executing the Contract. A payment certified by the Engineer is not paid by the Employer to the Contractor within twenty eight (28) days of the date of the Engineer’s certificate. |
|  | Termination for Insolvency The Employer and the Contractor may at any time terminate the Contract by giving twenty eight (28) days written notice to the other party if either of the party becomes bankrupt or otherwise insolvent. In such event, termination will be without compensation to any party, provided that such termination will not prejudice or affect any right of action or remedy that has accrued or will accrue thereafter to the other party. |
|  | Termination for Convenience (a) The Employer, by giving twenty eight (28) days written notice sent to the Contractor, may terminate the Contract, in whole or in part, at any time for its convenience. The notice of termination shall specify that termination is for the Employer’s convenience, the extent to which performance of the Contractor under the Contract is terminated, and the date upon which such termination becomes effective. The termination shall take effect twenty eight (28) days after the later dates on which the Contractor receives this notice or the Employer returns the Performance Security. (b) The Employer shall not terminate the contract under GCC Sub Clause 95.3 (a) in order to execute the Works itself or to arrange for the Works to be executed by another contractor or to avoid a termination of the Contract by the Contractor as stated under GCC Sub Clause 95.1(a). |
|  | In the event the Employer terminates the Contract in whole or in part, the Employer shall accept the portion of the Works that are complete and ready for handing over after the Contractor’s receipt of notice of termination of the Contract. For the remaining portion of the Works, the Employer may elect: to have any portion completed by the Contractor at the Contract terms and prices; and /or to cancel the remainder and pay to the Contractor an agreed amount for partially completed Works and for materials and parts previously procured by the Contractor, or except in the case of termination for convenience as stated under GCC Sub Clause 95.3 (b), engage another Contractor to complete the Works, and in that case the Contractor shall be liable to the Employer for any cost that may be incurred in excess of the sum that would have been paid to the Contractor, if the work would have been executed and completed by him or her. |
|  | If the Contract is terminated, the Contractor shall stop work immediately, make the Site safe and secure, and leave the Site as soon as is reasonably possible |
| 96. Payment upon Termination | If the Contract is terminated because of a fundamental breach of Contract under GCC Sub Clause 95.1 by the Contractor, the Engineer shall issue a certificate for the value of the Works done and Plant and Materials ordered less advance payments received up to the date of the issue of the certificate and less the amount from percentage to apply to the contract value of the works not completed, as indicated in the PCC. If the total amount due to the Employer exceeds any payment due to the Contractor, the difference shall be a debt payable to the Employer. |
|  | If the Contract is terminated for the Employer’s convenience or because of a fundamental breach of Contract by the Employer, the Engineer shall issue a payment certificate for the value of the work done, Materials ordered, the reasonable cost of removal of Equipment, repatriation of the Contractor’s foreign personnel employed solely on the Works and recruited specifically for the Works, and the Contractor’s costs of protecting and securing the Works, and less advance payments received up to the date of the certificate. |
|  | 96.3 If the Contract is terminated for reasons of Force Majeure, the Engineer shall determine the value of the work done and issue a Payment Certificate which shall include: the amounts payable for any work carried out for which unit rates or prices are stated in the Contract; the cost of Plant and Materials ordered for the Works which have been delivered to the Contractor, or of which the Contractor is liable to accept delivery: this Plant and Materials shall become the property of (and be at the risk of) the Employer when paid for by the Employer, and the Contractor shall place the same at the Employer’s disposal; other costs or liabilities which in the circumstances were reasonably and necessarily incurred by the Contractor in the expectation of completing the Works; the cost of removal of Temporary Works and Contractor’s Equipment from the Site; and the cost of repatriation of the Contractor’s staff and labor employed wholly in connection with the Works at the date of termination. |
| 97. Property | All Materials on the Site, Plant, Equipment, Temporary Works, and Works shall be deemed to be the property of the Employer if the Contract is terminated because of the Contractor’s default stated under GCC Sub Clause 93.1. |
| 98. Frustration | If the Contract is frustrated by the occurrence of a situation of Force Majeure as defined in GCC Sub Clause 88, the Engineer shall certify that the Contract has been frustrated. The Contractor shall make the Site safe and stop work as quickly as possible after receiving this certificate and shall be paid for all works carried out before receiving it and for any work carried out afterwards to which a commitment was made. |
| G. Claims, Disputes and Arbitration |
| 99. Contractor’s Claims | If the Contractor considers himself to be entitled to any extension of the Completion Time and/or any additional payment, under any Clause of these Conditions or otherwise in connection with the Contract, the Contractor shall give notice to the Employer, describing the event or circumstance giving rise to the claim. The notice shall be given as soon as practicable, and not later than twenty eight (28) days after the Contractor became aware, or should have become aware, of the event or circumstance. |
|  | If the Contractor fails to give notice of a claim within such period of twenty eight (28) days, the Intended Completion Date shall not be extended, the Contractor shall not be entitled to additional payment, and the Employer shall be discharged from all liability in connection with the claim. |
|  | Within forty two (42) days after the Contractor became aware or should have become aware of the event or circumstance giving rise to the claim, or within such other period as may be proposed by the Contractor and approved by the Engineer, the Contractor shall send to the Engineer a fully detailed claim which includes full supporting particulars of the basis of the claim and of the extension of time and/or additional payment claimed, for settlement. |
| 100. Settlement of Disputes | Amicable settlement The Employer and the Contractor shall make every effort to resolve amicably by direct informal negotiation any disagreement or dispute arising between them under or in connection with the Contract. |
|  | Arbitration If, after twenty-eight (28) days, the parties have failed to resolve their dispute or difference by such mutual consultation as stated under GCC Clause 100.1, then either the Employer or the Contractor may give notice to the other party of its intention to commence arbitration in accordance with GCC Sub Clause 100.3, as to the matter in dispute, and no arbitration in respect of this matter may be commenced unless such notice is given. Any dispute or difference in respect of which a notice of intention to commence arbitration has been given in accordance with this Clause shall be finally settled by arbitration. |
|  | Arbitration shall be commenced prior to or after execution of the Works under the Contract. Arbitration proceedings shall be conducted in accordance with the rules of procedure specified in the PCC. |
|  | Notwithstanding any reference to arbitration hereinabove the parties shall continue to perform their respective responsibilities under the Contract unless agreed otherwise and, the Employer shall pay any monies due to the Contractor. |

# Section 4.	Particular Conditions of Contract

| Instructions for completing the Particular Conditions of Contract are provided in italics in parenthesis for the relevant GCC Clauses. |
| --- |
| GCC Clause | Amendments of, and Supplements to, Clauses in the General Conditions of Contract |
| GCC 1.1(k) | The Contractor is [Name, address, and name of authorized representative] |
| GCC 1.1(hh) | The Employer is [Name, address, and name of authorized representative] |
| GCC 1.1(ii) | The Engineer is [Name, address, and name of authorized representative] [usually a civil works contract designating the project Consultant as “Engineer” requires the written approval of the “Employer”] |
| GCC 1.1 (dd) | The original Contract price is [insert the amount in the NOA] |
| GCC 1.1(aa) | The Intended Completion Date for the whole of the Works shall be [insert date] [to be calculated from the Commencement Date] |
| GCC 1.1(ll) | The Site is located at [location] and is defined in drawings No: [insert numbers] |
| GCC 1.1(qq) | The Start Date shall be [insert date ] [it is the last date when the Contractor shall commence execution of the Works under the Contract reasonably immediately after the Commencement Date; refer to GCC Clause 40] |
| GCC 1.1(uu) | The Works consist of [state brief summary, including relationship to other Contracts under the Project] |
| GCC 2.5 | The Sectional Completion Dates are: [state part of the works and the corresponding dates, if applicable] |
| GCC 3.1 | The Employer’s address for the purpose of communications under this contract is : Contact person: Address: Tel: Fax: e-mail address: |
|  | The Contractor’s address for the purpose of communications under this contract is : Contact person: Address: Tel: Fax: e-mail address: |
| GCC 6.1 (j) | Other documents forming part of the Contract are; [list other documents viz. Schedule of other contractors, Schedule of Key Personnel, Site Investigation Reports, relevant correspondences prior to signing of the Contract agreement etc.] |
| GCC 9.1 | A Contractor or a Subcontractor that is a national of, or registered in, the following countries are not eligible: [state countries, if applicable] |
| GCC 9.2 | Materials, Equipments Plants and supplies shall not have their origin in the following countries: [state countries, if applicable] |
| GCC 13.1 | Possession of the Site or part(s) of the Site, to the Contractor shall be given on the following date(s); [state date or dates of possession of site] |
| GCC 19.1 | Following Key Personnel to carry out the functions stated in the Schedule shall be employed by the Contractor; [insert name(s)] |
| GCC 21.1 | Nominated Subcontractor(s) named below; ____[insert name(s)]___________________________________________ shall be entitled to execute the following specific components of the Works [state none ,if not applicable] |
| GCC 23.1 | The Contractual matters between the Employer and the Contractor shall be decided by [state only if other than the Engineer] |
| GCC 37.1 | The minimum insurance cover shall be: |
|  | (a) | The maximum deductible for insurance of the Works and of Plant and Materials is [insert amount] and/or [insert amount] [the Contractor shall provide this amount at the time of Contract signing]. |
|  | (b) | The minimum cover for insurance of the Works and of Plant and Materials in respect of the Contractor’s faulty design is [insert amount] [insert amount]. [the amount could be 110% of the value of the works, plant and materials that may be lost in a worst case scenario]. |
|  | (c) | The maximum deductible for insurance of Equipment is [insert amount] [insert amount]. [the Contractor shall provide this amount at the time of Contract signing] |
|  | (d) | The minimum cover for loss or damage to Equipment is [insert amount] [insert amount]. [the amount could be 110% of the replacement value of the equipment] |
|  | (e) | The maximum deductible for insurance of other property is [insert amount] [insert amount]. [the Contractor shall state this amount at the time of Contract signing] |
|  | (f) | The minimum cover for insurance of other property is [insert amount] [insert amount]. [it is the responsibility of the Contractor to obtain adequate insurance cover for such risks – recommended value 10% of contract price] |
|  | (g) | The minimum cover for personal injury or death insurance: (i) for the Contractor’s employees is as per the law and common practice in Bangladesh. (ii) and for third parties is as per the law and common practice in Bangladesh. |
| GCC 40.1 | Commencement Date of Works shall be as follows; [insert different commencement dates for different parts of the Works, if deemed appropriate] |
| GCC 42.1 | The Contractor shall submit a Programme for the Works within [insert days] days of signing the Contract. [usually fifteen (15) days] |
| GCC 42.2 | The period between Programme updates is [state interval] [usually bi-monthly or quarterly depending on the nature of the Works] |
| GCC 42.3 | The amount to be withheld for late submission of an updated Programme is [insert amount ] [insert amount] |
| GCC 60.2 | The Defects Liability Period is [state months] [usually Defect Liability Period is twelve (12) months to cover at least one complete monsoon season] |
| GCC 62.1 | The Contract Price is [insert amount] and/or [insert amount] [amount shall be the same as stated in the NOA; Form PW5-7] |
| GCC 69.3 | The particulars of the Bank Account nominated are as follows : Title of the Account : [insert title to whom the Contract awarded] Name of the Bank : [insert name with code, if any] Name of the Branch : [insert branch name with code ,if any] Account Number : [insert number] Address : [insert location with district] Tel : Fax : e-mail address : [information furnished by the Contractor shall be substantiated by the concerned Bank and authenticated by the Employer] |
| GCC 70.2 | The Contractor shall be entitled to receive financing charges for delayed payment during the period of delay at the annual rate of interest of [insert rate] ; [usually London Inter Bank Offered Rate (LIBOR) plus 2 percent] |
| GCC 72.1(m) | The following additional events shall also be the Compensation Events: [list events or state none ] |
| GCC 74.1 | The Contract is not subject to price adjustment. OR |
|  | The Contract is subject to price adjustment applying the following formulae and the weightings or coefficients : [Price Adjustment Formulae to be applicable if stated under ITT Sub Clause 27.10 shall be specified here] Example: P= A + a (Lm/Lo)+ b (BIm/BIo)+ c (CEm/CEo)+ d (RSm/RSo)+ e (STm/STo)+ f (BRm/BRo)+g (MIm/MIo) + h (FUm/FUo)+ etc where; L= Labor, BI=Bitumen, CE=Cement, RS=Reinforcing Steel, ST=Stone, BR=Bricks, MI=Miscellaneous, FU= Fuel ] Weighting or Coefficient A equals between 0.10 and 0.15 and, B (a+b+c+d+e+f+g+h+etc) equals between 0.90 and 0.85. [insert figure] non-adjustable component (coefficient A) [insert figure] adjustable component (coefficient B) [The sum of A+B shall equal ONE (1). It is usual to have value of A between 0.10 and 0.15 and that of B between 0.90 and 0.85. Breakdown of B shall be provided in Appendix to the Tender.] [delete as appropriate] |
| GCC 75.1 | The proportion of payments to be retained is [insert percent] percent. [state “none’ if not applicable. If applicable then the proportion of Retention Money shall be equal to the percentage-shortfall of ten (10) percent of Performance Security determined at the time of signing the Contract. Again in case of unbalanced Tender or because of front loading, provision for Retention Money shall not be applicable] |
| GCC 76.1 | The amount of Liquidated Damages or in other words Delay Damages for the uncompleted Works or any part thereof is [insert percentage] percent of its Contract price per day of delay. [usually the percent-rate of liquidated damages is set at between 0.05 and 0.10 of ONE (1) percent of its Contract price per day of delay] Guide to application of GCC Sub Clause 76.1 above [ Liquidated damages is equivalent to an amount to be determined in accordance with the following formula T LD = VUW x Px n Where; T LD = Total amount of Liquidated Damages VUW = Value of Uncompleted Works (i.e. works not having been completed as of the expiry of the Intended Completion Date plus the works completed after the expiry of the Intended Completion Date). VUW shall be calculated by deducting the value of the completed works under the Contract from the total Contract price P = Percent-rate at which the Liquidated Damages shall be imposed for every day of delay n = No of days of delay for completion of works under the Contract] |
| GCC 76.2 | The maximum amount of Liquidated Damages for the uncompleted Works or any part thereof is [insert percentage] percent of the final Contract price of the whole of the Works. [ usually the total amount of liquidated damages shall not exceed ten (10) percent of the final Contract price for the whole of the Works] |
| GCC 77.1 | The Bonus for the whole of the Works is [insert percentage] percent of the final Contract price per day. |
|  | The maximum amount of Bonus for the whole of the Works is [insert percentage] percent of the final Contract price. [if early completion would provide benefits to the Employer, this clause should remain, otherwise state “Not Applicable”. The bonus is usually numerically equal to the Liquidated Damages] |
| GCC 78.1 | The Advance Payment shall be [insert amount] and/or [insert amount] and, shall be paid to the Contractor not later than [insert date]. [for 100 percent GoB funded procurement, advance payments are not recommended unless otherwise specifically decided by the Government. An advance payment, if admissible, shall be made for mobilisation, considering the nature of the works. The recommended maximum advance payment is ten (10) percent of the original Contract price against an unconditional Bank Guarantee (Form PW5-10). On the contrary, advance payments may be applicable for procurements under aided projects] |
| GCC 78.4 | Repayment of Advance Payment shall be at the rate of [insert percentage] from the progressive payments of invoices. [Advance Payment is to be repaid in pro rata instalments starting with the month when twenty (20) percent of the value of the Contract has been certified and shall be completely reimbursed to the Employer by the time the certified completion is eighty (80) percent of the Contract price] |
| GCC 80.2 | The percentage for adjustment of Provisional Sums is ____% (_________percent) [state none, if not applicable. Usually covers the VAT, profit and overhead costs] |
| GCC 87.1 | The date by which “as-built” drawings are required is [insert date] |
|  | The date by which operating and maintenance manuals are required is [insert date] |
| GCC 87.2 | The amount to be withheld for failing to produce “as-built” drawings and/or operating and maintenance manuals by the date required is [insert amount] and/or [insert amount]. [usually a very nominal amount] |
| GCC 96.1 | The percentage to apply to the contract value of the works not completed, representing the Employer’s additional cost for completing the uncompleted Works, is [state percentage] percent. [ usually between ten (10) to twenty (20) percent depending on the nature of the Works] |
| GCC 100.3 | The rules of procedure for arbitration proceedings shall be as follows: |
|  | (i) In the case of a dispute between the Employer and the foreign Contractor, [insert any of the following options] Any dispute, controversy or claim arising out of or relating to this Contract, or breach, termination or invalidity thereof, shall be settled by arbitration in accordance with the United Nations Commission on International Trade Law (UNCITRAL) Arbitration Rules of 1976 as at present in force. OR All disputes arising in connection with the present Contract shall be finally settled under the Rules of Conciliation and Arbitration of the International Chamber of Commerce by one or more arbitrators in accordance with the said rules. |
|  | (ii) In the case of a dispute between the Employer and the national Contractor, in particular, the arbitration shall be conducted in accordance with the Arbitration Act (Act No 1 of 2001) of Bangladesh as at present in force and in the place [state name of place with location and district]. |

Table 1.2:   Price Adjustment Data

[GCC Sub Clause 74.1: To be provided by the Procuring Entity]

| Item Group | Bill No. if applicable | Index Descriptions | Coefficients or Weightings for non-adjustable Cost Component | Coefficients or Weightings for adjustable Cost Components | Total |
| --- | --- | --- | --- | --- | --- |
|  |  |  |  | a | b | c | d | e | f | g | h | i | j |  |
|  |  |  |  |  | 1 |
|  |  |  |  |  | 1 |
|  |  |  |  |  | 1 |
|  |  |  |  |  | 1 |
|  |  |  |  |  | 1 |
|  |  |  |  |  | 1 |

Note:

The Weightings or Coefficients of the Cost Components shall be mentioned by the Employer based on the proportion of components involved in the work items caused to be impacted by rise and fall in its prices.

# Section 5.	Tender and Contract Forms

| Form | Title |
| --- | --- |
|  | Tender Forms |
| PW5 – 1 | Tender Submission Letter |
| PW5 – 2 | Tenderer Information |
| PW5 – 3 | JV Partner Information (if applicable) |
| PW5 – 4 | Subcontractor Information (if applicable) |
| PW5 – 5 | Personnel Information |
| PW5 – 6 | Bank Guarantee for Tender Security |
|  | Contract Forms |
| PW5 – 7 | Notification of Award |
| PW5 – 8 | Contract Agreement |
| PW5 – 9 | Bank Guarantee for Performance Security |
| PW5 –10 | Bank Guarantee for Advance Payment (if applicable) |
| PW5 –11 | Bank Guarantee for Retention Money Security (when this option is chosen) |

Forms PW5 -1 to PW5 -6 comprises part of the Tender Format and should be completed as stated in ITT Clause 20.

Forms PW5 -7 to PW5 -11 comprises part of the Contract as stated in GCC Clause 6.

#### Tender Submission Letter (Form PW5-1)

[This letter should be completed and signed by the Authorised Signatory

preferably on the Letter-Head Pad of the Tenderer]

| To: [Contact Person] [Name of Procuring Entity] [Address of Procuring Entity] | Date: |
| --- | --- |
| Invitation for Tender No: | [indicate IFT No] |
| Tender Package No: | [indicate Package No] |
| This Package is divided into the following Number of Lots | [indicate number of Lot(s)] |

We, the undersigned, offer to execute in conformity with the Conditions of Contract and associated Contract documents, the following Works and Physical services, viz:

In accordance with ITT Clauses 23 and 24, the following prices and discounts apply to our Tender:

| The Tender Price is: (ITT Sub Clause 23.1) | [insert amount in Tender currency] [insert above amount in words] |
| --- | --- |
| The unconditional discount for being awarded more than one lot in this package is: (ITT Sub Clause 23.7) | [insert amount in Tender currency] [insert above amount in words] |
| The methodology for application of the discount is: | [state the methodology] |
| The advance payment is: (GCC Sub Clause 78.1) | [state the amount based on percentage of the Tender Price] |
| and we shall accordingly submit an Advance Payment Guarantee in the format shown in Form PW5–10. |

In signing this letter, and in submitting our Tender, we also confirm that:

- our Tender shall be valid for the period stated in the Tender Data Sheet (ITT Sub Clause 29.2) and it shall remain binding upon us and may be accepted at any time before the expiration of that period;

- a Tender Security is attached in the form of a bank guarantee in the amount stated in the Tender Data Sheet (ITT Sub Clause 31.2) and valid for a period of twenty eight (28) days beyond the Tender validity date;

- if our Tender is accepted, we commit to furnishing a Performance Security within the time stated under ITT Sub Clause 62.2 in the amount stated in the Tender Data Sheet (ITT Sub Clauses 61.2 and 61.3) and in the form specified in the Tender Data Sheet (ITT Sub Clause 62.1) valid for a period of twenty eight (28) days beyond the date of issue of the  Completion Certificate  of the Works;

- we have examined and have no reservations to the Tender Document, issued by you on [insert date]; including Addendum to Tender Document No(s) [state numbers] , issued in accordance with the Instructions to Tenderers (ITT Clause 11). [insert the number and issuing date of each addendum; or delete this sentence if no Addendum has been issued];

- we, including as applicable, any JVCA partner or Specialist Subcontractor for any part of the contract resulting from this Tender process, have nationalities from eligible countries, in accordance with ITT Clause 5;

- we are submitting this Tender as a sole Tenderer in accordance with ITT Sub Clause 36.3

or

we are submitting this Tender as the partners of a JVCA, comprising the following other partners in accordance with ITT Sub Clause 36.4;

|  | Name of Partner | Address of Partner |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |

- we are not a Government owned entity as defined in ITT Clause 5.

or

we are a Government owned entity, and we meet the requirements of ITT  Clause 5.;

- we, including as applicable any JVCA partner, declare that we are not associated, nor have been associated in the past, directly or indirectly, with a consultant or any other entity that has prepared the design, specifications and other documents

in accordance with ITT Clause 5;

- we, including as applicable any JVCA partner or Specialist Subcontractor for any part of the contract resulting from this Tender process, have not been declared ineligible by the Government of Bangladesh on charges of engaging in corrupt, fraudulent, collusive or coercive practices in accordance with ITT Clause 5;

- furthermore, we are aware of ITT Clause 4 concerning such practices and pledge not to indulge in such practices in competing for or in executing the Contract;

- we intend to subcontract an activity or part of the Works, in accordance with ITT  Clause 14, to the following Specialist Subcontractor(s);

| Activity or part of the Works | Name of Specialist Subcontractor with Address |
| --- | --- |

- we, including as applicable any JVCA partner, confirm that we do not have a record of poor performance, such as abandoning the works, not properly completing contracts, inordinate delays, or financial failure as stated in ITT  Clause 5, and that we do not have, or have had, any litigation against us, other than that stated in the Tenderer Information (Form PW5-2);

- we are not participating as Tenderers in more than one Tender in this Tendering process. We understand that your written Notification of Award shall constitute the acceptance of our Tender and shall become a binding Contract between us, until a formal Contract is prepared and executed;

- we, including as applicable any JVCA partner, confirm that we do not have a record of insolvency, receivership, bankrupt or being wound up, our business activities were not been suspended, and it was not been the subject of legal proceedings in accordance with ITT Clause 5;

- we, including as applicable any JVCA partner, confirm that we have fulfilled our obligations to pay taxes and social security contributions applicable under the relevant national laws and regulations of Bangladesh in accordance with ITT Clause 5;

- we understand that you reserve the right to reject all the Tenders or annul the Tender proceedings, without incurring any liability to Tenderers, in accordance with ITT Clause 57.

| Signature: | [insert signature of authorised representative of the Tenderer] |
| --- | --- |
| Name: | [insert full name of signatory with National ID Number] |
| In the capacity of: | [insert capacity of signatory] |
| Duly authorised to sign the Tender for and on behalf of the Tenderer |

[If there is more than one (1) signatory, or in the case of a JVCA, add other boxes and sign accordingly].

Attachment 1:

[ITT Sub Clause 36.3 and 36.4]

Written confirmation authorising the above signatory(ies) to commit the Tenderer

[and, if applicable]

Attachment 2:

[ITT Sub Clause 13.2]

Copy of the JV Agreement / Letter of Intent to form JV with draft proposed Agreement submitted at the time of pre-qualification

#### Tenderer Information (Form PW5-2)

[This Form should be completed only by the Tenderer, preferably on its Letter-Head Pad]

| Invitation for Tender No: | [indicate IFT No] |
| --- | --- |
| Tender Package No: | [indicate Package No] |
| This Package is divided into the following Number of Lots: | [indicate number of Lot(s)] |

| 1. Eligibility Information of the Tenderer [ITT Clauses 5 & 25] |
| --- |
| 1.1 | Nationality of individual or country of registration |  |
| 1.2 | Tenderer’s legal title |  |
| 1.3 | Tenderer’s registered address |  |
| 1.4 | Tenderer’s legal status [complete the relevant box] |
|  | Proprietorship |  |
|  | Partnership |  |
|  | Limited Liability Concern |  |
|  | Government-owned Enterprise |  |
|  | Others [please describe, if applicable] |  |
| 1.5 | Tenderer’s year of registration |  |
| 1.6 | Tenderer’s authorised representative details |
|  | Name |  |
|  | National ID number, if any |  |
|  | Address |  |
|  | Telephone / Fax numbers |  |
|  | e-mail address |  |
| 1.7 | Litigation [ITT Cause 13] |
|  | Information on non-performance of contract and pending litigation furnished in PW5-12 |
| 1.8 | Tenderer to attach photocopies of the original documents mentioned aside | [All documents required under ITT Clauses 5 and 25] |
| The following two information are applicable for national Tenderers |
| 1.9 | Tenderer’s Value Added Tax Registration (VAT) Number |  |
| 1.10 | Tenderer’s Tax Identification Number(TIN) |  |
| [The foreign Tenderers, in accordance with ITT Clause 5, shall provide evidence by a written declaration to that effect to demonstrate that it meets the criterion] |
| 2. Qualification Information of the Tenderer [ITT Clause 12] |
| 2.1 | General Experience in Construction Works of Tenderer |
|  | Start Month Year | End Month Year | Years | Contract No and Name of Contract Name and Address of Employer Brief description of Works | Role of Tenderer [Prime/Sub/Management] |
| 2.2 | Specific Experience in Construction Works of Tenderer Completed Contracts of similar nature, complexity and methods/construction technology |
|  | Contract No Name of Contract | [ insert reference no] of [ insert year] [insert name] |
|  | Role in Contract [tick relevant box]. | Prime Contractor | Subcontractor | Management Contractor |
|  | Award date Completion date Total Contract Value | [insert date] [insert date] [insert amount] |
|  | Procuring Entity’s Name Address Tel / Fax e-mail Brief description with justifications of the similarity compared to the Employer’s requirements | [state justification in support of its similarity compared to the proposed works] |
| 2.3 | Average annual construction turnover [ITT Sub Clause12.2] [total certified payments received for contracts in progress or completed for each year of works in progress or completed; using selling exchange rate quoted by the source being Bangladesh Bank on the date reported, if applicable] |
|  | Year | Amount & Currency | Equivalent |
| 2.4 | Existing commitments and works [targeted to be completed by the Intended Completion Date of the proposed works; ITT Sub Clause 12.2] |
|  | Name of Contract Contract No [reference] of [year] Name of Employer Contact Address Tel/fax e-mail | Target Completion Date | Value of Existing Commitments and Works |
|  |  |  | Amount & Currency | Equivalent |
| 2.5 | Financial Resources available to meet the construction cash flow [ITT Sub Clause 12.2] |
|  | No | Source of Financing | Amount Available |
|  |  |  | Amount & Currency | Equivalent |
| In order to confirm the above statements the Tenderer shall submit , as applicable, the documents mentioned in ITT Clause 28. |
| 2.6 | Contact Details [ITT Clause 28] |
|  | Name, address, and other contact details of Tenderer Bankers and other Employer(s) that may provide references, if contacted by this Employer |
| 2.7 | Qualifications and experience of key technical and administrative personnel proposed for Contract administration and management [ITT Clause 28] |
|  | Position Name Years of General Experience | Years of Specific Experience |
| [Tenderer to complete details of as many personnel as are applicable. Each personnel listed above should complete the Personnel Information (Form PW5-5)] |
| 2.8 | Major Construction Equipments proposed to carry out the Contract [ITT Clause 28] |
|  | Item of Equipment | Condition (new, good, average, poor) | Owned, leased or to be purchased (state owner, lessor or seller) |
| [Tenderer to list details of each item of major construction equipment, as applicable] |

#### JVCA Partner Information (Form PW5-3)

[This Form should be completed by each JVCA partner].

| Invitation for Tender No: | [indicate IFT No] |
| --- | --- |
| Tender Package No | [indicate Package No] |
| This Package is divided into the following Number of Lots | [indicate number of Lot(s)] |

| 1. Eligibility Information of the JVCA Partner [ITT Clauses 5 & 25] |
| --- |
| 1.1 | Nationality of Individual or country of Registration |  |
| 1.2 | JVCA Partner’s legal title |  |
| 1.3 | JVCA Partner’s registered address |  |
| 1.4 | JVCA Partner’s legal status [complete the relevant box] |
|  | Proprietorship |  |
|  | Partnership |  |
|  | Limited Liability Concern |  |
|  | Government-owned Enterprise |  |
|  | Other (please describe, if applicable) |  |
| 1.5 | JVCA Partner’s year of registration |  |
| 1.6 | JVCA Partner’s authorised representative details |
|  | Name |  |
|  | National ID number, if any |  |
|  | Address |  |
|  | Telephone / Fax numbers |  |
|  | e-mail address |  |
| 1.7 | Litigation [ITT Cause 13] |
|  | Information on non-performance of contract and pending litigation furnished in Form PW3-12 |
| 1.8 | JVCA Partner to attach copies of the original documents mentioned aside | [All documents required under ITT Clauses 5 and 25] |
| The following two information are applicable for national JVCA Partners only |
| 1.9 | JVCA Partner’s Value Added Tax Registration (VAT) Number |  |
| 1.10 | JVCA Partner’s Tax Identification Number (TIN) |  |
| [The foreign JVCA Partners, in accordance with ITT Clause 5, shall provide evidence by a written declaration to that effect to demonstrate that it meets the criterion] |
| 2. Key Activity(ies) for which it is intended to be joint ventured [ITT Clause 13] |
|  | Elements of Activity | Brief description of Activity |
| 3. Qualification Information of the JVCA Partner [ITT Clause 12] |
| 3.1 | General Experience in Construction Works of JVCA Partner |
|  | Start Month Year | End Month Year | Years | Contract No and & Name of Contract Name and Address of Procuring Entity Brief description of Works | Role of JVCA Partner [Prime/Sub/Management] |
| 3.2 | Specific Experience in Construction Works of JVCA Partner Completed Contracts of similar nature, complexity and methods/construction technology |
|  | Contract No Name of Contract | [ insert reference no] of [ insert year] [insert name] |
|  | Role in Contract [tick relevant box] | Prime Contractor | Subcontractor | Management Contractor |
|  | Award date Completion date Total Contract Amount | [insert date] [insert date] [insert amount] |
|  | If partner in a JV, specify participation of the total Contract Amount | _____% | Amount & Currency [insert amount] Equivalent [insert amount] |
|  | Employer’s Name Address Tel / Fax e-mail Brief description with justifications of the similarity compared to the Employer’s requirements | [state justification in support of its similarity compared to the proposed works] |
| 3.3 | Average annual construction turnover [ITT Sub Clause 12.2] [total certified payments received for contracts in progress or completed for each year of works in progress or completed; using selling exchange rate quoted by the source being Bangladesh Bank on the date reported, if applicable] |
|  | Year | Amount & Currency | Equivalent |
| 3.4 | Existing commitments and works [targeted to be completed by the Intended Completion Date of the proposed works; ITT Sub Clause 12.2] |
|  | Name of Contract Contract no [reference] of [year] Name of Employer Contact Address Tel/fax e-mail | Target Completion Date | Value of Existing Commitments and Works |
|  |  |  | Amount & Currency | Equivalent |
| 3.5 | Financial Resources available to meet the construction cash flow [ITT Sub Clause 12.2] |
|  | No | Source of financing | Amount available |
|  |  |  | Amount & Currency | Equivalent |
|  | In order to confirm the above statements the JVCA Partner shall submit, as applicable, the documents mentioned in ITT Clause 28. |
| 3.6 | Contact Details [ITT Clause 28] |
|  | Name, address, and contact details of Tenderer’s Bankers and other Employer(s) that may provide references if contacted by this Employer |
| 3.7 | Qualifications and experience of key technical and administrative personnel proposed for Contract administration and management [ITT Clause 28] |
|  | Position Name Years of General Experience | Years of Specific Experience |
|  | [Tenderer to complete details of as many personnel as are applicable. Each personnel listed above should complete the Personnel Information (Form PW5-5)] |
| 3.8 | Major items of Construction Equipment proposed for carrying out the works [ITT Clause 28] |
|  | Item of Equipment | Condition (new, good, average, poor) | Owned, leased or to be purchased (state owner, leaser or seller) |
| [Tenderer to list details of each item of Major equipment, as applicable] |

__________________________________________

Signature

(Name of Authorized Signatory of the JVCA Partner)

#### Specialist Subcontractor Information (Form PW5-4)

[This Form should be completed by each Subcontractor, preferably on its Letter-Head Pad]

| Invitation for Tender No: | [indicate IFT No] |
| --- | --- |
| Tender Package No | [indicate Package No] |
| This Package is divided into the following Number of Lots | [indicate number of Lot(s)] |
| 1. Eligibility Information of the Subcontractor [ITT –Clauses 5 & 25] |
| 1.1 | Nationality of Individual or country of Registration |  |
| 1.2 | Subcontractor’s legal title |  |
| 1.3 | Subcontractor’s registered address |  |
| 1.4 | Subcontractor’s legal status [complete the relevant box] |
|  | Proprietorship |  |

|  | Partnership |  |
| --- | --- | --- |
|  | Limited Liability Concern |  |
|  | Government-owned Enterprise |  |
|  | Other (please describe) |  |
| 1.5 | Subcontractor’s year of registration |
| 1.6 | Subcontractor’s authorised representative details |  |
|  | Name |  |
|  | Address |  |
|  | Telephone / Fax numbers |  |
|  | e-mail address |  |
| 1.7 | Attach copies of the following original documents | All documents to the extent relevant to ITT Clause 5 and 25 in support of its qualifications |
| The following two information are applicable for national Subcontractors |
| 1.8 | Subcontractor’s Value Added Tax Registration (VAT) Number |  |
| 1.9 | Subcontractor’s Tax Identification Number(TIN) |  |
| [The foreign Subcontractors , in accordance with ITT Clause 5, shall provide evidence by a written declaration to that effect to demonstrate that it meets the criterion] |
| 2. Key Activity(ies) for which it is intended to be Subcontracted [ITT Clause 14] |
| 2.1 | Elements of Activity | Brief description of Activity |
| 2.2 | List of Similar Contracts in which the proposed Subcontractor had been engaged |
|  | Name of Contract and Year of Execution |  |
|  | Value of Contract |  |
|  | Name of Employer |  |
|  | Contact Person and Contact details |  |
|  | Type of Work Performed |  |

__________________________________________________

Signature and Name of Authorized Signatory of the Proposed Sub-Contractor

#### Personnel Information (Form PW5-5)

[This Form should be completed for each person proposed by the Tenderer on Form PW5-2 & PW5-3, where applicable]

| Name of the Tenderer: | [insert Title] |
| --- | --- |
| Invitation for Tender No: | [indicate IFT No] |
| Tender Package No | [indicate Package No] |
| This Package is divided into the following Number of Lots | [indicate number of Lot(s)] |

| A. Proposed Position (tick the relevant box) |
| --- |
| Construction Engineer | Prime Candidate | Alternative Candidate |
| Key Personnel | Prime Candidate | Alternative Candidate |
| B. Personal Data |
| Name: |  |
| Date of Birth: |  |
| Years overall experience: |  |
| National ID Number: |  |
| Years of employment with the Tenderer: |  |
| Professional Qualifications: 1. |
| C. Present Employment [to be completed only if not employed by the Tenderer] |
| Name of the Employer: |  |
| Address of the Employer: |  |
| Present Job Title: |  |
| Years with the present Employer: |  |
| Tel No: | Fax No: | e-mail address: |
| Contact [manager/personnel officer]: |
| D. Professional Experience |
| Summarise professional experience over the last twenty (20) years, in reverse chronological order. Indicate particular technical and managerial experience relevant to the project. |
|  | From | To | Company / Project / Position / Relevant technical and management experience. |
| 1 |  |  |  |

__________________________

(Name and Signature of the Proposed Personnel)

#### Bank Guarantee for Tender Security (Form PW5-6)

[This is the format for the Tender Security to be issued by an internationally reputable Bank which has a correspondent Bank located in Bangladesh in accordance with ITT Clause 31 & 32]

| Invitation for Tender No: | Date: |
| --- | --- |
| Tender Package No: |  |
| To: [Name and address of the Employer] |  |

TENDER GUARANTEE No:

We have been informed that [name of Tenderer] (hereinafter called “the Tenderer”) intends to submit to you its Tender dated [date of Tender] (hereinafter called “the Tender”) for the execution of the Works of [description of works] under the above Invitation for Tenders (hereinafter called “the IFT”).

Furthermore, we understand that, according to your conditions, the Tender must be supported by a Bank Guarantee for Tender Security.

At the request of the Tenderer, we [name of bank] hereby irrevocably undertake to pay you, without cavil or argument, any sum or sums not exceeding in total an amount of  [insert amount in figures and words]  and/or  [insert amount in figures and words]  upon receipt by us of your first written demand accompanied by a written statement that the Tenderer is in breach of its obligation(s) under the Tender conditions, because the Tenderer:

  - has withdrawn its Tender after opening of Tenders but within the validity of the Tender   Security;      or

  - refused to accept the Notification of Award (NOA) within the period as stated under ITT;     or

c.   failed to furnish Performance Security within the period stipulated in the NOA;    or

d.   refused to sign the Contract Agreement by the time specified in the NOA;   or

e. did not accept the correction of the Tender price following the correction of the   arithmetic errors as stated under ITT.

This guarantee will expire

- if the Tenderer is the successful Tenderer, upon our receipt of  a copy of the Contract Agreement signed by the Tenderer  or  a copy of the Performance Security  issued to you in accordance with the ITT;

or

- if the Tenderer is not the successful Tenderer, twenty eight (28) days after the expiration of the Tenderer’s Tender validity period, being [date of expiration of the Tender validity  plus twenty eight (28) days ].

Consequently, we must receive at the above-mentioned office any demand for payment under this guarantee on or before that date.

| Name and Signature | Name and Signature |
| --- | --- |

#### Notification of Award (Form PW5-7)

| Contract No: | Date: |
| --- | --- |
| To: [Name of Contractor] |  |

This is to notify you that your Tender dated [insert date] for the execution of the Works for [name of project/Contract] for the Contract Price of  [insert amount in figures and words] and  [insert amount in figures and in words], as corrected and modified in accordance with the Instructions to Tenderers, has been approved by [name of Employer].

You are thus requested to take following actions:

    - accept in writing the Notification of Award within seven (7) working days of its issuance pursuant to ITT Sub Clause 60.4

    - furnish a Performance Security in the form of a Bank Guarantee as specified and in the amount of  [insert amount in figures and words] and  [insert amount in figures and words],within twenty eight (28) days of issuance of this Notification of Award  but not later than (specify date), in accordance with ITT Clause 63.2.

    - sign the Contract within twenty eight (28) days of issuance of this Notification of Award  but not later than (specify date), in accordance with ITT Sub Clause 65.2.

You may proceed with the execution of the Works only upon completion of the above tasks. You may also please note that this Notification of Award shall constitute the formation of this Contract   which shall become binding upon you.

We attach the draft Contract and all other documents for your perusal and signature.

|  | Signed |
| --- | --- |
|  | Duly authorised to sign for and on behalf of [name of Employer] |
|  | Date: |

#### Contract Agreement (Form PW5-8)

THIS AGREEMENT made on this [day] day of [month] [year] between [name and address of Employer] (hereinafter called “the Employer”) of the one part and [name and address of Contractor] (hereinafter called “the Contractor”) of the other part:

WHEREAS the Procuring Entity invited Tenders for certain works named [brief description of works] and has accepted the Tender submitted by the Tenderer for the execution of those works in the sum of [insert amount] and/or  [insertamount][Contract price in figures and in words] (hereinafter called “the Contract Price”).

NOW THIS AGREEMENT WITNESSETH AS FOLLOWS:

1.	In this Agreement words and expressions shall have the same meanings as are respectively assigned to them in the General Conditions of Contract hereafter referred to.

2.	The documents forming the Contract shall be interpreted in the following order of priority:

- the signed Contract Agreement

- the  Notification of Award

- the completed Tender and the appendices to the Tender

- the Particular Conditions of Contract

- the General Conditions of Contract

- the Technical Specifications

- the General Specifications

- the Drawings

- the priced Bill of Quantities and the Schedules

- any other document listed in the PCC forming part of the Contract.

3.	In consideration of the payments to be made by the Procuring Entity to the Contractor as hereinafter mentioned, the Contractor hereby covenants with the Employer to execute and complete the works and to remedy any defects therein in conformity in all respects with the provisions of the Contract.

4.	The Procuring Entity hereby covenants to pay the Contractor in consideration of the execution and completion of the works and the remedying of defects therein, the Contract Price or such other sum as may become payable under the provisions of the Contract at the times and in the manner prescribed by the Contract.

IN WITNESS whereof the parties hereto have caused this Agreement to be executed in accordance with the laws of Bangladesh on the day, month and year first written above.

|  | For the Procuring Entity | For the Contractor |
| --- | --- | --- |
| Signature |  |  |
| Name |  |  |
| National ID No. |  |  |
| Title |  |  |
| In the presence of Name |  |  |
| Address |  |  |

#### Bank Guarantee for Performance Security (Form PW5-9)

[This is the format for the Performance Security to be issued by an internationally reputable Bank which has a correspondent Bank located  in Bangladesh in accordance with ITT Clause 61, 62 & 63]

| Contract No: [insert reference number] | Date: [insert date] |
| --- | --- |
| To: [ insert Name and address of Procuring Entity] |  |

PERFORMANCE GUARANTEE No:

We have been informed that [name of Contractor] (hereinafter called “the Contractor”) has undertaken, pursuant to Contract No [insert reference number of Contract] dated [insert date of Contract] (hereinafter called “the Contract”), the execution of works [description of works] under the Contract.

Furthermore, we understand that, according to your conditions, the Contract must be supported by a Bank Guarantee for Performance Security.

At the request of the Contractor, we [name of bank] hereby irrevocably undertake to pay you, without cavil or argument, any sum or sums not exceeding in total an amount of  and/or  [insert amount in figures and in words] upon receipt by us of your first written demand accompanied by a written statement that the Contractor is in breach of its obligation(s) under the Contract conditions, without you needing to prove or show grounds or reasons for your demand of the sum specified therein.

This guarantee is valid until [date of validity of guarantee], consequently, we must receive at the above-mentioned office any demand for payment under this guarantee on or before that date.

| Name and Signature | Name and Signature |
| --- | --- |

#### Bank Guarantee for Advance Payment (Form PW5-10)

[This is the format for the Advance Payment Guarantee to be issued by an internationally reputable Bank which has a correspondent Bank located in Bangladesh in accordance with GCC Clause 78]

| Contract No: [insert reference number] | Date: [insert date] |
| --- | --- |
| To: [insert Name and address of the Procuring Entity ] |  |

ADVANCE PAYMENT GUARANTEE No:

We have been informed that [name of Contractor] (hereinafter called “the Contractor”) has undertaken, pursuant to Contract No [insert reference number of Contract] dated [insert date of Contract] (hereinafter called “the Contract”), the execution of works [description of works] under the Contract.

Furthermore, we understand that, according to your Conditions of Contract under GCC Clause 78, the Advance Payment on Contract must be supported by a Bank Guarantee.

At the request of the Contractor, we [insert name of bank] hereby irrevocably undertake to pay you, without cavil or argument, any sum or sums not exceeding in total an amount of  and/or  [insert amount in figures and in words] upon receipt by us of your first written demand accompanied by a written statement that the Contractor is in breach of its obligation(s) under the Contract conditions, without you needing to prove or show grounds or reasons for your demand of the sum specified therein.

We further agree that no change, addition or other modification of the terms of the Contract to be performed, or of any of the Contract documents which may be made between the Employer and the Contractor, shall in any way release us from any liability under this guarantee, and we hereby waive notice of any such change, addition or modification.

This guarantee is valid until [insert date of validity of guarantee], consequently, we must receive at the above-mentioned office any demand for payment under this guarantee on or before that date.

| Name and Signature | Name and Signature |
| --- | --- |

Bank Guarantee for Retention Money Security (Form PW5-11) [This is the format for the Retention Money Guarantee to be issued by an internationally reputable Bank which has a correspondent Bank located in Bangladesh in accordance with GCC Sub Clause 75.3]

Demand Guarantee

[Bank’s Name, and Address of Issuing Branch or Office]

Beneficiary: [insert Name and Address of the Procuring Entity]

Date:	     [insert date]

RETENTION MONEY GUARANTEE No.: [insert number]

We have been informed that [insert name of Contractor] (hereinafter called "the Contractor") has entered into Contract Number [insert reference number of the Contract] dated [insert date] with you, for the execution of [insert name of Contract and brief description of Works] (hereinafter called "the Contract").

Furthermore, we understand that, according to the conditions of the Contract, when the Taking-Over Certificate has been issued for the Works and the first half of the Retention Money has been certified for payment, payment of [insert the amount of the second half of the Retention Money] which becomes due after the Defects Liability Period has passed and certified in the form of Defects Correction Certificate, is to be made against a Retention Money Guarantee.

At the request of the Contractor, we [insert name of Bank] hereby irrevocably undertake to pay you any sum or sums not exceeding in total an amount of  and/or  [insert amount in figures and  words]) upon receipt by us of your first demand in writing accompanied by a written statement stating that the Contractor is in breach of its obligation under the Contract because the Contractor failed to properly correct the defects duly notified in respect of the Works.

It is a condition for any claim and payment under this guarantee to be made that the payment of the second half of the Retention Money referred to above must have been received by the Contractor on its account number[insert A/C no] at [name and address of Bank].

This guarantee is valid until [insert the date of validity of Guarantee that being twenty eight (28) days beyond the Defects Liability Period]. Consequently, we must receive at the above-mentioned office any demand for payment under this guarantee on or before that date.

| Name and Signature | Name and Signature |
| --- | --- |

# Section 6.	Bill of Quantities

Guidance Notes on the Bill of Quantities Objectives The objectives of the Bill of Quantities (BOQ) are; (a) to provide sufficient information on the quantities of Works to be performed to enable Tenders to be prepared efficiently and accurately; and (b) when a Contract has been entered into, to provide a priced BOQ for use in the periodic valuation of Works executed. In order to attain these objectives, the items in the Bill of Quantities should be grouped into sections to distinguish between those parts of the Works that by nature, location, access, timing, or any other special characteristics may give rise to different methods of construction, phasing of the Works, or considerations of cost. General items common to all parts of the Works may be grouped as a separate section in the Bill of Quantities. Consistent with these requirements, the layout and content of the BOQ should be as simple and brief as possible. Quantities should be computed net from the Drawings, unless directed otherwise in the Contract, and no allowance should be made for bulking, shrinkage, or waste. Quantities should be rounded up or down where appropriate and spurious accuracy should be avoided. The quantities given in the Bill of Quantities are estimated and provisional, and are given to provide a common basis for Tendering. The basis of payment will be the actual quantities of work ordered and carried out, as measured by the Contractor and verified by the Engineer and valued at the rates or prices quoted in the priced Bill of Quantities, where applicable, and otherwise at such rates or prices as the Engineer may fix within the terms and conditions of the Contract. The method of measurements of completed works for payment shall be based on metric system unless otherwise unavoidable. A sample format has been suggested. Daywork Schedule A Daywork Schedule is commonly used in contracts where the likely incidence of unforeseen work cannot be covered by definitive descriptions and approximate quantities in the Bill of Quantities. A Daywork Schedule should therefore be included only if the probability of unforeseen work, outside the items included in the BOQ, is high. To facilitate checking by the Employer of the realism of rates quoted by the Tenderers, the Daywork Schedule should normally comprise the following: (a) a list of the various classes of labour, materials, and construction plant for which basic Daywork unit rates or prices are to be quoted by the Tenderer, together with a statement of the conditions under which the Contractor will be paid for work executed on a Daywork basis. (b) quantities for each item of Daywork, to be priced or quoted by each Tenderer at Daywork rates as Tender. The rate to be quoted by the Tenderer against each basic Daywork item should include the Contractor’s profit, overheads, supervision, taxes, and all other charges. If a Day work Schedule is to be included at all in the Tender Document, it shall include nominal quantities against the items most likely to be used and the unit rates or prices quoted by the Tenderer shall remain invariable whatever the quantities ordered. A sample format of the Schedule has been suggested. Provisional Sums A general provision for physical contingencies (quantity overruns) or for meeting other essential expenditures may be made by including a provisional sum in the Summary Bill of Quantities. Similarly, a contingency allowance for possible price increases should be provided as a provisional sum in the Summary Bill of Quantities. The inclusion of such provisional sums often facilitates budgetary approval by avoiding the need to request periodic supplementary approvals as the future need arise. The estimated cost of specialized work to be carried out, or of special goods to be supplied, by nominated Sub contractor(s) should be indicated in the relevant part of the Bill of Quantities as a particular provisional sum with an appropriate brief description. A separate procurement procedure is normally carried out by the Procuring Entity to select such specialized Subcontractor(s). A sample format has been suggested. Correction of Errors If in preparing Bill of Quantities of its Tender, the Tenderer has made errors in the unit rates or prices or the total price, and wishes to correct such errors prior to submission of its Tender, it may do so, but shall ensure that each correction of error is properly initialled by the authorised person of the Tenderer and that a statement shall be made as to the total number of such corrections made, at the end of the priced Bill of Quantities. The Procuring Entity shall ensure that the following note is added at the end of each page of the Bill of Quantities. “This Bill of Quantities contains [state number] corrections duly initialled and signed by the authorised person of the Tenderer”. THIS GUIDANCE NOTES FOR PREPARING A BILL OF QUANTITIES ARE INTENDED ONLY AS INFORMATION FOR THE EMPLOYER OR THE PERSON DRAFTING THE TENDER DOCUMENT. THIS SHOULD NOT BE INCLUDED IN THE FINAL DOCUMENT

Bill of Quantities [ITT Clause 24] Name of Works:___________________________________________________________ IFT No.____________ Package No.______________Lot No._________

| Item no. | Item Code (if any) | Description of Item | Unit | Quantity | Unit Rate | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | In figures | In words | In figures -------------------------------- In words |
| 1 | 2 | 3 | 4 | 5 | 6 | 7=6 | 8=5x6 |
| to be filled in by the Employer | to be quoted and filled in by the Tenderer |
| 100 General Items |
| 101 [example] | 04-548-08 [example] | Excavate ---------- to maximum...... [example] | m3 [example] | 35 [example] ample | USD 55.15 [example] | USD Fifty Five point Fifteen Only [example] | USD1,930.25 ------------------------------------ USD One Thousand Nine Hundred Thirty point Twenty Five Only [example] |
| 102 |  |  |  |  |  |  |  |
| 103 |  |  |  |  |  |  |  |
| & so on |  |  |  |  |  |  |  |
| Sub-total of 100 for General Items |
| 200 Preliminary Items |
| 201 |  |  |  |  |  |  |  |
| 202 |  |  |  |  |  |  |  |
| & so on |  |  |  |  |  |  |  |
| Sub-total of 200 for Preliminary Items |
| 300 Main Items |
| 301 |  |  |  |  |  |  |  |
| 302 |  |  |  |  |  |  |  |
| & so on |  |  |  |  |  |  |  |
| Sub-total of 300 for Main Items |
| 400 Other Items |
| 401 |  |  |  |  |  |  |  |
| 402 |  |  |  |  |  |  |  |
| & so on |  |  |  |  |  |  |  |
| Sub-total of 400 for Other Items Main Items |
| 500 Misc. Items |  |
| 501 |  |  |  |  |  |  |  |
| 502 |  |  |  |  |  |  |  |
| & so on |  |  |  |  |  |  |  |
| Sub-total of 500 for Misc. Items |
| GRAND TOTAL |  |

This Bill of Quantities contains [insert number] corrections duly initialled and signed by the authorised person of the Tenderer

___________________________________________________________________________________________________________

Note

      - It is suggested that the Tenderer uses these  sheets of the BOQ in order to avoid any manipulation, distortion and inadvertent mistakes or omissions in course of preparing the Tender by the Tenderer

      - Follow the Guidance notes under  Section 6 in filling this Schedule

3.     The Employer is free to choose the items in grouping them that best suits the implementation arrangement and measurement

Schedule of Dayworks

Name of Works:___________________________________________________________

IFT No.____________  Package No.______________Lot No._________

| Item no. | Item Code (if any) | Description of Item | Unit | Nominal Quantity | Unit Rate | Amount |
| --- | --- | --- | --- | --- | --- | --- |
|  |  |  |  |  | In figures | In words | In figures -------------------------------------- In words |
| 1 | 2 | 3 | 4 | 5 | 6 | 7=6 | 8=5x6 |
| to be filled in by the Employer | to be quoted and filled in by the Tenderer |
| A. DL 100 LABOUR |
| DL 101 | 01-013-02 | Labourer | Hour | 1575 |  |  |  |
| DL 102 |  | Mason | Hour | 520 |  |  |  |
| DL 103 |  | Carpenter | Hour | 300 |  |  |  |
| & so on |  | & so on |  |  |  |  |  |
| above are examples only |
| Sub-total of 100 for DL 100 LABOUR: |  |  |
| DM 200 MATERIALS |
| DM 201 |  | Stone Boulders | m3 |  |  |  |  |
| DM 202 |  | Cement | kg |  |  |  |  |
| DM 203 |  | GI Pipe | m |  |  |  |  |
| & so on |  |  |  |  |  |  |  |
| above are examples only |
| Sub-total of 200 for DM 200 MATERIALS: |  |  |
| DE 300 CONTRACTOR’S EQUIPMENTS |
| DCE 301 |  | Excavator | Hour |  |  |  |  |
| DCE 302 |  | Tractor | Hour |  |  |  |  |
| DCE 303 |  | Pay loader | Hour |  |  |  |  |
| & so on |  |  |  |  |  |  |  |
| above are examples only |
| Sub-total of 300 for DCE 300 CONTRACTOR’S EQUIPMENT : |  |  |
| GRAND TOTAL OF DAYWORKS (A to C) [ Section 6 ; GCC Sub Clause 81 ] |

Note:

1. 	Nominal quantities in the schedule shall remain invariable and shall also require prior approval of the authority sanctioning the official estimate.

2. 	Follow the Guidance Notes under Section 6 in filling this Schedule.

Daywork Summary

Name of Works: ___________________________________________________________

IFT No.____________  Package No.______________Lot No._________

| Classification of Dayworks | Amount (insert currency) |
| --- | --- |
| 1. Total for Daywork: Labour |  |
| 2. Total for Daywork: Materials |  |
| 3. Total for Daywork: Contractor’s Equipment |  |
| TOTAL FOR DAYWORKS In Figures In Words |  |

___________________________________________________________________________

Note:

This Summary refers to Schedule of Dayworks

Summary of Provisional Sums

Name of Works:___________________________________________________________

IFT No.____________  Package No.______________Lot No._________

| Item No | Description of Specified Provisional Sums | Amount |
| --- | --- | --- |
|  | Provisional Sums for Supply and Installation of Equipment in Pumping Station by [insert the name of the Nominated Subcontractor(s)] | USD 250,000.00 [Subcontracted amount + percentage as in PCC Clause 80.2] |
|  | [example ] | [example ] |
|  | Provisional Sums for physical contingencies or meeting other expenditures | USD 50,000.00 [Amount authorized in official estimate but must be ≤ 1% of Contract Price] |
|  | [example ] | [example ] |
| TOTAL FOR PROVISIONAL SUMS |

___________________________________________________________________________

Note:

1. Appointment of Nominated Subcontractor(s) shall follow due procedures and shall require prior approval of the Competent Authority.

2. Provisional Sums for meeting expenditures other than those for Nominated Subcontractor (s) may not exceed one (1) percent of the estimated Contract price and its inclusion in the BOQ shall also require prior approval of the authority sanctioning the official estimate.

3. Follow the Guidance Notes under Section 6 in filling this Schedule.

Grand Summary

Name of Works:___________________________________________________________

IFT No.____________  Package No.______________Lot No._________

Contract Name: ___________________________                      Contract No.:______________________________

| General Summary | Reference | Amount |
| --- | --- | --- |
| 1. 100 General Items |  |  |
| 2. 200 Preliminary Items |  |  |
| 3. 300 Main Items |  |  |
| 4. 400 Other Items |  |  |
| 5. 500 Misc. Items |  |  |
| 6. Dayworks |  |  |
| Subtotal of (1-6): |  |  |
| 7. Provisional Sums [GCC Sub Clause 80] |  |  |
| (i) Provisional Sums for Nominated Subcontractor(s) |  |  |
| (ii) Provisional Sums for meeting other expenditures |  |  |
| Subtotal of (7) : |  |  |
| TOTAL CONTRACT PRICE FOR THE WORKS (1-7) | In figures |  |
|  | In words |  |

# Section 7.	General Specifications

Notes on Specifications A set of precise and clear specifications is a prerequisite for Tenderers to respond realistically and competitively to the requirements of the Procuring Entity without introducing deviations or conditionalities in their Tenders. In the context of national competitive Tendering, the specifications must be drafted to permit the widest possible competition and, at the same time, present a clear statement of the required standards of workmanship, materials, and performance of the works to be procured. Only if this is done will the objectives of economy, efficiency, and fairness in procurement be realized, responsiveness of Tenders be ensured, and the subsequent task of Tender evaluation facilitated. The specifications should require that all goods and materials to be incorporated in the Works be new, unused, of the most recent or current models, and incorporate all recent improvements in design and materials, unless provided otherwise in the Contract. Samples of specifications from previous similar projects are useful in this respect. Most specifications are normally written specially by the Procuring Entity or Engineer to suit the Contract Works in hand. There is no standard set of Specifications for universal application in all sectors, but there are established principles and practices, which are reflected in these documents. There are considerable advantages in standardizing General Specifications for repetitive Works in recognized public sectors, such as highways, ports, railways, urban housing, flood control, drainage and irrigation, and water supply, where similar conditions prevail. The General Specifications should cover all classes of workmanship, materials, and equipment commonly used in construction, although not necessarily to be used in a particular Works Contract. Deletions or addenda should then adapt the General Specifications to the particular Works. Such General Specifications are those issued by the specialised ministries/professional bodies in Bangladesh and/or those of the International Standards Organisation (ISO) Care must be taken in drafting specifications to ensure that they are not restrictive. In the specification of standards for goods, materials, and workmanship, recognized national standards should be used as much as possible. Where other particular standards are used the specifications should state that goods, materials, and workmanship that meet other authoritative standards, and which ensure substantially equal or higher quality than the standards mentioned, will also be acceptable. Provision as such be kept that wherever reference is made in the Contract to specific standards and codes to be met by the goods and materials to be furnished, and work performed or tested, the provisions of the latest current edition or revision of the relevant standards and codes in effect shall apply, unless otherwise expressly stated in the Contract.

THESE NOTES FOR PREPARING SPECIFICATIONS ARE INTENDED ONLY AS INFORMATION FOR THE PROCURING ENTITY OR THE PERSON DRAFTING THE TENDER DOCUMENT AND SHOULD NOT BE INCLUDED IN THE FINAL TENDER DOCUMENT.

# Section 8.	Particular Specifications

Notes on Particular Specifications

If an item of the Works is not covered in the General Specifications or if any specification clause requires that further details as to precise requirements for the particular Works are to be given or needs to be modified or clarified then these should be reflected in the Particular Specifications. Where the Particular Specification clause replaces or clarifies an existing clause of the General Specification then the same clause numbering system need to be followed.

# Section 9.	Drawings

Notes on Drawings Insert here a list of Drawings. The actual Drawings, including site plans, should be attached to this section or annexed in a separate folder. The Drawings shall be dated, numbered and show the revision number.

FORMAT

Invitation for Tenders (IFT)

The Invitation for Tenders (IFT) is a copy of the standard format as appears on the website and used for published advertisement that provides relevant and essential information to help Tenderers to decide whether or not to participate in the particular Tender. This is provided in the Tender Document for information only. This should not be included in the TENDER DOCUMENT.

Invitation for Tenders

[for use when there is a SINGLE lot in a package

This is the website format and as used for published advertisement.

It is included in this document for information only]

| GOVERNMENT OF THE PEOPLE’S REPUBLIC OF BANGLADESH |
| --- |
| 1 | Ministry/Division | < select > | V |
| 2 | Agency | < select > | V |
| 3 | Procuring Entity Name | < type in name > |
| 4 | Procuring Entity Code | Not used at present |
| 5 | Procuring Entity District | < select > | V |  |
| 6 | Invitation for | < select > | V | < select > | V | < select > | V |
| 7 | Invitation Ref No | < type in name > |
| 8 | Date | < select > | V |  |
| KEY INFORMATION |
| 9 | Procurement Method | < select > | V | < select > | V |
| FUNDING INFORMATION |
| 10 | Budget and Source of Funds | < select > | V |  |
| 11 | Development Partners (if applicable) | < type in name > |
| PARTICULAR INFORMATION |
| 12 | Project / Programme Code (if applicable) | < use MOF code > |
| 13 | Project / Programme Name (if applicable) | < use MOF name > |
| 14 | Tender Package No. | < type in name > |  |
| 15 | Tender Package Name | < type in name > |
|  |  | Date |  |
| 16 | Tender Publication Date | < select > | V |  |
| 17 | Tender Last Selling Date (must be the date prior to the day of Tender Closing Date) | < select > | V |  |
|  |  | Date | Time |
| 18 | Tender Closing Date and Time | < select > | V | < select > | V |
| 19 | Tender Opening Date and Time (within one hour of Tender Closing at primary place) | < select > | V | < select > | V |
| 20 | Name & Address of the office(s) | Address |
|  | - Selling Tender Document (Principal) | < type in name > |
|  | - Selling Tender Document (Others) | < type in name > |
|  | - Downloading Tender Document (This is optional. If permitted by the Procuring Entity; mention the web address where the electronic version of TD will be available. Specify the detail procedures for payment of the cost of TD by the Tenderers.) |  |
|  | NO CONDITIONS APPLY FOR SALE , PURCHASE OR DISTRIBUTION OF TENDER DOCUMENTS |
|  | - Receiving Tender Document | < type in name > |
|  | - Opening Tender Document | < type in name > |
| 21 | Place / Date / Time of | Place | Date | Time |
|  | Pre-Tender Meeting (Optional) | < select > | < select > | < select > |
|  |  |  | V |  | V |
| INFORMATION FOR TENDERER |
| 22 | Eligibility of Tenderer | < type in name > |
| 23 | Brief Description of Works | < type in name > |
| 24 | Brief Description of Physical Services | < type in name > |
| 25 | Price of Tender Document | < type in price > |
|  | Lot No | Identification of Lot | Location | Tender Security Amount | Completion Time in Weeks / Months |
| 26 | 1 | < type in name > | < type in name > | <type in> | <type in> |
| EMPLOYER DETAILS |
| 30 | Name of Official Inviting Tender | < type in name > |
| 31 | Designation of Official Inviting Tender | < type in name > |
| 32 | Address of Official Inviting Tender | < type in name > |
| 33 | Contact details of Official Inviting Tender | < Tel. No.> | <Fax No.> | <e-mail> |
| 34 | The Procuring Entity reserves the right to reject all the Tenders or annul the Tender proceedings |

<select> : these fields are “pop-up” fields and the Employer will only have to select the correct name, address or date in order to complete the form.

<type in name> : these fields are to be completed by typing in the relevant data.

Invitation for Tenders

[for use when there are MULTIPLE lots in a package

This is the website format and as used for published advertisement.

It is included in this document for information only]

| GOVERNMENT OF THE PEOPLE’S REPUBLIC OF BANGLADESH |
| --- |
| 1 | Ministry/Division | < select > | V |
| 2 | Agency | < select > | V |
| 3 | Procuring Entity Name | < type in name > |
| 4 | Procuring Entity Code | Not used at present |
| 5 | Procuring Entity District | < select > | V |  |
| 6 | Invitation for | < select > | V | < select > | V | < select > | V |
| 7 | Invitation Ref No | < type in name > |
| 8 | Date | < select > | V |  |
| KEY INFORMATION |
| 9 | Procurement Method | < select > | V | < select > | V |
| FUNDING INFORMATION |
| 10 | Budget and Source of Funds | < select > | V |  |
| 11 | Development Partners (if applicable) | < type in name > |
| PARTICULAR INFORMATION |
| 12 | Project / Programme Code (if applicable) | < use MOF code > |
| 13 | Project / Programme Name (if applicable) | < use MOF name > |
| 14 | Tender Package No. | < type in name > |  |
| 15 | Tender Package Name | < type in name > |
|  |  | Date |  |
| 16 | Tender Publication Date | < select > | V |  |
| 17 | Tender Last Selling Date (must be the date prior to the day of Tender Closing Date) | < select > | V |  |
|  |  | Date | Time |
| 18 | Tender Closing Date and Time | < select > | V | < select > | V |
| 19 | Tender Opening Date and Time (within one hour of Tender Closing at primary place) | < select > | V | < select > | V |
| 20 | Name & Address of the office(s) | Address |
|  | - Selling Tender Document (Principal) | < type in name > |
|  | - Selling Tender Document (Others) | < type in name > |
|  | Downloading Tender Document (This is optional. If permitted by the Procuring Entity; mention the web address where the electronic version of TD will be available. Specify the detail procedures for payment of the cost of TD by the Tenderers.) |  |
|  | NO CONDITIONS APPLY FOR SALE , PURCHASE OR DISTRIBUTION OF TENDER DOCUMENTS |
|  | - Receiving Tender Document | < type in name > |
|  | - Opening Tender Document | < type in name > |
| 21 | Place / Date / Time of | < type in name > |
|  | Pre-Tender Meeting (Optional) | Date |  | Time |  |
|  |  | < select > | V | < select > | V |
| INFORMATION FOR TENDERER |
| 22 | Eligibility of Tenderer | < type in name > |
| 23 | Brief Description of Works | < type in name > |
| 24 | Brief Description of Physical Services | < type in name > |
| 25 | Price of Tender Document | < type in price > |
|  | Lot No | Identification of Lot | Location | Tender Security Amount | Completion Time in Weeks / Months |
| 26 | 1 | < type in name > | < type in name > | <type in> | <type in> |
| 27 | 2 | < type in name > | < type in name > | <type in> | <type in> |
| 30 | Name of Official Inviting Tender | < type in name > |
| 31 | Designation of Official Inviting Tender | < type in name > |
| 32 | Address of Official Inviting Tender | < type in name > |
| 33 | Contact details of Official Inviting Tender | < Tel. No. > | < Fax No. > | < e-mail > |
| 34 | The Procuring Entity reserves the right to reject all the Tenders or annul the Tender proceedings |

<select> : these fields are “pop-up” fields and the Employer will only have to select the correct name, address or date in order to complete the form.<type in name> : these fields are to be completed by typing in the relevant data.

Note:  All italicized text (including footnotes) is for use in preparing this form and shall be deleted from the final product.

# Text boxes

This is the Final working draft. PE can use this draft for their Tender preparation. During preparation of Tender, if any problem/ confusion arise, PEs are requested to contact with CPTU for further clarifications. If any comments/ suggestions to offer, please send them to e-mail: info@cptu.gov.bd; cptudg@cptu.gov.bd as early as possible.